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	Quotation Estimate No.
	QTE-2025-00847
	Date of Issue
	15 June 2025

	Validity Period
	30 Calendar Days
	Currency
	Qatari Riyal (QAR)

	Client Name
	Al Rayyan Development Group LLC
	Project Location
	West Bay, Qatar Doha

	Project Title
	Residential Tower – Structural Design & Site Supervision (Phase II)


1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by Al Noor Civil Engineering Consultancy W.L.L. to Al Rayyan Development Group LLC in relation to the professional services of a licensed Civil Engineer for the design, review, and on-site supervision of the Phase II residential tower project located in the West Bay district of Qatar Doha. This document serves as a comprehensive and binding Quotation Estimate outlining the scope of work, professional fees, project timeline, and all applicable terms governing the engagement of our Civil Engineer team. All rates quoted herein are exclusive of 5% Qatar Value Added Tax (VAT) unless otherwise stated.
2. Scope of Work – Civil Engineer Services in Qatar Doha
The following items constitute the full scope of professional services to be delivered by our Civil Engineer team for this project in Qatar Doha:
· Structural Design & Analysis: Complete structural design of the 28-storey residential tower including foundation, superstructure, and roof systems, prepared in full compliance with the Qatar Building Code (QBC) and ASCE 7 seismic provisions applicable to Qatar Doha.
· Geotechnical Review: Interpretation of the soil investigation report for the Qatar Doha site and recommendation of appropriate foundation type (bored piles / raft) based on local geotechnical conditions.
· Construction Drawings: Production of detailed structural construction drawings, reinforcement schedules, and connection details for submission to the Municipality of Qatar Doha for building permit approval.
· Quantity Survey & Cost Estimation: Preparation of a detailed bill of quantities for structural concrete, steel reinforcement, and formwork to support the client's procurement and contractor tendering process.
· Site Supervision & Inspection: Weekly on-site visits by the lead Civil Engineer to the Qatar Doha project site for inspection of rebar fabrication, concrete pouring, and structural integrity checks throughout the 18-month construction period.
· As-Built Documentation: Compilation and delivery of complete as-built structural drawings and certification documents upon project completion.
· Regulatory Liaison: Coordination with the Public Works Authority (Ashghal) and the Municipality of Qatar Doha for all necessary approvals, inspections, and compliance certifications.
3. Itemized Cost Breakdown – Quotation Estimate
	#
	Description of Service
	Unit
	Rate (QAR)
	Amount (QAR)

	1
	Structural Design & Analysis (28-storey tower, approx. 42,000 m²)
	Lump Sum
	—
	1,850,000.00

	2
	Geotechnical Review & Foundation Design
	Lump Sum
	—
	220,000.00

	3
	Construction Drawings & Permit Submission Package
	Lump Sum
	—
	380,000.00

	4
	Quantity Survey & Bill of Quantities
	Lump Sum
	—
	175,000.00

	5
	Site Supervision by Lead Civil Engineer (18 months, weekly visits)
	Month
	45,000.00
	810,000.00

	6
	As-Built Documentation & Final Certification
	Lump Sum
	—
	95,000.00

	7
	Regulatory Liaison with Ashghal & Municipality, Qatar Doha
	Lump Sum
	—
	120,000.00

	Subtotal (Excluding VAT)
	3,650,000.00

	VAT @ 5%
	182,500.00

	Grand Total (Including VAT)
	3,832,500.00


4. Project Timeline
The Civil Engineer team shall mobilize within 10 working days of contract execution. The design and documentation phase is estimated at 14 weeks, followed by an 18-month site supervision period in Qatar Doha. The total estimated project duration from commencement to final handover is approximately 22 months.
5. Payment Terms
Payment shall be made in accordance with the following milestone schedule as detailed in this Quotation Estimate:
· 20% advance payment upon signing of the professional services agreement.
· 30% upon submission and approval of structural design documents by the Municipality of Qatar Doha.
· 30% in equal monthly installments during the site supervision phase.
· 20% upon delivery of as-built documentation and final project certification.
All payments are due within 30 days of invoice issuance. Late payments shall attract interest at the rate of 1.5% per month as per Qatar commercial law.
6. Terms and Conditions
6.1 This Quotation Estimate is valid for 30 calendar days from the date of issue. Beyond this period, rates may be subject to revision based on market conditions in Qatar Doha.
6.2 The Civil Engineer services are governed by the Qatar Engineering and Architecture Law and the professional code of conduct of the Qatar Society of Engineers.
6.3 Any variation in scope beyond 10% of the original Quotation Estimate value shall require a written change order signed by both parties.
6.4 The client shall provide timely access to the project site in Qatar Doha and all necessary project data (architectural drawings, geotechnical reports, utility plans) to enable the Civil Engineer to perform services without delay.
6.5 Disputes arising from this engagement shall be resolved through arbitration in Doha, Qatar, in accordance with the Qatar Arbitration Law.
6.6 All intellectual property rights in the design documents produced by the Civil Engineer shall transfer to the client upon full payment.
7. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and professional fees outlined herein for the engagement of the Civil Engineer services in Qatar Doha.
For: Al Noor Civil Engineering Consultancy W.L.L.
Eng. Khalid Al-Mansoori
Principal Civil Engineer / Managing Director
License No. QE-2019-00432
Date: _______________
For: Al Rayyan Development Group LLC
Authorized Signatory
Name: _______________
Title: _______________
Date: _______________
Important Note: This Quotation Estimate is a non-binding document until a formal Professional Services Agreement is executed by both parties. All figures are quoted in Qatari Riyal (QAR). This Quotation Estimate is prepared specifically for the project located in Qatar Doha and shall not be used for any other project or location without written consent from Al Noor Civil Engineering Consultancy W.L.L.
