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Quotation Estimate
Professional Civil Engineer Services — Sri Lanka Colombo
Quotation No.: QE/CE/SLC/2025/0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Prepared By: Eng. Nimal Perera, MSc (Civil)
Firm: Perera & Associates Civil Engineering Consultants
Address: 42, Galle Road, Colombo 03, Sri Lanka
Contact: +94 11 234 5678 | info@pereracivil.lk
Prepared For: Mr. Anura Jayawardena
Client Company: Jayawardena Properties (Pvt) Ltd.
Project Location: Nugegoda, Colombo 07, Sri Lanka
Project Title: Residential Complex — 4-Storey Building
Reference: JPL/PRJ/2025/019
1. Introduction and Scope of Work
This Quotation Estimate is issued by Perera & Associates Civil Engineering Consultants to provide a comprehensive and transparent breakdown of professional fees for the engagement of a licensed Civil Engineer to oversee all structural, geotechnical, and construction-phase activities for the above-referenced residential project located in the Nugegoda area of Sri Lanka Colombo. This Quotation Estimate has been prepared in accordance with the Sri Lanka Standards (SLS) and the Building Code of Practice applicable within the Colombo Municipal Council jurisdiction.
The scope of this Civil Engineer engagement encompasses the full lifecycle of the project, from initial site investigation and geotechnical assessment through to structural design, construction supervision, and final handover certification. All deliverables will be produced in compliance with the regulations enforced by the Department of Building Control, Sri Lanka, and the Colombo Municipal Council building bylaws.
2. Detailed Cost Breakdown
	S.No.
	Description of Civil Engineer Service
	Duration
	Unit Rate (LKR)
	Total Amount (LKR)

	01
	Site investigation, soil testing, and geotechnical report preparation for the Colombo 07 plot
	3 weeks
	450,000
	450,000

	02
	Structural design (RCC frame, foundation, and slab design) per SLS 101 and SLS 105
	6 weeks
	1,200,000
	1,200,000

	03
	Preparation of detailed construction drawings, BOQ, and tender documentation
	4 weeks
	650,000
	650,000

	04
	Construction-phase supervision by a resident Civil Engineer (full-time on-site)
	14 months
	185,000 / month
	2,590,000

	05
	Material testing coordination (concrete, steel, soil compaction) at accredited labs in Colombo
	Ongoing
	120,000
	120,000

	06
	As-built documentation, final structural certification, and handover report
	3 weeks
	350,000
	350,000

	07
	Coordination with Colombo Municipal Council for building permit approvals and inspections
	As required
	200,000
	200,000

	Subtotal (Professional Fees)
	5,560,000

	VAT @ 18% (Sri Lanka)
	1,000,800

	Grand Total (Quotation Estimate Amount)
	6,560,800


3. Terms and Conditions of This Quotation Estimate
3.1 This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, the Civil Engineer fees may be revised to reflect changes in market conditions, material indices, or regulatory updates within Sri Lanka Colombo.
3.2 Payment shall be made in monthly instalments aligned with the project milestones. A 25% advance payment is required upon execution of the professional services agreement to mobilise the Civil Engineer team and commence site investigation activities.
3.3 The Civil Engineer shall maintain full professional indemnity insurance coverage of not less than LKR 20,000,000, as mandated by the Institution of Engineers, Sri Lanka, for all projects within the Colombo district.
3.4 Any variation in scope beyond the originally agreed deliverables will be subject to a supplementary Quotation Estimate issued by the consulting firm, requiring written client approval before additional work commences.
3.5 All structural calculations, drawings, and reports produced under this engagement shall remain the intellectual property of the client upon full payment of the fees outlined in this Quotation Estimate.
3.6 The Civil Engineer reserves the right to withhold certification or sign-off on any construction phase if workmanship does not conform to the approved design or applicable Sri Lankan building standards.
Note: This Quotation Estimate does not include third-party costs such as soil laboratory testing fees, geotechnical borehole drilling charges, or Colombo Municipal Council permit application fees. These will be billed at actual cost with prior written consent from the client. All amounts are quoted in Sri Lankan Rupees (LKR) and are exclusive of any applicable withholding tax as per the Inland Revenue Department, Sri Lanka.
4. Acceptance and Authorisation
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and fee structure outlined herein for the engagement of the Civil Engineer services for the project situated in Sri Lanka Colombo.
For: Perera & Associates Civil Engineering Consultants
Eng. Nimal Perera, MSc (Civil)
Registration No: IESL/CE/1987/2341
Date: _______________
For: Jayawardena Properties (Pvt) Ltd.
Mr. Anura Jayawardena
Authorised Signatory
Date: _______________
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