Quotation Estimate - Civil Engineer Services - Vietnam Ho Chi Minh City
SAIGON STRUCTURAL ENGINEERING CO., LTD.
128 Nguyen Van Linh Street, District 1, Ho Chi Minh City, Vietnam
Tel: +84 28 3822 4567 | Email: info@saigonstructural.vn | Tax Code: 0312345678
Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-HCM-0472
Date of Issue: 15 June 2025
Validity Period: 30 days from date of issue
Project Location: Vietnam Ho Chi Minh City
Client Information
Client Name: Mekong Urban Development JSC
Address: 45 Le Duan Boulevard, District 3, Ho Chi Minh City
Contact Person: Mr. Tran Van Minh
Email: tminh@mekongurban.vn
Dear Mr. Tran Van Minh,
Thank you for your inquiry regarding professional engineering services for the proposed mixed-use commercial and residential development project located in District 2, Vietnam Ho Chi Minh City. We are pleased to present this Quotation Estimate for the engagement of a senior Civil Engineer and supporting technical team to deliver comprehensive structural design, site supervision, and construction management services throughout the project lifecycle in Vietnam Ho Chi Minh City.
Scope of Services – Civil Engineer Engagement
This Quotation Estimate covers the full scope of Civil Engineer services as outlined below. All work shall be performed in strict compliance with Vietnamese national building standards (TCVN), the Ho Chi Minh City Construction Department regulations, and applicable international engineering codes as required by the project specifications.
	No.
	Description of Civil Engineer Services
	Duration
	Unit
	Unit Price (VND)
	Total (VND)

	1
	Senior Civil Engineer – Structural Design & Analysis (Foundation, Superstructure, Seismic Assessment) for 12-storey building in Vietnam Ho Chi Minh City
	4 months
	Man-month
	45,000,000
	180,000,000

	2
	Civil Engineer – Geotechnical Investigation & Soil Testing Coordination at project site, District 2, Ho Chi Minh City
	2 months
	Man-month
	38,000,000
	76,000,000

	3
	Civil Engineer – Construction Drawings, Detailing & BIM Modelling (Revit Structure)
	3 months
	Man-month
	32,000,000
	96,000,000

	4
	Civil Engineer – On-site Construction Supervision & Quality Assurance (Full duration of construction phase)
	18 months
	Man-month
	35,000,000
	630,000,000

	5
	Civil Engineer – As-Built Documentation, Final Inspection & Handover Certification
	2 months
	Man-month
	30,000,000
	60,000,000

	6
	Supporting Junior Civil Engineers & Draftsmen (Team of 4) – Vietnam Ho Chi Minh City office
	24 months
	Man-month
	18,000,000
	1,728,000,000

	7
	Third-party Structural Review & Independent Verification (per Vietnamese regulatory requirement)
	1 time
	Lump sum
	85,000,000
	85,000,000

	8
	Permit Application Support & Liaison with Ho Chi Minh City Architecture & Construction Authority
	3 months
	Man-month
	22,000,000
	66,000,000

	9
	Software Licences (ETABS, SAP2000, Revit) & Office Equipment Allocation in Vietnam Ho Chi Minh City
	24 months
	Lump sum
	120,000,000
	120,000,000

	10
	Travel, Accommodation & Site Logistics for Civil Engineer team within Ho Chi Minh City metro area
	24 months
	Lump sum
	95,000,000
	95,000,000

	Subtotal (VND)
	2,936,000,000

	VAT (10% – Vietnam standard rate)
	293,600,000

	GRAND TOTAL (VND)
	3,229,600,000

	GRAND TOTAL (USD – approx. at 25,500 VND/USD)
	126,651


Payment Terms
This Quotation Estimate is structured with the following payment milestones, payable within 15 business days of invoice issuance:
· Milestone 1 (20%): Upon signing of the Service Agreement and commencement of the Civil Engineer design phase – VND 645,920,000
· Milestone 2 (25%): Upon approval of structural design drawings and geotechnical report – VND 807,400,000
· Milestone 3 (35%): Proportional to construction progress, paid monthly during the 18-month supervision phase – VND 1,130,360,000
· Milestone 4 (20%): Upon completion of as-built documentation, final inspection, and handover in Vietnam Ho Chi Minh City – VND 645,920,000
Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, prices may be revised to reflect changes in labour market rates in Vietnam Ho Chi Minh City.
1. All Civil Engineer personnel assigned to this project shall hold valid Vietnamese professional practice licences and relevant certifications (Grade 1 or Grade 2 Civil Engineer certification as issued by the Ministry of Construction, Vietnam).
1. The Civil Engineer team shall comply with all occupational health and safety regulations applicable to construction sites in Ho Chi Minh City, including Decree 44/2016/ND-CP and subsequent amendments.
1. Any change in scope, additional storeys, or modification to the original design brief in Vietnam Ho Chi Minh City shall be subject to a supplementary Quotation Estimate issued within five (5) business days of the change request.
1. Intellectual property of all design documents, BIM models, and engineering calculations produced by the Civil Engineer team shall transfer to the Client upon full payment of all invoices.
1. Disputes arising from this engagement shall be resolved through arbitration in Ho Chi Minh City in accordance with the rules of the Vietnam International Arbitration Centre (VIAC).
1. This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.
1. All prices are quoted in Vietnamese Dong (VND) and are inclusive of the Civil Engineer team's professional fees, but exclusive of third-party laboratory testing costs, government permit fees, and any applicable withholding tax for foreign entities.
Acceptance and Authorization
By signing below, the Client acknowledges receipt of this Quotation Estimate and agrees to the terms, scope, and pricing outlined herein for the engagement of Civil Engineer services in Vietnam Ho Chi Minh City.
For and on behalf of
SAIGON STRUCTURAL ENGINEERING CO., LTD.
Nguyen Thi Lan
Director of Engineering
Date: _______________
For and on behalf of
MEKONG URBAN DEVELOPMENT JSC
Tran Van Minh
Project Director
Date: _______________
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