Quotation Estimate - Computer Engineer Services - Nigeria Lagos
TECHNOVA ENGINEERING SOLUTIONS LTD.
Plot 14, Adeola Odeku Street, Victoria Island, Lagos, Nigeria
Phone: +234 803 555 0192 | Email: quotations@technovaeng.ng
RC: 1234567 | TIN: 10234567-0001
Quotation Estimate
Quotation Details
Quotation No.: TNS/QE/2025/0047
Date Issued: 15th June 2025
Valid Until: 15th July 2025
Prepared By: Mr. Adewale Okafor, Senior Computer Engineer
Client Information
Client Name: Lagos Metropolitan Development Authority
Address: 12B Herbert Macaulay Way, Ikeja, Nigeria Lagos
Contact Person: Mrs. Funke Adeyemi, IT Director
Phone: +234 805 221 4478
This Quotation Estimate is prepared in response to the Request for Proposal (RFP Ref: LM/IT/2025/089) issued by the Lagos Metropolitan Development Authority for the provision of professional Computer Engineer services to support the digital infrastructure upgrade programme across multiple government offices in Nigeria Lagos. The scope of work encompasses system architecture design, network infrastructure deployment, hardware procurement oversight, software integration, and ongoing technical support for a period of twelve (12) months.
Itemized Cost Breakdown
	S/N
	Description of Service
	Qty
	Unit Cost (NGN)
	Total Cost (NGN)
	Duration

	1
	Senior Computer Engineer – System Architecture & Design Consultation
	1
	850,000
	850,000
	2 Weeks

	2
	Network Infrastructure Deployment & Configuration (LAN/WAN across 5 offices in Nigeria Lagos)
	5
	1,200,000
	6,000,000
	6 Weeks

	3
	Server Room Setup, Cooling System & Power Backup Integration
	3
	2,500,000
	7,500,000
	4 Weeks

	4
	Software Licensing, OS Deployment & Security Hardening
	1
	3,800,000
	3,800,000
	3 Weeks

	5
	Hardware Procurement Oversight & Quality Assurance (Desktops, Laptops, Peripherals)
	1
	1,500,000
	1,500,000
	4 Weeks

	6
	Staff Training Programme (40 personnel) – IT Literacy & System Usage
	1
	950,000
	950,000
	2 Weeks

	7
	Ongoing Technical Support & Maintenance (Monthly Retainer – Computer Engineer On-Call)
	12
	650,000
	7,800,000
	12 Months

	8
	Project Documentation, As-Built Drawings & Final Handover Report
	1
	400,000
	400,000
	1 Week

	SUBTOTAL
	28,800,000
	

	VAT (7.5%)
	2,160,000
	

	GRAND TOTAL (NGN)
	30,960,000
	


Scope of Work Summary
The Computer Engineer team assigned to this project will operate primarily from our headquarters in Victoria Island, Nigeria Lagos, with regular site visits to all five (5) designated government office locations. The lead Computer Engineer, Mr. Adewale Okafor, holds a B.Sc. in Computer Engineering from the University of Lagos and possesses over fourteen (14) years of professional experience in enterprise IT infrastructure within the Nigerian market. The team will ensure full compliance with the National Information Technology Development Agency (NITDA) standards and the Lagos State Digital Government Policy.
Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) days from the date of issue. Any acceptance beyond this period may be subject to revised pricing due to market fluctuations in hardware and software costs within Nigeria Lagos.
1. Payment Terms: 40% advance payment upon contract signing, 30% upon completion of infrastructure deployment, and 30% upon final acceptance and handover. Monthly retainer fees for ongoing support are payable in arrears by the 5th of each month.
1. All costs are quoted in Nigerian Naira (NGN) and are inclusive of logistics, travel within Lagos Metropolitan Area, and standard professional fees. Any work outside the Lagos State boundary will be quoted separately.
1. The Computer Engineer services are subject to a Service Level Agreement (SLA) guaranteeing 99.5% system uptime during the maintenance period. Response time for critical issues shall not exceed four (4) hours.
1. Warranty: All hardware components procured under this contract carry a minimum of twelve (12) months manufacturer warranty. Software support is included for the duration of the retainer period.
1. Confidentiality: All data, system credentials, and proprietary information encountered during the execution of this project shall be treated as strictly confidential in accordance with the Nigeria Data Protection Act (NDPA) 2023.
1. Disputes arising from this Quotation Estimate and the subsequent contract shall be resolved through arbitration in Lagos, Nigeria, in accordance with the Arbitration and Conciliation Act, Cap A18, LFN 2004.
1. This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.
Acceptance and Authorization
For and on behalf of TECHNOVA ENGINEERING SOLUTIONS LTD.
Mr. Adewale Okafor
Senior Computer Engineer / Project Lead
Date: _______________
For and on behalf of the CLIENT
Mrs. Funke Adeyemi
IT Director, Lagos Metropolitan Development Authority
Date: _______________
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