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Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-SPB-0847
Date Issued: 14 June 2025
Valid Until: 14 July 2025 (30 days)
Project Location: Russia Saint Petersburg
Currency: Russian Ruble (RUB)
Client Information
Client Name: [Client Company Name]
Address: [Street, District], Russia Saint Petersburg
Contact Person: [Full Name]
Phone: +7 (___) ___-__-__
Email: [client email]
This Quotation Estimate is prepared by NorthBridge Engineering Solutions LLC in response to the formal request for professional Computer Engineer services to be delivered at the client's premises located in Russia Saint Petersburg. The scope of work outlined below encompasses the full spectrum of engineering activities required to design, implement, test, and commission the computer systems infrastructure as specified in the client's technical brief dated 28 May 2025. All pricing presented in this Quotation Estimate reflects current market rates applicable to the Computer Engineer profession within the Russia Saint Petersburg metropolitan area and includes all applicable taxes and regulatory fees.
Scope of Work – Computer Engineer Services
The Computer Engineer engagement covers the following phases of work to be executed in Russia Saint Petersburg:
Phase 1 – Requirements Analysis & System Design: The assigned Computer Engineer will conduct a comprehensive assessment of the existing IT infrastructure at the client's facility in Russia Saint Petersburg. This includes hardware inventory, network topology mapping, software compatibility review, and identification of performance bottlenecks. A detailed system architecture document will be produced, specifying all components, interconnections, and redundancy requirements.
Phase 2 – Procurement & Hardware Deployment: Based on the approved design, the Computer Engineer will oversee the procurement of servers, workstations, networking equipment, and peripheral devices. All hardware will be delivered, installed, and physically configured at the Russia Saint Petersburg site. The engineer will verify that all components meet the specifications outlined in this Quotation Estimate.
Phase 3 – Software Installation & Configuration: The Computer Engineer will install and configure all operating systems, middleware, database management systems, and application software. Security protocols, user access controls, and backup routines will be implemented in accordance with Russian Federal Law No. 152-FZ on Personal Data and applicable industry standards.
Phase 4 – Integration Testing & Commissioning: A minimum of ten (10) business days will be allocated for end-to-end integration testing. The Computer Engineer will execute stress tests, failover simulations, and performance benchmarking. A formal commissioning report will be submitted to the client upon successful completion.
Phase 5 – Training & Handover: The Computer Engineer will deliver a minimum of three (3) full-day training sessions for the client's internal IT staff at the Russia Saint Petersburg location. Comprehensive technical documentation, as-built drawings, and operational manuals will be handed over in both Russian and English.
Itemized Cost Breakdown
	Item No.
	Description
	Unit
	Qty
	Unit Price (RUB)
	Total (RUB)

	01
	Computer Engineer – Senior (Requirements Analysis & Design)
	Man-day
	15
	28,500
	427,500

	02
	Computer Engineer – Senior (Hardware Deployment & Installation)
	Man-day
	20
	28,500
	570,000

	03
	Computer Engineer – Mid-Level (Software Configuration)
	Man-day
	25
	22,000
	550,000

	04
	Computer Engineer – Senior (Integration Testing & Commissioning)
	Man-day
	12
	28,500
	342,000

	05
	Computer Engineer – Training Delivery (3 sessions)
	Session
	3
	45,000
	135,000

	06
	Travel & Accommodation within Russia Saint Petersburg
	Lump Sum
	1
	185,000
	185,000

	07
	Technical Documentation & As-Built Drawings
	Lump Sum
	1
	95,000
	95,000

	08
	Project Management & Coordination (10% of labor)
	Lump Sum
	1
	210,450
	210,450

	TOTAL ESTIMATED COST (excluding VAT)
	2,514,950

	VAT (20%)
	502,990

	GRAND TOTAL (RUB)
	3,017,940


Payment Schedule
Payment for the services described in this Quotation Estimate shall be made in the following installments:
	Milestone
	Percentage
	Amount (RUB)
	Due Date

	Contract Signing & Mobilization
	30%
	905,382
	Within 5 business days of signing

	Completion of Phase 2 (Hardware Deployment)
	30%
	905,382
	Upon written acceptance

	Completion of Phase 4 (Commissioning)
	30%
	905,382
	Upon commissioning report approval

	Final Handover & Training Completion
	10%
	301,794
	Within 10 business days of handover


Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, all prices are subject to revision based on prevailing market conditions in Russia Saint Petersburg.
1. All Computer Engineer personnel assigned to this project shall hold valid professional certifications recognized by the Russian Ministry of Digital Development and shall comply with all local labor regulations applicable in Russia Saint Petersburg.
1. The client agrees to provide the Computer Engineer team with safe access to the work site, adequate workspace, and all necessary utilities (power, internet connectivity) during the execution period.
1. Any changes to the scope of work beyond what is described in this Quotation Estimate must be documented in a formal Change Order signed by both parties before additional work commences.
1. The Computer Engineer services carry a warranty period of twelve (12) months from the date of final commissioning, covering defects in workmanship and configuration errors.
1. All intellectual property created specifically for the client under this engagement shall transfer to the client upon full payment. General methodologies, tools, and pre-existing knowledge of the Computer Engineer remain the property of NorthBridge Engineering Solutions LLC.
1. Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in Russia Saint Petersburg in accordance with the rules of the Arbitration Court of Saint Petersburg and Leningrad Oblast.
1. This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by authorized representatives of both parties.
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Lead Computer Engineer & Project Director
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Signature & Date
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