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	Quotation Estimate No.
	QE-ANK-2025-0472

	Date of Issue
	15 June 2025

	Validity Period
	30 calendar days from date of issue (expires 15 July 2025)

	Prepared By
	Meridian Technical Solutions Ltd. – Ankara Operations Office

	Prepared For
	Client Name / Organization (to be confirmed upon acceptance)

	Project Location
	Turkey Ankara – Central Business District, Kızılay / Çankaya District

	Service Category
	Computer Engineer – Full-Spectrum IT Infrastructure & Systems Engineering


1. Executive Summary
This Quotation Estimate is formally issued by Meridian Technical Solutions Ltd. to provide comprehensive Computer Engineer professional services for deployment and execution within Turkey Ankara. The scope encompasses the full lifecycle of IT infrastructure design, implementation, maintenance, and optimization tailored to the specific operational requirements of the client's Ankara-based facilities. This document serves as the definitive financial and technical proposal, and all pricing, deliverables, and timelines outlined herein constitute the binding terms upon mutual acceptance.
2. Scope of Work – Computer Engineer Services in Turkey Ankara
The Computer Engineer assigned under this Quotation Estimate shall deliver the following services exclusively within the Turkey Ankara metropolitan area and its immediate operational zones:
· IT Infrastructure Assessment & Audit: Comprehensive evaluation of existing hardware, software, network topology, and data-center readiness at the client's Ankara premises, including on-site inspections at Kızılay and Çankaya district offices.
· System Architecture Design: Development of scalable, secure, and redundant system architectures compliant with Turkish Information Security Law (Law No. 5651) and EU-aligned data protection standards applicable in Turkey Ankara.
· Network Engineering & Implementation: Design, configuration, and deployment of enterprise-grade LAN/WAN infrastructure, fiber-optic backbone connections, and redundant routing solutions across all Turkey Ankara sites.
· Server & Data Center Engineering: Procurement coordination, rack installation, virtualization setup (VMware / Hyper-V), and disaster-recovery architecture for the primary Ankara data center and secondary backup facility.
· Cybersecurity Hardening: Implementation of next-generation firewalls, intrusion detection/prevention systems, endpoint security, and penetration testing in accordance with BTK (Information and Communication Technologies Authority) regulations in Turkey Ankara.
· Software Integration & Custom Development: Development and integration of bespoke enterprise applications, ERP modules, and API gateways tailored to the client's operational workflows in Turkey Ankara.
· Ongoing Maintenance & Technical Support: 12-month post-deployment support contract including preventive maintenance, firmware updates, performance monitoring, and 24/7 on-call response for critical incidents at the Ankara location.
· Training & Knowledge Transfer: On-site training sessions for the client's in-house IT staff in Turkey Ankara, covering system administration, troubleshooting, and security protocols.
3. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration / Qty
	Unit Price (EUR)
	Total (EUR)

	01
	Computer Engineer – Senior (on-site, Turkey Ankara) – Assessment & Design Phase
	3 weeks
	4,500
	13,500

	02
	Computer Engineer – Senior (on-site, Turkey Ankara) – Implementation & Deployment Phase
	8 weeks
	4,500
	36,000

	03
	Computer Engineer – Mid-Level (on-site, Turkey Ankara) – Network & Server Configuration
	6 weeks
	3,200
	19,200

	04
	Cybersecurity Audit & Penetration Testing (Turkey Ankara sites)
	1 engagement
	8,500
	8,500

	05
	Custom Software Integration & API Development
	4 weeks
	5,000
	20,000

	06
	Post-Deployment Maintenance & 24/7 Support (Turkey Ankara)
	12 months
	2,800/mo
	33,600

	07
	Training & Knowledge Transfer Sessions (on-site, Ankara)
	5 days
	1,200
	6,000

	08
	Travel, Accommodation & Local Logistics (Turkey Ankara)
	Full project duration
	—
	7,200

	SUBTOTAL
	144,000

	VAT (20% – Turkey Ankara applicable rate)
	28,800

	GRAND TOTAL (Quotation Estimate)
	172,800


4. Payment Schedule
· Milestone 1 (30%): EUR 51,840 – Due upon signed acceptance of this Quotation Estimate and project kickoff in Turkey Ankara.
· Milestone 2 (40%): EUR 69,120 – Due upon completion of the Implementation & Deployment Phase and successful system handover.
· Milestone 3 (30%): EUR 51,840 – Due upon completion of the 12-month maintenance period or pro-rated at the end of the support term.
5. Terms & Conditions
· This Quotation Estimate is valid for 30 days from the date of issue. Any request for services beyond this period shall require a revised Quotation Estimate.
· All Computer Engineer personnel assigned to this project shall hold valid work permits and comply with Turkish labor regulations applicable in Turkey Ankara.
· The client shall provide secure workspace, access credentials, and necessary infrastructure at the Turkey Ankara site to facilitate uninterrupted work by the Computer Engineer team.
· Intellectual property developed specifically for the client under this Quotation Estimate shall transfer to the client upon full payment. Pre-existing tools, frameworks, and methodologies remain the property of Meridian Technical Solutions Ltd.
· Any scope changes, additional Turkey Ankara sites, or extended Computer Engineer engagement beyond the stated durations shall be subject to a supplementary Quotation Estimate and written approval.
· Disputes arising from this Quotation Estimate shall be governed by the laws of the Republic of Turkey, with jurisdiction vested in the Ankara courts.
· Confidentiality obligations as defined in the separate Non-Disclosure Agreement (NDA) shall apply to all data, systems, and information encountered during the Computer Engineer engagement in Turkey Ankara.
6. Acceptance & Authorization
By signing below, both parties acknowledge and agree to the terms, scope, and financial obligations outlined in this Quotation Estimate for Computer Engineer services to be delivered in Turkey Ankara.
For Meridian Technical Solutions Ltd.
Name: ___________________________
Title: ___________________________
Signature: _________________________
Date: ___________________________
For the Client
Name: ___________________________
Title: ___________________________
Signature: _________________________
Date: ___________________________
Meridian Technical Solutions Ltd. | Ankara Operations Office | Kızılay Avenue, Çankaya, 06500 Ankara, Turkey
Tel: +90 312 XXX XXXX | Email: quotations.ankara@meridiantech.com | Tax ID: XX XXXX XXX
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