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Quotation Estimate
Professional Computer Engineer Services — United Kingdom Manchester
Prepared By: Apex Digital Solutions Ltd.
142 Deansgate, Manchester, M3 4ER
United Kingdom
Tel: +44 (0)161 496 0000
Email: quotes@apexdigitalsolutions.co.uk
VAT No: GB 123 4567 89
Quotation Details: Quotation No: QTE-2025-MAN-0487
Date Issued: 12 June 2025
Valid Until: 12 July 2025
Currency: British Pounds (GBP)
Client Information
	Client Name: North West Manufacturing Group plc
	Client Address: 8 Industrial Way, Salford Quays, Manchester, M50 3XA, United Kingdom

	Contact Person: Mr. David Hartley, Head of IT Operations
	Contact Email: d.hartley@nwmg.co.uk


Scope of Work — Computer Engineer Services
This Quotation Estimate is issued by Apex Digital Solutions Ltd. to provide comprehensive Computer Engineer consultancy and implementation services for the client's operational facilities located in United Kingdom Manchester. The scope of work encompasses the following deliverables, which have been tailored to meet the specific infrastructure and operational requirements of the client's manufacturing and logistics divisions based in the Manchester metropolitan area.
Our senior Computer Engineer team will conduct a full audit of the existing IT infrastructure, design and implement a scalable network architecture, deploy and configure server systems, establish cybersecurity protocols, and provide ongoing technical support. All work will be carried out in strict compliance with United Kingdom data protection regulations, including the UK General Data Protection Regulation (UK GDPR) and the Data Protection Act 2018, as well as relevant British Standards (BS) applicable to industrial computing environments in Manchester and the wider North West region.
Itemised Cost Breakdown
	Ref
	Description of Service
	Duration / Qty
	Unit Rate (GBP)
	Amount (GBP)

	01
	Initial IT Infrastructure Audit & Assessment by Lead Computer Engineer (on-site, Manchester premises)
	3 days
	£650.00
	£1,950.00

	02
	Network Architecture Design & Documentation (LAN/WAN, fibre-optic backbone, Wi-Fi 6E coverage)
	5 days
	£720.00
	£3,600.00

	03
	Server Deployment & Configuration (2x rack-mounted servers, RAID storage, virtualisation layer)
	4 days
	£850.00
	£3,400.00

	04
	Cybersecurity Implementation (firewall configuration, intrusion detection, endpoint protection, UK GDPR compliance review)
	5 days
	£780.00
	£3,900.00

	05
	Workstation & Peripheral Installation (45 units across Manchester office and factory floor)
	6 days
	£580.00
	£3,480.00

	06
	Staff Training & Knowledge Transfer Sessions (delivered on-site in Manchester)
	2 days
	£900.00
	£1,800.00

	07
	Post-Implementation Support & Maintenance (12-month retainer, remote and on-site in United Kingdom Manchester)
	12 months
	£1,200.00/mo
	£14,400.00

	08
	Project Management & Coordination (dedicated Computer Engineer project lead)
	Full project
	£1,500.00
	£1,500.00

	Subtotal (excl. VAT):
	£34,030.00

	VAT @ 20%:
	£6,806.00

	Total (incl. VAT):
	£40,836.00


Payment Schedule
	Milestone
	Percentage
	Amount (GBP, incl. VAT)
	Due Date

	Upon acceptance of this Quotation Estimate
	25%
	£10,209.00
	Within 7 days of acceptance

	Completion of Infrastructure Audit & Design Phase
	25%
	£10,209.00
	Upon phase sign-off

	Completion of Installation & Deployment
	30%
	£12,250.80
	Upon project completion

	Post-Implementation Support (monthly retainer)
	20% (monthly)
	£2,400.00/mo
	Monthly in advance


Terms & Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, all rates and availability of the Computer Engineer team may be subject to revision.
· All prices are quoted in British Pounds Sterling (GBP) and are inclusive of travel within the United Kingdom Manchester metropolitan area. Travel beyond a 25-mile radius of Manchester city centre will be charged at £0.65 per mile.
· The Computer Engineer services described herein are subject to the client providing reasonable access to all relevant premises, systems, and documentation within the United Kingdom Manchester site.
· Any additional work or scope changes requested by the client beyond the originally agreed deliverables will be subject to a supplementary Quotation Estimate and written approval prior to commencement.
· Apex Digital Solutions Ltd. shall maintain professional indemnity insurance of no less than £5,000,000 and public liability insurance of no less than £10,000,000 throughout the duration of the engagement.
· All intellectual property, design documents, and configuration files produced under this Quotation Estimate shall become the property of the client upon full payment of the agreed fees.
· This Quotation Estimate is governed by the laws of England and Wales. Any disputes shall be subject to the exclusive jurisdiction of the courts of Manchester, United Kingdom.
· The 12-month post-implementation support retainer may be terminated by either party with thirty (30) days written notice. No further charges will apply beyond the termination date.
· Apex Digital Solutions Ltd. reserves the right to assign qualified subcontractors to specific tasks, provided that the lead Computer Engineer remains accountable for all deliverables and quality standards.
Acceptance
By signing below, the client confirms acceptance of this Quotation Estimate for Computer Engineer services to be delivered in United Kingdom Manchester, and agrees to all terms and conditions set out herein.
For and on behalf of Apex Digital Solutions Ltd.:
Name: Sarah Whitfield, Managing Director
Signature: _________________________
Date: _________________________
For and on behalf of North West Manufacturing Group plc:
Name: David Hartley, Head of IT Operations
Signature: _________________________
Date: _________________________
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