# Quotation Estimate - Computer Engineer Services - United States New York City

# Quotation Estimate

Meridian Technical Solutions LLC

245 Park Avenue, Suite 1800, United States New York City, NY 10167

Tel: (212) 555-0147 | Email: estimates@meridiantech.com

NYC Business License No. 44-2019-8837 | EIN: 84-2210937

### Quotation Details

Quotation Estimate No.: QTE-2025-04872

Date of Issue: June 12, 2025

Valid Until: July 12, 2025 (30 days)

Prepared By: Daniel R. Whitfield, Senior Project Manager

### Client Information

Client Name: Hudson Valley Financial Group, Inc.

Address: 880 Broadway, 14th Floor, United States New York City, NY 10010

Contact Person: Ms. Angela Torres, VP of Operations

Email: a.torres@hvfg.com

## 1. Purpose and Scope of This Quotation Estimate

This Quotation Estimate is issued by Meridian Technical Solutions LLC to Hudson Valley Financial Group, Inc. for the engagement of a qualified Computer Engineer to perform comprehensive infrastructure design, system integration, and ongoing technical support services. All work described herein will be performed within the jurisdiction of United States New York City, in full compliance with all applicable federal, state, and municipal regulations governing professional engineering services in New York State.

The Computer Engineer assigned to this project will hold a valid New York State Professional Engineer (P.E.) license in the field of Computer Engineering (License No. PE-CE-2019-4471) and will possess a minimum of twelve (12) years of progressive experience in enterprise-level computing infrastructure, network architecture, and cybersecurity systems. The scope of engagement is specifically tailored to the operational requirements of a mid-size financial institution operating out of the United States New York City metropolitan area.

## 2. Itemized Services and Cost Breakdown

| # | Service Description | Duration | Rate | Amount (USD) | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Initial site assessment and infrastructure audit at client premises in United States New York City | 3 business days | $285/hr | $6,840.00 | On-site, Manhattan |
| 2 | Design and architecture of redundant server infrastructure for financial data processing | 10 business days | $285/hr | $22,800.00 | Deliverable: Technical specification document |
| 3 | Network security hardening and implementation of multi-layer firewall systems | 8 business days | $285/hr | $18,240.00 | Compliant with NYDFS regulations |
| 4 | Integration of cloud hybrid architecture (AWS / Azure) with on-premise systems | 12 business days | $285/hr | $27,360.00 | Includes migration planning |
| 5 | Disaster recovery and business continuity plan development | 5 business days | $285/hr | $11,400.00 | Aligned with NYC emergency protocols |
| 6 | Staff training and knowledge transfer sessions (up to 20 personnel) | 4 business days | $285/hr | $9,120.00 | Conducted at client office, NYC |
| 7 | Ongoing technical support and maintenance (monthly retainer, 12 months) | 12 months | $4,500/mo | $54,000.00 | 4-hour response SLA |
| 8 | Travel and local transportation within United States New York City (estimated) | Project duration | Flat fee | $2,200.00 | Includes parking and transit |
| 9 | Project management, documentation, and regulatory compliance reporting | Project duration | Flat fee | $5,500.00 | Includes NY State filings |
| TOTAL ESTIMATED COST (Pre-Tax): |  |  |  | $157,460.00 |  |
| New York State Sales Tax (8.875% on taxable items): |  |  |  | $13,975.58 |  |
| GRAND TOTAL: |  |  |  | $171,435.58 |  |

## 3. Terms and Conditions of This Quotation Estimate

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, all rates and availability of the Computer Engineer must be reconfirmed in writing.

- All work will be performed by a licensed Computer Engineer operating under the professional standards of the New York State Education Department, Office of the Professions. The engineer will maintain professional liability insurance with a minimum coverage of $2,000,000 per occurrence.

- Payment terms: 30% upon execution of the contract, 40% upon completion of the design and implementation phase, and 30% upon final acceptance. The monthly retainer for ongoing support (Item 7) shall be invoiced on the first business day of each month.

- All deliverables, including technical documentation, architecture diagrams, and compliance reports, shall be the exclusive property of the client upon full payment. The Computer Engineer retains the right to reference the project in professional portfolios with client written consent.

- This engagement is governed by the laws of the State of New York. Any disputes arising from this Quotation Estimate or the resulting contract shall be resolved through binding arbitration in United States New York City, in accordance with the rules of the American Arbitration Association.

- The client agrees to provide reasonable access to all relevant facilities, systems, and personnel within the United States New York City premises during normal business hours (8:00 AM – 6:00 PM, Monday through Friday). After-hours work will be billed at 1.5x the standard hourly rate.

- Meridian Technical Solutions LLC reserves the right to substitute the assigned Computer Engineer with a qualified equivalent should unforeseen circumstances arise, provided the substitute meets or exceeds the stated qualifications and the client is notified at least five (5) business days in advance.

- All estimates are based on current information available at the time of this Quotation Estimate. Material changes in scope, regulatory requirements, or market conditions may necessitate a revised estimate, which will be issued as a formal amendment to this document.

- This Quotation Estimate does not constitute a binding contract until both parties have executed a formal Service Agreement incorporating the terms herein. Acceptance of this estimate does not obligate either party to proceed.

## 4. Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes Meridian Technical Solutions LLC to proceed with the engagement of the Computer Engineer as described herein, subject to the terms and conditions stated above. All services will be rendered in United States New York City and in compliance with all applicable local, state, and federal laws.

For Meridian Technical Solutions LLC:

Daniel R. Whitfield, Senior Project Manager

Date: ______________________

For Hudson Valley Financial Group, Inc.:

Angela Torres, VP of Operations

Date: ______________________

Quotation Estimate No. QTE-2025-04872 | Meridian Technical Solutions LLC | United States New York City, NY 10167

This document is confidential and intended solely for the named recipient. Unauthorized distribution is prohibited.

Page 1 of 1 | Generated: June 12, 2025