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QUOTATION ESTIMATE
Professional Computer Engineer Services — United States San Francisco
Quotation No.: QTE-SF-2025-0487
Date Issued: June 12, 2025
Valid Until: July 12, 2025
Prepared By: Pacific Tech Solutions LLC
Address: 1450 Market Street, Suite 820
United States San Francisco, CA 94102
Prepared For: [Client Name / Organization]
Client Address: [Street, City]
United States San Francisco, CA
1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate document has been prepared by Pacific Tech Solutions LLC to provide a comprehensive and transparent financial projection for the engagement of a senior Computer Engineer to deliver specialized technical services within the United States San Francisco metropolitan area. This Quotation Estimate outlines all anticipated costs, deliverables, timelines, and professional terms associated with the proposed Computer Engineer engagement. The scope of work described herein reflects the specific requirements communicated by the client during our initial consultation sessions held in San Francisco, California.
The Computer Engineer services detailed in this Quotation Estimate encompass system architecture design, embedded systems development, hardware-software integration, performance optimization, and ongoing technical consulting. All work will be performed in compliance with applicable United States federal regulations, California state labor laws, and the professional engineering standards established by the National Society of Professional Engineers (NSPE). The Computer Engineer assigned to this project holds a valid California Professional Engineer (P.E.) license and possesses over twelve years of experience in advanced computing systems development within the San Francisco technology corridor.
2. Detailed Line-Item Breakdown
	Item No.
	Description of Computer Engineer Service
	Duration / Qty
	Unit Rate (USD)
	Subtotal (USD)

	01
	Initial System Architecture Assessment & Feasibility Study — Computer Engineer on-site consultation in United States San Francisco
	3 days
	$285.00
	$855.00

	02
	Custom Hardware-Software Integration Design — Computer Engineer development of integrated computing platform specifications
	20 days
	$265.00
	$5,300.00

	03
	Embedded Systems Firmware Development & Debugging — Computer Engineer specialized low-level programming and testing
	35 days
	$255.00
	$8,925.00

	04
	Performance Benchmarking & Optimization — Computer Engineer analysis of system throughput, latency, and resource utilization
	10 days
	$275.00
	$2,750.00

	05
	Technical Documentation & Knowledge Transfer — Computer Engineer preparation of engineering manuals, schematics, and training sessions
	8 days
	$245.00
	$1,960.00

	06
	On-Site Deployment & Commissioning in United States San Francisco — Computer Engineer physical installation, configuration, and go-live support
	5 days
	$295.00
	$1,475.00

	07
	Post-Deployment Technical Support & Maintenance (3-month period) — Computer Engineer remote and on-call availability
	90 days
	$185.00
	$1,665.00

	08
	Travel, Local Transportation & Per Diem within United States San Francisco Bay Area
	Flat
	$1.00
	$1,200.00

	Subtotal (USD)
	$24,130.00

	Applicable California State Sales & Service Tax (8.5%)
	$2,051.05

	TOTAL ESTIMATED COST (USD)
	$26,181.05


3. Project Timeline and Milestones
The Computer Engineer engagement outlined in this Quotation Estimate is projected to span approximately fourteen (14) calendar weeks from the date of contract execution. The initial mobilization and architecture assessment phase will commence within five (5) business days of receiving a signed purchase order. All on-site work in the United States San Francisco area will be scheduled during standard business hours (Monday through Friday, 8:00 AM to 5:00 PM Pacific Time), with the exception of critical deployment windows that may require extended hours. Milestone deliverables will be submitted to the client for review and written approval before proceeding to the subsequent phase of the Computer Engineer work plan.
4. Terms and Conditions of This Quotation Estimate
· Validity: This Quotation Estimate is valid for thirty (30) days from the date of issue. After the expiration date, all rates and availability commitments for the Computer Engineer services may be subject to revision.
· Payment Terms: A 30% non-refundable deposit is due upon acceptance of this Quotation Estimate. The remaining 70% shall be invoiced in two equal installments: 50% upon completion of the development phase and 50% upon final commissioning and acceptance in United States San Francisco.
· Scope Changes: Any modifications to the original scope of Computer Engineer services beyond 10% of the estimated total will require a formal change order and a revised Quotation Estimate prior to implementation.
· Confidentiality: The Computer Engineer and Pacific Tech Solutions LLC agree to maintain strict confidentiality regarding all proprietary data, designs, and intellectual property encountered during the engagement in the United States San Francisco area.
· Warranty: All Computer Engineer deliverables carry a twelve (12) month warranty against defects in design and workmanship, commencing from the date of final acceptance.
· Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the State of California, United States, with jurisdiction in the Superior Court of San Francisco County.
· Insurance: Pacific Tech Solutions LLC maintains professional liability insurance of no less than $2,000,000 per occurrence, valid throughout the United States San Francisco service area.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt and acceptance of this Quotation Estimate for Computer Engineer services to be rendered in the United States San Francisco area. This signature constitutes a binding agreement to the terms, conditions, and financial projections set forth in this document. The Computer Engineer engagement will be formally initiated upon receipt of the initial deposit and a signed statement of work.
For Pacific Tech Solutions LLC
Authorized Representative
Name: _________________________
Title: _________________________
Date: _________________________
For the Client
Authorized Representative
Name: _________________________
Title: _________________________
Date: _________________________
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