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QUOTATION ESTIMATE
Professional Computer Engineer Services
Prepared for Clients in Vietnam Ho Chi Minh City
Document Reference: QTE-HCMC-2025-0047
Quotation Estimate No.: QTE-HCMC-2025-0047 Date of Issue: June 15, 2025 Valid Until: July 15, 2025
Prepared By: Nguyen Van Minh, Senior Computer Engineer Company: Saigon Tech Solutions Co., Ltd. Location: District 1, Vietnam Ho Chi Minh City
1. Client Information
	Client Name:
	Pham Thi Lan, Procurement Manager

	Organization:
	Ho Chi Minh City Digital Infrastructure Authority

	Address:
	68 Le Loi Street, District 1, Vietnam Ho Chi Minh City, 700000

	Contact:
	procurement@hcmcity-digital.gov.vn | +84 28 3822 4567


2. Scope of Work & Services Description
This Quotation Estimate is issued by Saigon Tech Solutions Co., Ltd. to provide comprehensive Computer Engineer consulting, design, and implementation services for the client's digital infrastructure modernization project located in Vietnam Ho Chi Minh City. The scope encompasses the full lifecycle of computer systems engineering, from initial requirements analysis through to final deployment, testing, and post-implementation support.
Our team of certified Computer Engineer professionals will be deployed on-site in Vietnam Ho Chi Minh City to ensure seamless integration with existing municipal systems. The project will address network architecture redesign, server infrastructure upgrades, cybersecurity hardening, and the development of a centralized monitoring platform for the city's public digital services.
3. Itemized Cost Breakdown
	No.
	Service / Deliverable
	Unit
	Quantity
	Unit Price (VND)
	Total (VND)

	1
	Computer Engineer – Requirements Analysis & System Design (on-site, Vietnam Ho Chi Minh City)
	Person-Day
	15
	4,500,000
	67,500,000

	2
	Computer Engineer – Network Architecture & Server Infrastructure Implementation
	Person-Day
	30
	5,200,000
	156,000,000

	3
	Computer Engineer – Cybersecurity Audit & Hardening (Vietnam Ho Chi Minh City municipal network)
	Person-Day
	10
	5,800,000
	58,000,000

	4
	Computer Engineer – Centralized Monitoring Platform Development & Integration
	Person-Day
	25
	5,500,000
	137,500,000

	5
	Computer Engineer – System Testing, QA & UAT Support
	Person-Day
	12
	4,800,000
	57,600,000

	6
	Computer Engineer – Training & Knowledge Transfer to Client Staff (Vietnam Ho Chi Minh City)
	Session
	8
	3,500,000
	28,000,000

	7
	Computer Engineer – Post-Deployment Support & Maintenance (3 months)
	Month
	3
	18,000,000
	54,000,000

	8
	Travel, Accommodation & Logistics within Vietnam Ho Chi Minh City
	Flat
	1
	12,000,000
	12,000,000

	9
	Documentation, Licensing & Compliance (Vietnam IT Law 2023)
	Flat
	1
	8,500,000
	8,500,000

	SUBTOTAL (VND):
	579,100,000

	VAT 10% (Vietnam Ho Chi Minh City):
	57,910,000

	GRAND TOTAL (VND):
	637,010,000


4. Project Timeline
The total estimated duration for this Quotation Estimate scope is 14 weeks from the date of contract signing. All Computer Engineer personnel will be physically present in Vietnam Ho Chi Minh City during the implementation phase. A detailed Gantt chart and milestone schedule will be provided within five (5) business days of contract execution.
5. Terms & Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, pricing may be subject to revision based on market conditions in Vietnam Ho Chi Minh City.
· All Computer Engineer services shall be performed in accordance with the Vietnamese Information Technology Law (2023), Decree 13/2023/NĐ-CP on cybersecurity, and applicable municipal regulations of Vietnam Ho Chi Minh City.
· Payment terms: 30% advance upon contract signing, 40% upon completion of implementation phase, 20% upon successful UAT sign-off, and 10% upon completion of the 3-month support period.
· Payments shall be made in Vietnamese Dong (VND) via bank transfer to the account specified in the contract. All invoices will reference this Quotation Estimate number.
· The Computer Engineer team shall maintain strict confidentiality of all client data and municipal infrastructure information in compliance with Vietnam's Personal Data Protection Decree 13/2023/NĐ-CP.
· Any changes to scope beyond 10% of the original estimate will require a formal Change Order signed by both parties before additional work commences.
· Warranty period: Twelve (12) months from the date of final acceptance for all hardware-integrated solutions. Software defects will be addressed within the 3-month post-deployment support window outlined in this Quotation Estimate.
· Disputes arising from this engagement shall be resolved through arbitration in Vietnam Ho Chi Minh City in accordance with the Arbitration Law of Vietnam.
6. Acceptance & Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of Computer Engineer services in Vietnam Ho Chi Minh City. This document does not constitute a binding contract until a formal Service Agreement is executed by both parties.
For Saigon Tech Solutions Co., Ltd.
Nguyen Van Minh
Senior Computer Engineer / Project Director
Date: _______________
For the Client
Pham Thi Lan
Procurement Manager
Ho Chi Minh City Digital Infrastructure Authority
Date: _______________
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