# Quotation Estimate - Data Scientist Services - Argentina Córdoba

# QUOTATION ESTIMATE

Professional Data Scientist Services

Prepared for deployment in Argentina Córdoba

Document Reference: QE-DC-2025-0472

| Quotation Estimate No.: | QE-DC-2025-0472 |
| --- | --- |
| Date of Issue: | June 15, 2025 |
| Valid Until: | July 15, 2025 (30 calendar days) |
| Service Location: | Córdoba, Argentina (Provincia de Córdoba, República Argentina) |
| Prepared By: | Andes Analytics Solutions S.R.L. – Córdoba, Argentina |
| Prepared For: | Client Organization (Name to be confirmed upon acceptance) |
| Currency: | Argentine Peso (ARS) / US Dollar (USD) – dual pricing |

## 1. Executive Summary

This Quotation Estimate is issued by Andes Analytics Solutions S.R.L., a specialized technology consultancy headquartered in Córdoba, Argentina, to provide comprehensive Data Scientist professional services. The scope of engagement described herein is tailored specifically for operations conducted within the province of Argentina Córdoba, taking into account local labor regulations, tax obligations, and the unique technological ecosystem of the region. This document serves as a formal, binding estimate of costs, deliverables, timelines, and terms governing the provision of advanced data science expertise to the requesting organization.

## 2. Scope of Work – Data Scientist Services

The Data Scientist engagement outlined in this Quotation Estimate encompasses the following professional activities to be executed in Argentina Córdoba:

| Item | Description of Service | Duration | Unit Price (USD) | Total (USD) |
| --- | --- | --- | --- | --- |
| 1.1 | Initial Data Audit & Infrastructure Assessment – Comprehensive review of existing data pipelines, storage systems, and analytical tooling at the client's facility in Córdoba, Argentina. | 2 weeks | $4,500 | $4,500 |
| 1.2 | Machine Learning Model Development – Design, training, and validation of predictive models (regression, classification, NLP) using Python, scikit-learn, TensorFlow, and PyTorch frameworks. | 8 weeks | $12,000 | $12,000 |
| 1.3 | Data Engineering & Pipeline Construction – ETL pipeline development, data warehouse optimization, and real-time streaming architecture setup. | 6 weeks | $9,500 | $9,500 |
| 1.4 | Statistical Analysis & Business Intelligence Reporting – Advanced statistical modeling, A/B testing frameworks, and interactive dashboard creation (Tableau / Power BI). | 4 weeks | $6,800 | $6,800 |
| 1.5 | Team Training & Knowledge Transfer – On-site workshops in Córdoba, Argentina for up to 10 internal staff members covering data literacy, model interpretation, and maintenance protocols. | 2 weeks | $5,200 | $5,200 |
| 1.6 | Post-Deployment Support & Model Monitoring – Ongoing model performance tracking, drift detection, and quarterly retraining cycles for a period of 6 months. | 6 months | $3,000/mo | $18,000 |
| 1.7 | Project Management & Coordination – Dedicated project manager based in Córdoba, Argentina, providing weekly progress reports, stakeholder meetings, and risk management. | Full term | $2,500/mo | $12,500 |
| TOTAL ESTIMATED COST (USD) |  |  |  | $68,500 |
| TOTAL ESTIMATED COST (ARS – approximate at 1:1,050) |  |  |  | ARS 71,925,000 |

## 3. Professional Profile – Data Scientist

The Data Scientist assigned to this project will hold a minimum of a Master's degree in Computer Science, Statistics, Applied Mathematics, or a related quantitative field. The professional will possess a minimum of 7 years of progressive experience in machine learning, statistical modeling, and large-scale data engineering. The Data Scientist will be a resident of or legally authorized to work in Argentina Córdoba, ensuring full compliance with local labor laws (Ley de Contrato de Trabajo, Decreto 143/78) and the provincial tax regime of Córdoba. Fluency in English and Spanish is mandatory, given the bilingual operational environment in Córdoba, Argentina.

## 4. Terms and Conditions

- Validity: This Quotation Estimate is valid for 30 calendar days from the date of issue. After this period, pricing may be subject to revision due to currency fluctuation (ARS/USD) or changes in the Argentine tax framework.

- Payment Schedule: 30% advance upon contract signing; 40% upon completion of model development (Item 1.2); 30% upon final delivery and acceptance. Post-deployment support (Item 1.6) is billed monthly in arrears.

- Taxation: All prices are exclusive of IVA (Impuesto al Valor Agregado, 21%) and applicable provincial taxes in Córdoba, Argentina. The client is responsible for withholding obligations as per Argentine tax law (Ley 27.430).

- Intellectual Property: All models, code, documentation, and analytical artifacts produced under this engagement shall become the exclusive property of the client upon full payment. The Data Scientist and Andes Analytics Solutions S.R.L. retain no rights to the deliverables.

- Confidentiality: Both parties agree to maintain strict confidentiality of all data, business strategies, and proprietary information exchanged during the engagement, in accordance with Argentina's Personal Data Protection Law (Ley 25.326).

- Termination: Either party may terminate this agreement with 30 days' written notice. In the event of early termination, the client shall pay for all services rendered up to the termination date.

- Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government sanctions, or systemic infrastructure failures in Córdoba, Argentina.

- Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the Province of Córdoba, Argentina, and the national laws of the Argentine Republic. Disputes shall be resolved by arbitration in Córdoba, Argentina.

## 5. Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, scope, and pricing outlined for the Data Scientist services to be performed in Argentina Córdoba. This signature constitutes a formal request to proceed with contract execution.

For Andes Analytics Solutions S.R.L.
Name: ___________________________
Title: Director General
Date: ___________________________

For the Client Organization
Name: ___________________________
Title: ___________________________
Date: ___________________________

Andes Analytics Solutions S.R.L. | Av. Vélez Sarsfield 1250, Piso 4, Córdoba, Argentina | Tel: +54 351 422-0000 | Email: quotes@andesanalytics.com.ar

CUIT: 30-71234567-8 | This Quotation Estimate is a commercial document and does not constitute a binding contract until both parties execute a formal service agreement.