# Quotation Estimate - Data Scientist Services - Mexico Mexico City

# QUOTATION ESTIMATE

Professional Data Scientist Services — Mexico Mexico City

CONFIDENTIAL

Quotation No.: QTE-MX-2025-0487
Date Issued: June 15, 2025
Valid Until: July 15, 2025

Prepared By: DataCore Analytics S.A. de C.V.
Address: Av. Insurgentes Sur 1234, Col. Del Valle,
Mexico Mexico City, C.P. 03100, Mexico
Contact: quotations@datacoreanalytics.mx

1. Client Information

| Client Name: | [Client Company Name] |
| --- | --- |
| Client Address: | [Street, Colony, Postal Code], Mexico Mexico City, Mexico |
| Contact Person: | [Name, Title] |
| Client Email: | [email@company.com] |

2. Scope of Services — Data Scientist Engagement

This Quotation Estimate is issued by DataCore Analytics S.A. de C.V. to provide comprehensive Data Scientist professional services to the client, to be executed within the metropolitan area of Mexico Mexico City. The engagement encompasses the full lifecycle of data-driven consulting, including data acquisition, exploratory analysis, predictive modeling, machine learning pipeline development, and strategic reporting. All deliverables will be tailored to the client's specific business objectives and operational context within the Mexican market.

The Data Scientist assigned to this project will operate primarily from our office located in Mexico Mexico City, with the option of on-site visits to the client's premises within the same metropolitan region. The professional will bring a minimum of eight (8) years of experience in statistical modeling, natural language processing, computer vision, and large-scale data engineering, with proven expertise in serving multinational and local enterprises operating in Mexico Mexico City and the broader Latin American region.

3. Itemized Cost Breakdown

| Item No. | Description of Service | Duration | Unit Rate (MXN) | Amount (MXN) |
| --- | --- | --- | --- | --- |
| 01 | Initial Discovery & Requirements Workshop (on-site in Mexico Mexico City) | 3 days | $18,500 | $55,500 |
| 02 | Data Audit, Ingestion & Preprocessing Pipeline Development | 15 days | $14,200 | $213,000 |
| 03 | Predictive Modeling & Machine Learning Algorithm Design | 20 days | $16,800 | $336,000 |
| 04 | Model Validation, A/B Testing & Performance Benchmarking | 10 days | $15,500 | $155,000 |
| 05 | Dashboard Development & Executive Reporting (Power BI / Tableau) | 12 days | $13,000 | $156,000 |
| 06 | Knowledge Transfer & Team Training Sessions (Mexico Mexico City office) | 5 days | $12,500 | $62,500 |
| 07 | Post-Deployment Support & Model Monitoring (3 months) | 90 days | $8,200 | $738,000 |
| 08 | Cloud Infrastructure Setup & Data Governance Compliance (LFPDPPP) | 8 days | $11,000 | $88,000 |
| Subtotal (MXN) |  |  |  | $1,804,000 |
| IVA 16% (Mexico Mexico City applicable tax) |  |  |  | $288,640 |
| TOTAL ESTIMATED COST (MXN) |  |  |  | $2,092,640 |

4. Payment Terms

Payment for this Quotation Estimate shall be structured as follows: 30% advance payment upon contract execution, 40% upon completion of the modeling and validation phases, and 30% upon final delivery and acceptance of all deliverables. All payments shall be made in Mexican Pesos (MXN) via bank transfer to the account of DataCore Analytics S.A. de C.V., registered in Mexico Mexico City. Invoices will be issued in compliance with Mexican SAT (Servicio de Administración Tributaria) electronic invoicing (CFDI) regulations.

5. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision based on market conditions in Mexico Mexico City.

- The Data Scientist professional will adhere to all applicable Mexican labor laws, data protection regulations (Ley Federal de Protección de Datos Personales en Posesión de los Particulares), and industry-specific compliance standards.

- All intellectual property generated during the engagement shall be transferred to the client upon full payment, as stipulated in the master service agreement.

- Travel expenses within Mexico Mexico City for on-site meetings are included. Travel outside the Mexico Mexico City metropolitan area will be billed at cost with prior written approval.

- Any scope changes beyond the originally defined deliverables will require a formal change order and a revised Quotation Estimate prior to implementation.

- Confidentiality and non-disclosure obligations shall survive the termination of this engagement for a period of two (2) years.

- Disputes arising from this Quotation Estimate or the resulting contract shall be resolved under the commercial laws of the State of Mexico and the Federal District, with jurisdiction in the courts of Mexico Mexico City.

6. Assumptions and Exclusions

This Quotation Estimate assumes that the client will provide timely access to all necessary data repositories, cloud credentials, and business stakeholders. The Data Scientist engagement does not include hardware procurement, third-party software licensing fees beyond those specified, or ongoing operational support beyond the 90-day post-deployment window. Any additional data sources located outside Mexico Mexico City may incur supplementary costs to be detailed in a subsequent addendum.

Prepared by:

Lic. Alejandro Ramírez Torres
Director of Analytics Services
DataCore Analytics S.A. de C.V.
Mexico Mexico City

Accepted by (Client):

[Name and Title]
[Company Name]
Date: _______________

Document Reference: QTE-MX-2025-0487 | DataCore Analytics S.A. de C.V. | Mexico Mexico City, Mexico
This Quotation Estimate is a commercial document and does not constitute a binding contract until formally signed by both parties. All rights reserved.