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1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is issued by Northern Analytics Consulting LLC to provide a comprehensive and transparent financial proposal for the engagement of a senior Data Scientist to deliver advanced analytics, machine learning, and predictive modelling services within the city of Russia Saint Petersburg. This document outlines the full scope of work, applicable rates, project timelines, and commercial terms governing the professional relationship between the service provider and the client.
The Data Scientist engagement described herein is specifically tailored to the operational and regulatory environment of Russia Saint Petersburg, taking into account local data protection legislation (Federal Law No. 152-FZ on Personal Data), the regional economic landscape, and the specific industry verticals prevalent in the Saint Petersburg metropolitan area, including logistics, manufacturing, financial services, and digital commerce.
2. Scope of Services – Data Scientist Role
The Data Scientist engaged under this Quotation Estimate shall perform the following duties and deliverables while operating out of the Saint Petersburg office or in a hybrid remote arrangement approved by the client:
· Design, develop, and deploy end-to-end machine learning pipelines for predictive analytics, classification, and regression tasks relevant to the client's core business operations in Russia Saint Petersburg.
· Conduct exploratory data analysis (EDA) on structured and unstructured datasets, producing actionable insights and visualisation dashboards for executive stakeholders.
· Build and maintain natural language processing (NLP) models for Russian-language text corpora, including sentiment analysis, entity extraction, and automated document classification.
· Develop time-series forecasting models for demand planning, inventory optimisation, and financial projection specific to the Saint Petersburg market conditions.
· Implement A/B testing frameworks and statistical hypothesis testing to support data-driven decision-making across product and marketing teams.
· Ensure full compliance with Russian data governance standards and the Federal Law on Personal Data when processing any client or consumer information within the jurisdiction of Russia Saint Petersburg.
· Provide weekly progress reports and a final technical documentation package upon project completion.
3. Financial Breakdown – Quotation Estimate
The following table presents the itemised cost structure for the Data Scientist engagement. All rates are quoted in Russian Rubles (RUB) and are inclusive of applicable Value Added Tax (VAT) at the standard rate of 20% as mandated by the Tax Code of the Russian Federation.
	Item
	Description
	Duration
	Rate (RUB)
	Subtotal (RUB)

	1
	Senior Data Scientist – Project Discovery & Data Audit
	2 weeks
	450,000
	900,000

	2
	Machine Learning Model Development & Training
	6 weeks
	520,000
	3,120,000

	3
	NLP Pipeline for Russian-Language Corpora
	4 weeks
	480,000
	1,920,000

	4
	Dashboard Development & Visualisation (Power BI / Tableau)
	3 weeks
	380,000
	1,140,000

	5
	Deployment, Integration & QA in Production Environment
	3 weeks
	420,000
	1,260,000

	6
	Knowledge Transfer, Documentation & Final Reporting
	2 weeks
	350,000
	700,000

	7
	Post-Deployment Support & Model Monitoring (Saint Petersburg on-site)
	4 weeks
	300,000
	1,200,000

	TOTAL ESTIMATED COST (incl. 20% VAT)
	10,240,000 RUB


* The above Quotation Estimate assumes a single dedicated Data Scientist with a minimum of seven years of professional experience. Should the client require a team of two or more data scientists, a revised estimate will be issued within five business days.
4. Project Timeline and Milestones
The total estimated duration of the Data Scientist engagement in Russia Saint Petersburg is twenty-four (24) calendar weeks from the date of contract execution. Key milestones include:
· Week 2: Completion of data audit and project charter sign-off.
· Week 8: Delivery of first-generation predictive models with documented accuracy metrics.
· Week 12: NLP pipeline operational and integrated with client systems.
· Week 15: Executive dashboards live and accessible to all authorised stakeholders.
· Week 18: Production deployment complete; QA sign-off obtained.
· Week 20: Knowledge transfer sessions concluded; full documentation handed over.
· Week 24: Post-deployment support period ends; final project closure report submitted.
5. Terms and Conditions
1. This Quotation Estimate is valid for a period of ninety (90) days from the date of issue. Beyond this period, all rates are subject to revision based on prevailing market conditions in Russia Saint Petersburg.
1. Payment terms: 30% advance upon contract signing, 40% upon completion of the model development phase (Milestone 2), and 30% upon final project closure. All payments shall be made via bank transfer to the account of Northern Analytics Consulting LLC, registered in Saint Petersburg, Russia.
1. The Data Scientist shall be bound by a Non-Disclosure Agreement (NDA) and a Non-Compete clause for a period of twelve (12) months following the conclusion of the engagement.
1. All intellectual property, models, code, and documentation produced during the course of this project shall become the exclusive property of the client upon full payment of the invoiced amount.
1. Any change in scope exceeding 10% of the originally agreed deliverables shall require a formal Change Order and a supplementary Quotation Estimate approved in writing by both parties.
1. This engagement is governed by the Civil Code of the Russian Federation. Any disputes arising from this Quotation Estimate or the resulting contract shall be resolved by the Arbitration Court of Saint Petersburg and Leningrad Oblast.
1. The Data Scientist shall comply with all applicable Russian federal and regional regulations, including but not limited to data localisation requirements under Federal Law No. 242-FZ.
6. Acceptance and Authorisation
By signing below, both parties acknowledge that they have read, understood, and agree to the terms set forth in this Quotation Estimate for the engagement of a Data Scientist in Russia Saint Petersburg. This document, once countersigned, shall serve as the basis for the execution of a formal Service Agreement.
For Northern Analytics Consulting LLC

_________________________________
Name: Alexei V. Petrov
Title: Managing Director
Date: _______________
For the Client

_________________________________
Name: _________________________
Title: _________________________
Date: _______________
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