Quotation Estimate - Electrical Engineer Services - Canada Vancouver
Quotation Estimate
BC Electrical Solutions Inc.
1200 West Georgia Street, Suite 450, Vancouver, British Columbia, V6E 4G2, Canada
Phone: (604) 555-0187 | Email: estimates@bcelectricalsolutions.ca
BCSA License No. 78432 | GST/HST No. 123456789RT0001
Quotation No.: QE-2025-0487
Date Issued: June 12, 2025
Valid Until: July 12, 2025
Prepared For: Pacific Ridge Developments Ltd.
1. Project Overview
This Quotation Estimate is issued by BC Electrical Solutions Inc. to Pacific Ridge Developments Ltd. for the provision of professional Electrical Engineer consulting and design services for the Pacific Ridge Commercial Tower project located at 888 Burrard Street, Canada Vancouver, British Columbia. This document outlines the full scope of work, associated costs, payment schedule, and terms governing the engagement of our licensed Electrical Engineer team for the duration of the project.
The Electrical Engineer services described in this Quotation Estimate are intended to comply with all applicable regulations set forth by the British Columbia Safety Authority (BCSA), the Canadian Electrical Code (CEC) Part I, the National Building Code of Canada, and the City of Vancouver Building and Electrical Bylaws. All deliverables will be prepared in accordance with the professional standards of the Association of Professional Engineers and Geoscientists of British Columbia (APEGB).
2. Scope of Work – Electrical Engineer Services
Our senior Electrical Engineer and supporting technical team will deliver the following services for this Quotation Estimate:
· Conceptual Electrical Design: Development of preliminary electrical system schematics, load calculations, and power distribution plans for a 28-storey commercial and residential mixed-use building in Canada Vancouver.
· Detailed Engineering Drawings: Production of construction-ready electrical drawings including single-line diagrams, panel schedules, lighting layouts, fire alarm system plans, and low-voltage data/communications plans.
· Load Calculations & Utility Coordination: Comprehensive demand analysis and coordination with BC Hydro and FortisBC for service connections, transformer sizing, and utility interconnection agreements specific to the Canada Vancouver grid infrastructure.
· Code Compliance & Permitting Support: Preparation of all documentation required for electrical permit applications with the City of Vancouver, including coordination with the Vancouver Building and Electrical Inspection Division.
· Construction Phase Support: On-site visits (minimum 12 site inspections) by the assigned
· Electrical Engineer to review installed work, resolve field issues, and provide shop drawing approvals.
· Commissioning & As-Built Documentation: Final system testing coordination, commissioning reports, and preparation of complete as-built drawings and O&M manuals for the building owner.
3. Quotation Estimate – Cost Breakdown
	Item No.
	Description of Electrical Engineer Service
	Quantity
	Unit Rate (CAD)
	Amount (CAD)

	1.0
	Conceptual Design & Load Calculations – Senior Electrical Engineer
	1 lot
	$18,500.00
	$18,500.00

	2.0
	Detailed Engineering Drawings & Specifications – Electrical Engineer Team
	1 lot
	$42,000.00
	$42,000.00

	3.0
	Utility Coordination & BC Hydro / FortisBC Application Support
	1 lot
	$7,800.00
	$7,800.00

	4.0
	City of Vancouver Permitting & Code Compliance Documentation
	1 lot
	$5,200.00
	$5,200.00

	5.0
	Construction Phase Site Inspections & Field Support – Electrical Engineer
	12 visits
	$1,450.00
	$17,400.00

	6.0
	Commissioning, Testing & As-Built Documentation Package
	1 lot
	$9,600.00
	$9,600.00

	7.0
	Project Management & Coordination (15% of subtotal)
	1 lot
	—
	$15,315.00

	Subtotal (CAD)
	$115,815.00

	GST (5%)
	$5,790.75

	TOTAL QUOTATION ESTIMATE (CAD)
	$121,605.75


4. Payment Schedule
Payment for the services outlined in this Quotation Estimate shall be made in accordance with the following milestone-based schedule:
· 25% upon execution of the professional services agreement and receipt of this approved Quotation Estimate.
· 30% upon delivery and approval of the detailed engineering drawings package.
· 25% upon completion of all construction phase site inspections by the Electrical Engineer.
· 20% upon final commissioning, delivery of as-built documentation, and project closeout.
All payments are due within thirty (30) calendar days of invoice date. Invoices will be issued by BC Electrical Solutions Inc. and remitted to the bank account designated by Pacific Ridge Developments Ltd. All amounts are in Canadian Dollars (CAD) and are subject to applicable Goods and Services Tax (GST) as mandated by the Canada Revenue Agency.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) days from the date of issue. After the expiry date, pricing may be subject to revision based on current market rates for Electrical Engineer professional services in the Canada Vancouver metropolitan area.
· All engineering services shall be performed by a licensed Professional Engineer (P.Eng.) registered with APEGB. The lead Electrical Engineer for this project is Mr. David Chen, P.Eng., B.C. License No. 45218.
· The Quotation Estimate does not include the cost of electrical equipment, materials, or construction labour. These costs shall be procured separately by the client or the general contractor.
· Any changes to the scope of work beyond the parameters described herein will be subject to a revised Quotation Estimate and a formal change order signed by both parties.
· BC Electrical Solutions Inc. shall maintain professional liability insurance with a minimum coverage of $5,000,000 per occurrence, as is standard practice for Electrical Engineer firms operating in Canada Vancouver.
· All project documentation, drawings, and reports prepared under this engagement shall become the property of the client upon full payment of the total amount specified in this Quotation Estimate.
· This agreement is governed by the laws of the Province of British Columbia and the federal laws of Canada applicable therein. Any disputes shall be resolved through mediation in Canada Vancouver prior to arbitration or litigation.
6. Assumptions and Exclusions
This Quotation Estimate is based on the preliminary architectural drawings (Rev. C, dated May 2025) provided by the client. The Electrical Engineer team assumes that the building envelope, structural layout, and tenant mix will remain consistent with the approved architectural concept. Significant changes to the building program, floor plate, or occupancy classification may necessitate additional engineering hours, which will be billed at the standard Electrical Engineer hourly rate of $185.00 CAD per hour. This Quotation Estimate excludes travel expenses beyond the City of Vancouver municipal boundaries, expedited review fees charged by third-party authorities, and any geotechnical or environmental engineering services.
Important Notice: This Quotation Estimate constitutes a formal offer of professional Electrical Engineer services by BC Electrical Solutions Inc. for the specified project in Canada Vancouver. Acceptance of this quotation requires written authorization from an authorized representative of Pacific Ridge Developments Ltd. No work shall commence until a signed Professional Services Agreement is executed by both parties.
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