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QUOTATION ESTIMATE
Professional Electrical Engineer Services — China Guangzhou
Guangzhou Precision Engineering & Consulting Co., Ltd.
No. 88 Tianhe Road, Tianhe District, Guangzhou, Guangdong Province, China 510630
Tel: +86-20-8888-6600 | Email: estimates@gzpecc.com.cn | Unified Social Credit Code: 91440101MA5CXXXX
	Quotation Estimate No.
	QTE-GZ-2025-0417

	Date of Issue
	17 June 2025

	Valid Until
	17 July 2025 (30 calendar days)

	Prepared For
	Guangzhou Metro Line 15 Infrastructure Development Bureau

	Project Location
	China Guangzhou — Baiyun District & Panyu District Corridors

	Project Title
	Electrical Systems Design, Commissioning & Supervision — Metro Line 15 Extension

	Prepared By
	Senior Electrical Engineer, GZPECC Consulting Division

	Currency
	Chinese Yuan (CNY / RMB)


1. Scope of Work — Electrical Engineer Services in China Guangzhou
This Quotation Estimate is issued by Guangzhou Precision Engineering & Consulting Co., Ltd. (hereinafter referred to as "the Consultant") to provide comprehensive Electrical Engineer professional services for the Guangzhou Metro Line 15 Extension project located in China Guangzhou. The scope encompasses the full lifecycle of electrical engineering deliverables, including but not limited to: conceptual design, detailed engineering design, load calculations, single-line diagram preparation, cable sizing and routing, switchgear and transformer specifications, power distribution system design, lighting and emergency power systems, earthing and lightning protection design, Building Management System (BMS) integration, and on-site commissioning supervision.
The Electrical Engineer team assigned to this project shall operate in strict compliance with the Chinese National Standard GB 50052 (Design Code for Power Supply and Distribution Installations), GB 50054 (Design Code for Low-Voltage Electrical Installations), GB 50057 (Design Code for Protection of Structures Against Lightning), and all applicable local regulations of the Guangzhou Municipal Housing and Urban-Rural Development Bureau. All deliverables shall be submitted in both Simplified Chinese and English to facilitate coordination with international stakeholders.
2. Itemized Cost Breakdown
	No.
	Description of Electrical Engineer Service
	Duration
	Rate (CNY)
	Quantity
	Amount (CNY)

	1
	Senior Electrical Engineer — Project Lead (design, review, and approval of all electrical drawings and specifications for China Guangzhou metro stations)
	14 months
	45,000 / mo
	14
	630,000

	2
	Mid-Level Electrical Engineer — Power Distribution & Switchgear Design (35kV/10kV/0.4kV systems)
	12 months
	28,000 / mo
	12
	336,000

	3
	Electrical Engineer — Lighting, Earthing & Lightning Protection Specialist
	10 months
	24,000 / mo
	10
	240,000

	4
	Electrical Engineer — BMS, SCADA & Automation Integration
	8 months
	26,000 / mo
	8
	208,000

	5
	On-Site Commissioning & Supervision (Electrical Engineer team of 3, 6 months at China Guangzhou project sites)
	6 months
	18,000 / mo
	18
	324,000

	6
	Third-Party Design Review & Regulatory Submission (Guangzhou Municipal Planning Bureau, Fire Safety, Power Grid Company)
	Lump Sum
	—
	1
	120,000

	7
	Software Licenses, Simulation Tools (ETAP, AutoCAD Electrical, Revit MEP) & Technical Documentation
	Lump Sum
	—
	1
	85,000

	8
	Travel, Accommodation & Local Logistics within China Guangzhou (Tianhe, Baiyun, Panyu districts)
	14 months
	6,500 / mo
	14
	91,000

	9
	Project Management, Reporting & Client Coordination (bi-weekly progress reports, monthly steering meetings)
	14 months
	12,000 / mo
	14
	168,000

	10
	Contingency & Unforeseen Scope Adjustments (capped at 5% of subtotal)
	Lump Sum
	—
	1
	100,000

	Subtotal (CNY)
	2,302,000

	VAT @ 6% (Value-Added Tax, China)
	138,120

	TOTAL QUOTATION ESTIMATE AMOUNT (CNY)
	2,440,120


3. Payment Schedule
This Quotation Estimate shall be settled in five (5) installments as follows:
· Milestone 1 (20%): CNY 488,024 — Upon execution of the Service Agreement and receipt of the initial project brief from the Client.
· Milestone 2 (25%): CNY 610,030 — Upon approval of the conceptual electrical design package and single-line diagrams.
· Milestone 3 (25%): CNY 610,030 — Upon completion and approval of detailed engineering drawings and equipment specifications.
· Milestone 4 (20%): CNY 488,024 — Upon successful on-site commissioning and handover of as-built documentation.
· Milestone 5 (10%): CNY 244,012 — Upon expiry of the 12-month defect-liability / warranty period with no outstanding electrical defects.
4. Terms & Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any request for revalidation beyond this period shall be subject to a revised pricing assessment by the Consultant.
1. All Electrical Engineer personnel assigned to this project shall hold valid PRC-registered professional engineer credentials (Registered Electrical Engineer, Grade A or B) issued by the Ministry of Housing and Urban-Rural Development of the People's Republic of China.
1. The Consultant shall maintain professional indemnity insurance with a minimum coverage of CNY 5,000,000 per occurrence, valid throughout the project duration in China Guangzhou.
1. Intellectual property rights for all design documents, calculations, and specifications produced under this Quotation Estimate shall vest in the Client upon full payment. The Consultant retains the right to reference the project in portfolio materials with prior written consent.
1. Any variation in scope exceeding 10% of the original Quotation Estimate value shall require a formal Variation Order signed by both parties before additional work commences.
1. Disputes arising from this Quotation Estimate shall be resolved through arbitration under the rules of the China International Economic and Trade Arbitration Commission (CIETAC), Guangzhou Sub-Commission. The governing law shall be the law of the People's Republic of China.
1. The Consultant shall comply with all environmental, health, and safety regulations applicable to construction and engineering activities in Guangzhou, Guangdong Province, China.
1. Confidentiality: Both parties agree to treat all project data, client information, and technical drawings as strictly confidential for a period of five (5) years following project completion.
5. Acceptance & Authorization
By signing below, the Client acknowledges and accepts this Quotation Estimate for Electrical Engineer services in China Guangzhou as presented herein. This signature constitutes a binding commitment to the scope, pricing, and terms outlined in this document.
For and on behalf of the Consultant:

Guangzhou Precision Engineering & Consulting Co., Ltd.

Name: ______________________________
Title: Director, Electrical Engineering Division
Date: ______________________________
Company Seal:
For and on behalf of the Client:

Guangzhou Metro Line 15 Infrastructure Development Bureau

Name: ______________________________
Title: ______________________________
Date: ______________________________
Company Seal:
Document Reference: QTE-GZ-2025-0417 | Page 1 of 1 | This Quotation Estimate is generated electronically and is valid without a physical stamp if accompanied by the Consultant's digital signature token.
© 2025 Guangzhou Precision Engineering & Consulting Co., Ltd. All rights reserved.
