Quotation Estimate - Electrical Engineer Services - Germany Frankfurt
QUOTATION ESTIMATE
Professional Electrical Engineering Services
Prepared for Clients in Germany Frankfurt
Quotation No.: QE-2025-FRA-0472
Date of Issue: 14 June 2025
Valid Until: 14 September 2025
Prepared By: Dr. Markus Weber, Dipl.-Ing. (Electrical Engineer)
Company: Rhein-Main Elektroconsulting GmbH
Location: Frankfurt am Main, Germany
1. Client Information
	Client Name:
	Frankfurt Commercial Properties AG

	Address:
	Bockenheimer Landstraße 12, 60323 Frankfurt am Main, Germany

	Contact Person:
	Ms. Anja Richter, Head of Facilities Management

	Project Reference:
	Office Building Modernisation – Tower B, Frankfurt Financial District


2. Scope of Work – Electrical Engineer Services
This Quotation Estimate is issued by a certified Electrical Engineer operating within the jurisdiction of Germany Frankfurt and its surrounding metropolitan region. The scope of work encompasses the full spectrum of electrical engineering consultancy, design, supervision, and compliance verification required for the modernisation of Tower B in the Frankfurt Financial District. All services shall be performed in strict accordance with German electrical standards (DIN VDE), the German Building Code (Landesbauordnung Hesse), and applicable European Union directives.
The Electrical Engineer assigned to this project holds a recognised degree in Electrical Engineering from the Technische Universität Darmstadt and is registered with the Ingenieurkammer Hessen. All work will be conducted in compliance with the professional regulations governing licensed engineers in the state of Hesse, Germany.
3. Itemised Cost Breakdown
	Item No.
	Description of Service
	Unit
	Rate (EUR)
	Quantity
	Amount (EUR)

	01
	Initial site survey and electrical load assessment at the Frankfurt project location
	Day
	1,200.00
	3
	3,600.00

	02
	Preparation of detailed electrical design documentation (schematics, single-line diagrams, cable schedules) per DIN VDE 0100
	Lot
	8,500.00
	1
	8,500.00

	03
	Energy efficiency analysis and recommendation of photovoltaic integration for the building envelope
	Lot
	4,200.00
	1
	4,200.00

	04
	On-site supervision of electrical installation works (cable routing, switchgear commissioning, earthing systems)
	Day
	1,450.00
	12
	17,400.00

	05
	Commissioning, testing, and certification of all electrical installations in accordance with VDE 0100-600
	Lot
	5,800.00
	1
	5,800.00

	06
	Preparation of as-built documentation and handover package for the building management team in Frankfurt
	Lot
	3,200.00
	1
	3,200.00

	07
	Regulatory liaison with the local Bauaufsichtsamt (Building Authority) in Frankfurt am Main
	Lot
	2,500.00
	1
	2,500.00

	08
	Post-completion warranty inspection and 12-month defect liability support
	Lot
	3,000.00
	1
	3,000.00

	Subtotal (excl. VAT)
	48,200.00

	VAT (19% – German standard rate)
	9,158.00

	TOTAL AMOUNT DUE (incl. VAT)
	57,358.00


4. Payment Terms
Payment shall be made in three instalments: 30% upon acceptance of this Quotation Estimate, 40% upon completion of the design and documentation phase, and the remaining 30% upon final handover and certification. All payments are to be transferred via SEPA bank transfer to the account of Rhein-Main Elektroconsulting GmbH, Frankfurt am Main. Invoices are payable within 14 calendar days of receipt. Late payments shall accrue interest at the statutory rate under Section 288 of the German Civil Code (BGB).
5. Terms and Conditions
· This Quotation Estimate is valid for a period of 90 days from the date of issue. After this period, all rates and availability must be reconfirmed in writing.
· The Electrical Engineer reserves the right to adjust the scope of work if unforeseen site conditions in the Frankfurt project location necessitate additional measures. Any such adjustments will be documented in a supplementary quotation prior to execution.
· All work shall comply with the professional liability insurance requirements for licensed engineers in Germany. The Electrical Engineer maintains a minimum professional indemnity cover of EUR 2,000,000 per claim.
· Confidentiality: All project data, architectural drawings, and technical specifications shared in connection with this engagement in Germany Frankfurt shall be treated as strictly confidential and shall not be disclosed to third parties without written consent.
· Dispute resolution: Any disputes arising from this Quotation Estimate shall be resolved through the courts of Frankfurt am Main, Germany, in accordance with German civil law.
· The Electrical Engineer shall adhere to all applicable occupational health and safety regulations (Arbeitsschutzgesetz) and site-specific safety plans during on-site activities.
· Force majeure events, including but not limited to natural disasters, pandemics, or government-mandated shutdowns in the Frankfurt region, shall suspend contractual obligations for the duration of the event.
6. Acceptance and Authorisation
By signing below, the client acknowledges and accepts the terms, conditions, and pricing set forth in this Quotation Estimate for the Electrical Engineer services to be delivered in Germany Frankfurt. This document constitutes a binding agreement upon countersignature by both parties.
For Rhein-Main Elektroconsulting GmbH
Dr. Markus Weber, Dipl.-Ing.
(Electrical Engineer – Licensed, Ingenieurkammer Hessen)
Date: _______________
For Frankfurt Commercial Properties AG
Ms. Anja Richter
Head of Facilities Management
Date: _______________
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