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Quotation Estimate
Quotation Estimate Details
	Quotation Estimate No.:
	PGE/QE/2025/00472
	Date of Issue:
	15 June 2025

	Validity Period:
	30 days from date of issue
	Project Location:
	India Bangalore

	Prepared For:
	Mr. Arjun Mehta, Director – Skyline Commercial Complex, Whitefield, India Bangalore
	Prepared By:
	Eng. Rajesh Kumar, Lead Electrical Engineer


Scope of Work – Electrical Engineer Services
This Quotation Estimate is issued by PowerGrid Electrical Solutions Pvt. Ltd. to provide comprehensive Electrical Engineer consulting, design, and supervision services for the Skyline Commercial Complex project located in India Bangalore. The scope encompasses the complete electrical infrastructure planning, load calculation, single-line diagram preparation, panel schedule design, earthing and lightning protection system design, and on-site supervision for a 12-story commercial building with a total built-up area of 85,000 square feet.
Our team of licensed Electrical Engineer professionals, registered with the Karnataka State Electrical Inspectorate, will ensure full compliance with the Indian Electricity Act 2003, IS 3046, IS 732, IS 800, and all applicable local bylaws of the Bangalore Development Authority (BDA) and the Karnataka Electricity Board (KSEB). This Quotation Estimate reflects the current market rates for Electrical Engineer services in the India Bangalore metropolitan region as of June 2025.
Itemized Cost Breakdown
	Sr. No.
	Description of Electrical Engineer Service
	Quantity
	Rate (INR)
	Amount (INR)

	1
	Site survey, load assessment, and feasibility study by a senior Electrical Engineer at the India Bangalore project site
	1 Lot
	45,000
	45,000

	2
	Preparation of complete electrical design drawings, single-line diagrams, and panel schedules for all 12 floors
	1 Lot
	1,85,000
	1,85,000

	3
	Earthing, lightning protection, and surge protection system design as per IS 3046 and IS 732
	1 Lot
	65,000
	65,000

	4
	Power distribution and lighting layout design including energy-efficient LED planning for India Bangalore commercial standards
	1 Lot
	95,000
	95,000

	5
	Fire alarm, emergency lighting, and backup power (DG set and UPS) integration design by a certified Electrical Engineer
	1 Lot
	78,000
	78,000

	6
	On-site supervision and quality inspection during electrical installation (minimum 45 working days) by a dedicated Electrical Engineer
	45 Days
	3,500
	1,57,500

	7
	Coordination with KSEB, BDA, and local authorities for electrical clearance and occupancy certification in India Bangalore
	1 Lot
	55,000
	55,000

	8
	As-built documentation, O&M manuals, and final commissioning report prepared by the project Electrical Engineer
	1 Lot
	42,000
	42,000

	9
	Travel, local transportation, and accommodation allowance for the Electrical Engineer team operating in India Bangalore
	1 Lot
	30,000
	30,000

	10
	Post-commissioning warranty support and one free revisit by the Electrical Engineer within 6 months
	1 Lot
	25,000
	25,000

	Subtotal (INR)
	7,72,500

	GST @ 18% (INR)
	1,39,050

	Grand Total (INR)
	9,11,550


Grand Total in words: Nine Lakh Eleven Thousand Five Hundred and Fifty Rupees Only.
Terms and Conditions of This Quotation Estimate
· This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, rates for Electrical Engineer services in India Bangalore may be revised based on prevailing market conditions.
· Payment terms: 30% advance upon acceptance of this Quotation Estimate, 40% upon completion of design and drawing approval, and 30% upon final commissioning and handover of as-built documents.
· All Electrical Engineer services shall be performed in strict adherence to the Indian Electricity Rules 1956, the Karnataka Electricity Supply Act, and the latest BDA building bylaws applicable in India Bangalore.
· The client shall provide timely access to the project site in India Bangalore and furnish all necessary architectural and structural drawings to the assigned Electrical Engineer within seven (7) working days of project commencement.
· Any additional scope beyond what is described in this Quotation Estimate shall be subject to a separate written amendment and additional cost approval by both parties.
· The Electrical Engineer team shall maintain professional liability insurance of not less than INR 50,00,000 for the duration of the project in India Bangalore.
· Disputes arising from this Quotation Estimate shall be resolved through arbitration in Bangalore, Karnataka, India, in accordance with the Arbitration and Conciliation Act, 1996.
· This Quotation Estimate does not include the cost of electrical materials, equipment, or third-party testing and certification fees, which shall be borne separately by the client.
Acceptance and Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Electrical Engineer services to be delivered at the specified project location in India Bangalore. The terms, conditions, and cost structure outlined herein are hereby agreed upon by both parties.
For PowerGrid Electrical Solutions Pvt. Ltd.
Eng. Rajesh Kumar
Lead Electrical Engineer
Date: _______________
For the Client (Skyline Commercial Complex)
Mr. Arjun Mehta
Director
Date: _______________
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