Quotation Estimate - Electrical Engineer Services - Iran Tehran
Quotation Estimate
Tehran Electrical Engineering Solutions Co., Ltd.
Address: Valiasr Street, District 1, Tehran, Iran
Phone: +98-21-8876-5432 | Email: info@tehraneleceng.ir
Registration No. 4521-887 | National ID: 1024567890
Quotation No.: QTE-2025-TEH-0347
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Project Location: Iran Tehran
1. Client Information
	Client Name: Mr. Ahmad Reza Karimi
	Client ID: CL-2025-0891

	Address: Enghelab Street, District 6, Iran Tehran
	Contact: +98-912-345-6789

	Project Type: Commercial Building Electrical System Design & Installation
	Building Size: 4,200 sqm (6 floors)


2. Scope of Work – Electrical Engineer Services
This Quotation Estimate is prepared by our licensed Electrical Engineer team to provide comprehensive electrical design, consultation, and supervision services for the above-referenced commercial building project located in Iran Tehran. The scope encompasses all phases of electrical engineering work in compliance with the Iranian National Building Code (Standard 299), the Tehran Municipality Electrical Regulations, and IEC international standards as adopted for use in Iran Tehran.
Our Electrical Engineer will be responsible for the complete design of the low-voltage and medium-voltage distribution systems, lighting design, power distribution, earthing and lightning protection, fire alarm systems, and building management system integration. All deliverables will be prepared specifically for the regulatory and climatic conditions of Iran Tehran, including consideration of the local grid voltage (230V/400V, 50Hz) and the specific load factors applicable to commercial buildings in the Tehran metropolitan area.
3. Itemized Cost Breakdown
	No.
	Description of Service
	Unit
	Unit Price (IRR)
	Total (IRR)

	1
	Site survey and load assessment by licensed Electrical Engineer in Iran Tehran
	1 Lot
	45,000,000
	45,000,000

	2
	Complete electrical design (single-line diagrams, load calculations, cable sizing) – 6 floors
	1 Lot
	380,000,000
	380,000,000

	3
	Lighting design and energy efficiency analysis per Tehran Municipality standards
	1 Lot
	120,000,000
	120,000,000

	4
	Earthing, lightning protection, and surge protection design
	1 Lot
	85,000,000
	85,000,000

	5
	Fire alarm and emergency power system design
	1 Lot
	95,000,000
	95,000,000

	6
	Construction supervision by Electrical Engineer (full project duration, 14 months)
	14 Months
	65,000,000
	910,000,000

	7
	As-built documentation and final commissioning report
	1 Lot
	55,000,000
	55,000,000

	8
	Coordination with Tehran Municipality for electrical permit approval
	1 Lot
	35,000,000
	35,000,000

	Subtotal:
	1,725,000,000

	VAT (10%):
	172,500,000

	Grand Total (IRR):
	1,897,500,000


Note: All prices in this Quotation Estimate are quoted in Iranian Rials (IRR) and are valid for 30 days from the date of issue. The Electrical Engineer fees are exclusive of material procurement costs, which will be quoted separately upon client request. Travel expenses within the Tehran metropolitan area are included; travel to locations outside Iran Tehran will be billed at actual cost.
4. Payment Schedule
	Milestone
	Percentage
	Amount (IRR)
	Due Date

	Upon signing of this Quotation Estimate
	20%
	379,500,000
	Within 7 days of acceptance

	Submission of 50% design documents
	25%
	474,375,000
	Month 2

	Submission of 100% design documents
	20%
	379,500,000
	Month 4

	Mid-construction supervision (Month 7)
	20%
	379,500,000
	Month 7

	Final commissioning and handover
	15%
	284,625,000
	Month 14


5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, the Electrical Engineer team reserves the right to revise pricing due to market fluctuations in Iran Tehran.
· All design work shall be performed by a licensed Electrical Engineer registered with the Iranian Engineering Organization and holding a valid professional license for practice in Iran Tehran.
· The project timeline assumes standard working hours (Saturday to Wednesday, 8:00 AM to 5:00 PM) in accordance with the work week in Iran Tehran. Overtime or weekend work will be charged at 1.5x the standard rate.
· Any changes to the scope of work requested by the client after the initial design phase will be subject to a revised Quotation Estimate and a written change order signed by both parties.
· The Electrical Engineer shall provide weekly progress reports and attend bi-weekly coordination meetings at the project site in Iran Tehran.
· All deliverables shall be provided in both Persian (Farsi) and English to facilitate communication with the Tehran Municipality and international stakeholders.
· Disputes arising from this Quotation Estimate shall be resolved through arbitration in accordance with the laws of the Islamic Republic of Iran, with the seat of arbitration in Tehran.
· The Electrical Engineer shall maintain professional liability insurance with a minimum coverage of 5,000,000,000 IRR for the duration of the project.
· Confidentiality: All project data, drawings, and technical information shared in connection with this Quotation Estimate shall be treated as confidential and shall not be disclosed to third parties without written consent.
6. Acceptance and Authorization
By signing below, the client acknowledges and accepts the terms, conditions, and pricing outlined in this Quotation Estimate for the Electrical Engineer services to be performed in Iran Tehran. This document, once signed by both parties, constitutes a binding agreement for the scope of work described herein.
Prepared by (Electrical Engineer)
Eng. Saeid Mohammadi, P.E.
License No. 78-4521
Tehran Electrical Engineering Solutions Co.
Date: _______________
Accepted by (Client)
Mr. Ahmad Reza Karimi
Client ID: CL-2025-0891
Date: _______________
This Quotation Estimate was prepared by Tehran Electrical Engineering Solutions Co., Ltd. for use in Iran Tehran. Document Ref: QTE-2025-TEH-0347 | Page 1 of 1
© 2025 Tehran Electrical Engineering Solutions Co., Ltd. All rights reserved.
