Quotation Estimate - Electrical Engineer Services - Mexico Mexico City
Quotation Estimate
Professional Electrical Engineer Services — Mexico Mexico City
Provider
Ing. Carlos Mendoza Herrera, CCEE
Electrical Engineer — Licensed Professional
Av. Paseo de la Reforma 245, Piso 12
Col. Cuauhtémoc, C.P. 06600
Mexico Mexico City, CDMX, México
Tel: +52 (55) 5512-3456
Email: c.mendoza@electromx.com
RFC: MEHC820415-XXX
Client
Grupo Industrial del Valle, S.A. de C.V.
Attn: Lic. Patricia Solís Ramírez
Av. Insurgentes Sur 1830
Col. Del Valle Centro, C.P. 03100
Mexico Mexico City, CDMX, México
Tel: +52 (55) 5876-4321
Email: p.solis@grupovalle.com
	Quotation Estimate No.
	QE-2025-0047

	Date of Issue
	June 12, 2025

	Validity Period
	30 calendar days from date of issue (expires July 12, 2025)

	Project Location
	Mexico Mexico City, CDMX, México

	Payment Currency
	Mexican Pesos (MXN)

	Applicable Standards
	NOM-001-SEDE, NEM, CFE Regulations, IEC 60364


1. Scope of Work — Electrical Engineer Services in Mexico Mexico City
This Quotation Estimate is issued by Ing. Carlos Mendoza Herrera, a licensed Electrical Engineer registered with the Colegio de Ingenieros Eléctricos de México (CIEEM), to provide comprehensive electrical engineering consulting, design, and supervision services for the client's commercial facility located in Mexico Mexico City. The scope encompasses the complete electrical infrastructure upgrade for a 12,000 m² office and retail complex situated in the Del Valle Centro district of Mexico Mexico City.
The Electrical Engineer shall be responsible for conducting a full-site electrical audit, producing updated single-line diagrams, load calculations, and power distribution plans compliant with all applicable Mexican electrical codes and CFE (Comisión Federal de Electricidad) interconnection requirements. All deliverables will be prepared specifically for the regulatory and infrastructural conditions unique to Mexico Mexico City, including coordination with local utility providers and municipal building authorities (Dirección de Desarrollo Urbano, CDMX).
2. Detailed Line Items — Quotation Estimate Breakdown
	No.
	Description of Service
	Quantity
	Unit
	Amount (MXN)

	1
	On-site electrical audit and condition assessment of existing infrastructure at the Mexico Mexico City facility, including thermal imaging, insulation resistance testing, and panel inspection.
	1
	Lump Sum
	$48,500.00

	2
	Preparation of complete electrical design documentation: single-line diagrams, load flow analysis, power factor correction calculations, and grounding/bonding plans per NOM-001-SEDE and CFE specifications for Mexico Mexico City.
	1
	Lump Sum
	$125,000.00

	3
	Coordination and submission of interconnection application with CFE for increased service capacity (from 450 kVA to 1,200 kVA) at the Mexico Mexico City premises, including all required technical documentation and follow-up meetings.
	1
	Lump Sum
	$32,000.00

	4
	Design of emergency power system: 500 kVA diesel generator set with automatic transfer switch (ATS), fuel storage, and exhaust routing compliant with Mexico Mexico City environmental regulations (PROPAAM).
	1
	Lump Sum
	$67,500.00

	5
	Lighting design and energy efficiency optimization plan for all 12 floors, incorporating LED retrofit specifications, daylight harvesting controls, and occupancy sensors. Includes energy savings projection report.
	12
	Floors
	$54,000.00

	6
	Supervision of electrical installation works: minimum 40 on-site supervision visits by the Electrical Engineer during the 14-week construction period, including daily reports, non-conformance documentation, and punch-list management.
	40
	Visits
	$96,000.00

	7
	Commissioning, testing, and final acceptance: megger testing, relay coordination verification, ATS operation testing, and preparation of the as-built documentation package for municipal permit closure in Mexico Mexico City.
	1
	Lump Sum
	$42,000.00

	8
	Preparation of the electrical maintenance manual and operator training session (8-hour workshop) for the client's facilities team in Mexico Mexico City.
	1
	Lump Sum
	$18,500.00


	Subtotal
	$483,500.00

	IVA (16%)
	$77,360.00

	Grand Total (MXN)
	$560,860.00


3. Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, the Electrical Engineer reserves the right to revise pricing due to material cost fluctuations or changes in regulatory requirements in Mexico Mexico City.
1. Payment terms: 30% advance upon contract signing, 40% upon completion of design documentation and CFE application submission, and 30% upon final commissioning and delivery of as-built documents. All payments shall be made in Mexican Pesos (MXN) via bank transfer to the account designated by the Electrical Engineer.
1. The Electrical Engineer shall maintain professional liability insurance with a minimum coverage of MXN $5,000,000 for the duration of the project in Mexico Mexico City.
1. All design deliverables shall comply with the current edition of NOM-001-SEDE-2012, the Reglamento de Construcción para la Ciudad de México, and applicable CFE technical specifications. The Electrical Engineer assumes full professional responsibility for the accuracy and code compliance of all engineering documents produced.
1. The client shall provide the Electrical Engineer with timely access to the Mexico Mexico City site, existing as-built drawings, CFE service agreements, and any other documentation necessary to perform the services described herein. Delays in access exceeding five (5) business days shall extend the project timeline accordingly.
1. Any changes to the scope of work beyond those described in this Quotation Estimate shall be subject to a written change order signed by both parties, with corresponding adjustments to cost and schedule.
1. This Quotation Estimate does not constitute a binding contract until a formal professional services agreement is executed by both parties. The terms herein serve as the commercial basis for such agreement.
1. Disputes arising from this Quotation Estimate or the subsequent contract shall be resolved under the laws of the State of Mexico and the Federal District (now Mexico Mexico City), with jurisdiction of the commercial courts of Mexico Mexico City.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate for Electrical Engineer services in Mexico Mexico City and agrees to the terms, conditions, and pricing outlined in this document. The Electrical Engineer confirms availability to commence work within ten (10) business days of contract execution.
Ing. Carlos Mendoza Herrera, CCEE
Electrical Engineer — Provider
CIEEM Registration No. 4521-B
Date: _______________
Lic. Patricia Solís Ramírez
Authorized Representative — Client
Grupo Industrial del Valle, S.A. de C.V.
Date: _______________
This Quotation Estimate (QE-2025-0047) was prepared by a licensed Electrical Engineer for professional services to be performed in Mexico Mexico City, CDMX, México. All prices are quoted in Mexican Pesos (MXN) and include applicable IVA. This document is confidential and intended solely for the named client.
