Quotation Estimate - Electrical Engineer Services - Nepal Kathmandu
Quotation Estimate
Professional Electrical Engineering Services
Prepared for Projects in Nepal Kathmandu
Quotation No.: QE-NEP-KTM-2025-0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Prepared By: Himalayan Electrical Engineering Consultants Pvt. Ltd.
Location: New Baneshwor, Kathmandu, Nepal
License No.: NEA-EE-2019-3387
1. Parties Involved
Service Provider
Company: Himalayan Electrical Engineering Consultants Pvt. Ltd.
Address: 2nd Floor, Baneshwor Complex, New Baneshwor, Kathmandu, Nepal
Contact: +977-1-4778234
Email: info@himalayanee.com.np
Lead Electrical Engineer: Er. Suresh Prasad Sharma (Lic. No. EE-4421)
Client / Recipient
Company: Kathmandu Valley Development Corporation
Address: Ring Road, Kathmandu, Nepal
Contact: +977-1-5544321
Email: projects@kvdcorp.com.np
Project Reference: KVD-2025-ELEC-019
2. Scope of Work – Electrical Engineer Services in Nepal Kathmandu
This Quotation Estimate is issued by Himalayan Electrical Engineering Consultants Pvt. Ltd. to provide comprehensive Electrical Engineer professional services for the Kathmandu Valley Development Corporation infrastructure project located in Nepal Kathmandu. The scope encompasses design, consultation, inspection, and commissioning of electrical systems in accordance with the Nepal Electricity Authority (NEA) standards, the Nepal National Code, and applicable international engineering guidelines. Our team of licensed Electrical Engineer professionals will ensure full compliance with all regulatory requirements specific to the Kathmandu metropolitan area and the broader Nepal Kathmandu region.
3. Itemized Cost Breakdown
	Sr. No.
	Description of Electrical Engineer Service
	Unit
	Qty
	Rate (NPR)
	Amount (NPR)

	1
	Site survey and load assessment by a senior Electrical Engineer at the project location in Nepal Kathmandu
	Visit
	3
	12,000
	36,000

	2
	Preparation of single-line diagrams, load flow analysis, and electrical design documentation
	Lot
	1
	185,000
	185,000

	3
	Power distribution system design (LV/MV) compliant with NEA and Nepal Kathmandu municipal bylaws
	Lot
	1
	240,000
	240,000

	4
	Lightning protection and earthing system design for the building complex
	Lot
	1
	95,000
	95,000

	5
	Fire alarm and emergency lighting system design and specification
	Lot
	1
	78,000
	78,000

	6
	On-site supervision by a qualified Electrical Engineer during installation phase (45 working days)
	Day
	45
	8,500
	382,500

	7
	Testing, commissioning, and final inspection of all electrical installations
	Lot
	1
	120,000
	120,000

	8
	Preparation of as-built drawings, operation manuals, and NEA submission documents
	Lot
	1
	65,000
	65,000

	9
	Energy audit and power factor correction recommendation for Nepal Kathmandu facility
	Lot
	1
	55,000
	55,000

	10
	Post-commissioning support and warranty period consultation (6 months)
	Lot
	1
	45,000
	45,000

	Subtotal (NPR)
	1,301,500

	VAT @ 13% (NPR)
	169,195

	Grand Total (NPR)
	1,470,695


* All rates are quoted in Nepalese Rupees (NPR). The grand total of this Quotation Estimate is equivalent to approximately USD 10,900 at the prevailing exchange rate.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, rates may be revised due to market fluctuations in Nepal Kathmandu.
· Payment terms: 30% advance upon acceptance of this Quotation Estimate, 40% upon completion of design and documentation phase, and 30% upon successful commissioning and handover.
· All Electrical Engineer services shall be performed by licensed professionals registered with the Nepal Engineering Council and the Nepal Electricity Authority.
· The project timeline is estimated at 90 working days from the date of contract signing, subject to site accessibility and client approvals in Nepal Kathmandu.
· Any additional scope beyond what is described in this Quotation Estimate shall be subject to a separate written amendment and additional cost assessment.
· All designs and documentation shall conform to the Nepal National Code (NNC), NEA technical guidelines, and the Kathmandu Metropolitan City building bylaws.
· The Electrical Engineer team shall provide weekly progress reports to the client and attend monthly coordination meetings at the project site in Nepal Kathmandu.
· Disputes arising from this engagement shall be resolved through arbitration in Kathmandu, Nepal, in accordance with the Nepal Arbitration Act.
· This Quotation Estimate does not include the cost of materials, equipment procurement, or third-party testing laboratory fees unless explicitly stated.
5. Acceptance and Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Electrical Engineer services to be delivered in Nepal Kathmandu. The terms, conditions, and cost breakdown outlined herein are agreed upon by both parties.
For: Himalayan Electrical Engineering Consultants Pvt. Ltd.
Er. Suresh Prasad Sharma
Lead Electrical Engineer
Date: _______________
For: Kathmandu Valley Development Corporation
Authorized Signatory
Date: _______________
Note: This Quotation Estimate document is a formal commercial proposal issued by a registered Electrical Engineering consultancy operating in Nepal Kathmandu. All figures are subject to verification upon final contract execution. The Electrical Engineer services described herein are intended to meet the highest professional standards expected in the Nepal Kathmandu construction and infrastructure sector. Please retain this document for your records and reference.
