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Quotation Details
Quotation No.: PC-2025-QE-0472
Date Issued: 12 June 2025
Valid Until: 12 July 2025
Prepared For: Lagos Metropolitan Area
Client Information
Client Name: [Client Company Name]
Address: [Street Address], Lagos, Nigeria
Contact Person: [Name & Title]
Project Location: Nigeria Lagos
Dear Sir/Madam,
Thank you for considering PowerCore Engineering Solutions Ltd. for your electrical infrastructure requirements. This Quotation Estimate has been carefully prepared to outline the full scope of professional services to be rendered by our team of certified Electrical Engineer specialists for your project located in Nigeria Lagos. We are committed to delivering world-class electrical engineering solutions that meet the highest international standards while remaining fully compliant with Nigerian regulatory frameworks, including the standards set by the Nigerian Electricity Regulatory Commission (NERC) and the National Building Code of Nigeria.
Our Electrical Engineer team, comprising NSE-registered professionals with an average of fifteen years of experience in commercial, industrial, and residential electrical projects across Nigeria Lagos, will oversee every phase of this engagement from initial site assessment through to final commissioning and handover. This Quotation Estimate reflects our transparent pricing philosophy and ensures that all costs associated with the Electrical Engineer services are clearly itemized for your review and approval.
Scope of Work – Electrical Engineer Services
The following scope defines the professional Electrical Engineer services to be delivered under this Quotation Estimate for the project in Nigeria Lagos:
	S/N
	Description of Electrical Engineer Service
	Quantity
	Unit Rate (NGN)
	Amount (NGN)

	1
	Site survey, load assessment, and electrical feasibility study by a senior Electrical Engineer in Nigeria Lagos
	1 Lot
	450,000
	450,000

	2
	Preparation of detailed electrical design drawings, single-line diagrams, and load schedules by the Electrical Engineer team
	1 Lot
	1,200,000
	1,200,000

	3
	Electrical installation supervision and quality assurance by a resident Electrical Engineer on-site in Nigeria Lagos
	60 Days
	85,000
	5,100,000

	4
	Power distribution system design (LV/MV) including transformer sizing, cable routing, and panel board specification by the Electrical Engineer
	1 Lot
	950,000
	950,000

	5
	Lightning protection, earthing, and grounding system design and inspection by the Electrical Engineer
	1 Lot
	680,000
	680,000

	6
	Fire alarm, emergency lighting, and backup power (generator/UPS) integration design by the Electrical Engineer
	1 Lot
	720,000
	720,000

	7
	Commissioning, testing, and certification of all electrical systems by the lead Electrical Engineer in Nigeria Lagos
	1 Lot
	550,000
	550,000

	8
	Preparation of as-built documentation, operation manuals, and regulatory compliance reports for submission to Lagos State Building Control Agency
	1 Lot
	380,000
	380,000

	9
	Post-commissioning warranty support and 12-month maintenance advisory by the Electrical Engineer team
	12 Months
	120,000
	1,440,000

	10
	Travel, logistics, and accommodation for the Electrical Engineer team within Nigeria Lagos
	1 Lot
	350,000
	350,000

	Subtotal (Professional Electrical Engineer Services)
	11,820,000

	VAT (7.5% – Nigeria Lagos applicable rate)
	886,500

	TOTAL QUOTATION ESTIMATE AMOUNT
	12,706,500


Total in Words: Twelve Million, Seven Hundred and Six Thousand, Five Hundred Naira Only.
Terms and Conditions of This Quotation Estimate
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, the Electrical Engineer service rates may be subject to revision based on prevailing market conditions in Nigeria Lagos.
· Payment terms: 40% advance mobilization upon acceptance of this Quotation Estimate, 40% upon completion of design and mid-project milestone, and 20% upon final commissioning and handover by the Electrical Engineer.
· All Electrical Engineer services shall be performed in strict accordance with the Nigerian Electricity Regulatory Commission (NERC) guidelines, the National Building Code of Nigeria, and IEC/BS standards as adopted for Nigeria Lagos projects.
· The Electrical Engineer assigned to this project shall hold a valid NSE (Nigerian Society of Engineers) professional registration and a minimum of ten (10) years of relevant experience in commercial and industrial electrical projects in Nigeria Lagos.
· Any variation or change order to the scope of Electrical Engineer services outlined in this Quotation Estimate must be agreed upon in writing by both parties before additional work commences.
· PowerCore Engineering Solutions Ltd. shall provide a twelve (12) month defect liability period following final commissioning, during which the Electrical Engineer team shall attend to any identified defects at no additional cost.
· All intellectual property, design drawings, and technical documentation produced under this Quotation Estimate shall become the property of the client upon full payment.
· This Quotation Estimate does not include the cost of electrical materials, equipment, or third-party regulatory approval fees, which shall be quoted separately if required.
· Disputes arising from this Quotation Estimate shall be resolved through arbitration in accordance with the Arbitration and Conciliation Act (Cap A18, LFN 2004), with the seat of arbitration in Nigeria Lagos.
Acceptance and Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Electrical Engineer services in Nigeria Lagos as presented by PowerCore Engineering Solutions Ltd. The Electrical Engineer engagement shall commence within five (5) working days of receipt of the advance payment.
For: PowerCore Engineering Solutions Ltd.
Lead Electrical Engineer / Project Director
Name: Engr. Adewale O. Okonkwo, M.Eng, NSE
Signature & Date: _________________________
For: Client
Authorized Representative
Name: _________________________
Signature & Date: _________________________
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