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Quotation Estimate
Professional Electrical Engineer Services — Turkey Istanbul
Document No: QE-IST-2025-0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Quotation Reference: QE-IST-2025-0472
Prepared By: M. Kaya Engineering Consultancy
Location: Istanbul, Turkey
Contact: info@mkaya-engineering.com.tr
1. Client Information
	Client Name:
	Bosphorus Commercial Developments A.Ş.

	Project Address:
	Levent Business District, Şişli, Istanbul, Turkey

	Project Type:
	Commercial Office Complex — Electrical Infrastructure Design & Commissioning

	Scope Region:
	Turkey Istanbul Metropolitan Area


2. Scope of Work — Electrical Engineer Services
This Quotation Estimate is issued by M. Kaya Engineering Consultancy to provide comprehensive Electrical Engineer professional services for the above-referenced commercial development project located in Turkey Istanbul. The scope encompasses the full lifecycle of electrical engineering deliverables, from initial feasibility studies through to final commissioning and handover documentation. All work shall be performed in strict compliance with the Turkish Electrical Installation Regulations (Elektrik Tesisat Yönetmeliği), IEC 60364 standards, and the specific municipal bylaws governing electrical installations in the Istanbul Metropolitan Municipality jurisdiction.
The designated Electrical Engineer of record, holding a valid professional license (Mühendislik Sicil No) issued by the Chamber of Engineers of Istanbul (İstanbul Mühendis Odası), shall supervise all phases of the project. The Quotation Estimate below reflects the professional fees, material coordination costs, and site supervision charges associated with delivering the complete electrical engineering package for this Turkey Istanbul project.
3. Itemized Quotation Estimate Breakdown
	Item No.
	Description of Electrical Engineer Service
	Unit
	Qty
	Unit Price (TRY)
	Total (TRY)

	01
	Feasibility Study & Load Calculation for 12-storey commercial building — Electrical Engineer design phase
	Lot
	1
	85,000.00
	85,000.00

	02
	Single-line diagrams, power distribution layout, and lighting design (Revit MEP & AutoCAD deliverables)
	Lot
	1
	145,000.00
	145,000.00

	03
	Earthing, lightning protection, and surge protection system design per IEC 62305
	Lot
	1
	62,500.00
	62,500.00

	04
	Fire alarm, emergency lighting, and BMS integration design — Electrical Engineer specialist scope
	Lot
	1
	98,000.00
	98,000.00

	05
	Site supervision and quality assurance during installation (45 working days on-site in Turkey Istanbul)
	Day
	45
	3,200.00
	144,000.00

	06
	Commissioning, testing, and certification of all electrical systems
	Lot
	1
	72,000.00
	72,000.00

	07
	As-built documentation, O&M manuals, and municipal permit submission support (İBB)
	Lot
	1
	48,500.00
	48,500.00

	08
	Energy efficiency audit and sustainability compliance report (TR-EEA standards)
	Lot
	1
	35,000.00
	35,000.00

	Subtotal (TRY)
	690,500.00

	VAT (KDV) — 20%
	138,100.00

	TOTAL QUOTATION ESTIMATE (TRY)
	828,600.00


4. Payment Terms
This Quotation Estimate shall be settled in three installments: 30% upon contract execution, 40% upon completion of all design deliverables and approval by the client, and 30% upon successful commissioning and handover of the final documentation package. All payments shall be made in Turkish Lira (TRY) via bank transfer to the account of M. Kaya Engineering Consultancy, Ziraat Bankası, Istanbul branch. Late payments shall accrue interest at the statutory rate prescribed by the Turkish Commercial Code (Türk Ticaret Kanunu).
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, all pricing is subject to revision based on prevailing market conditions in Turkey Istanbul.
· The Electrical Engineer of record shall maintain professional liability insurance with a minimum coverage of TRY 5,000,000 for the duration of the project.
· All design deliverables shall be submitted in both digital (PDF, DWG, RVT) and hard-copy formats. The client shall provide two (2) hard copies at their own cost.
· Any change in scope beyond the parameters defined in this Quotation Estimate shall be subject to a supplementary quotation issued by the Electrical Engineer and approved in writing by the client prior to execution.
· The project shall be governed by the laws of the Republic of Turkey. Any disputes arising from this agreement shall be resolved by the Istanbul Arbitration Institute (İstanbul Tahkim Merkezi) in accordance with its rules.
· The Electrical Engineer reserves the right to subcontract specialized sub-disciplines (e.g., HVAC electrical coordination, telecom cabling) provided that the primary professional responsibility remains with M. Kaya Engineering Consultancy.
· All site work in Turkey Istanbul shall comply with OSHA-equivalent Turkish occupational health and safety regulations (İş Sağlığı ve Güvenliği Kanunu, Law No. 6331).
6. Assumptions and Exclusions
This Quotation Estimate assumes that the client shall provide timely access to the project site in Turkey Istanbul, furnish all architectural and structural drawings within five (5) working days of contract signing, and obtain all necessary municipal permits prior to the commencement of on-site electrical works. The following are explicitly excluded from this estimate: procurement of electrical materials and equipment, civil works for cable trenching, and any remedial works arising from pre-existing building defects. The Electrical Engineer shall issue a separate material procurement schedule upon request.
7. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the provision of Electrical Engineer services in Turkey Istanbul. This document, once countersigned by both parties, constitutes a binding professional services agreement.
For M. Kaya Engineering Consultancy
M. Kaya, P.E. — Lead Electrical Engineer
Date: _______________
For Bosphorus Commercial Developments A.Ş.
Authorized Representative
Date: _______________
M. Kaya Engineering Consultancy — Electrical Engineer Services — Istanbul, Turkey
Address: Büyükdere Caddesi No: 187, Levent, Şişli / Istanbul, Türkiye
Tel: +90 212 555 0147  |  Email: info@mkaya-engineering.com.tr  |  Mühendislik Sicil No: 14872
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