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Quotation Estimate
Quotation Estimate Reference: QTE-2025-BHM-0472  |  Date Issued: 12 June 2025  |  Valid Until: 12 July 2025
Prepared For (Client)
Client Name: Mr. Jonathan Whitfield
Company: Whitfield Properties Group Ltd.
Address: 284 New Street, Birmingham, B2 4HG, United Kingdom
Contact: j.whitfield@whitfieldproperties.co.uk
Telephone: +44 (0)121 555 3321
Prepared By (Service Provider)
Electrical Engineer: Mr. David Okafor, CEng MIEE
Role: Lead Electrical Engineer, Meridian Electrical Solutions Ltd.
Address: Unit 14, Centenary Way, Birmingham, B3 2BB, United Kingdom
Contact: d.okafor@meridian-electrical.co.uk
Telephone: +44 (0)121 456 7891
1. Project Overview and Scope of Work
This Quotation Estimate is issued by Meridian Electrical Solutions Ltd. in relation to the provision of professional Electrical Engineer services for the commercial premises located at 284 New Street, Birmingham, United Kingdom. The scope of work encompasses a comprehensive electrical installation audit, remedial works, and compliance certification in accordance with the IET Wiring Regulations (BS 7671:2018+A2:2022) and all applicable United Kingdom building regulations.
The appointed Electrical Engineer will conduct a full-site inspection of the existing electrical infrastructure, including but not limited to the main distribution board, sub-distribution panels, emergency lighting systems, fire alarm interfaces, and all fixed wiring circuits. The Quotation Estimate below reflects the professional fees, materials, and labour required to complete all identified works within the Birmingham, United Kingdom site.
2. Itemised Cost Breakdown
	Item No.
	Description of Work / Service
	Unit
	Qty
	Rate (GBP)
	Amount (GBP)

	01
	Site survey and condition assessment by qualified Electrical Engineer (Birmingham, United Kingdom premises)
	Day
	2
	£520.00
	£1,040.00

	02
	Thermal imaging inspection of all distribution boards and high-current circuits
	Job
	1
	£875.00
	£875.00

	03
	Replacement of main distribution board (MDB) – 12-way, 100A main switch, RCD protection
	Item
	1
	£3,240.00
	£3,240.00

	04
	Replacement of 6 sub-distribution boards with RCBO-protected circuits
	Item
	6
	£680.00
	£4,080.00

	05
	Emergency lighting system upgrade – 48 units, 3-hour autonomy, compliant with BS 5266-1
	Job
	1
	£5,620.00
	£5,620.00

	06
	Fire alarm interface and notification panel integration (addressable system, 120 points)
	Job
	1
	£4,350.00
	£4,350.00

	07
	Earthing and bonding remedial works – main earthing terminal, equipotential bonding
	Job
	1
	£1,180.00
	£1,180.00

	08
	Electrical installation condition report (EICR) – full report, 3-year validity
	Report
	1
	£450.00
	£450.00

	09
	Electrical Engineer supervision and sign-off (all works, Birmingham site)
	Day
	5
	£480.00
	£2,400.00

	10
	Waste disposal, site cleanup, and HSE compliance documentation
	Job
	1
	£320.00
	£320.00

	Subtotal (Excluding VAT)
	£23,555.00

	VAT @ 20% (United Kingdom Standard Rate)
	£4,711.00

	TOTAL QUOTATION ESTIMATE (Including VAT)
	£28,266.00


3. Programme and Delivery Schedule
The Electrical Engineer and associated technical team will mobilise on the Birmingham, United Kingdom site within five (5) working days of written acceptance of this Quotation Estimate. The anticipated completion period for all works is twenty (20) working days, subject to access availability and any unforeseen structural constraints identified during the initial survey. A detailed programme will be issued upon contract execution.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision due to material cost fluctuations in the United Kingdom market.
· All works shall be carried out by a qualified Electrical Engineer holding CEng MIEE status and a valid NICEIC/ NAPIT registration, in full compliance with BS 7671 and the Electricity at Work Regulations 1989.
· Payment terms: 30% deposit upon acceptance of this Quotation Estimate, 40% upon completion of major installation works, and 30% upon final sign-off and handover of all certification documentation.
· All materials supplied shall carry a minimum two-year manufacturer's warranty. Labour and workmanship are guaranteed for twelve (12) months from the date of practical completion.
· The Electrical Engineer shall provide a full Electrical Installation Certificate (EIC), schedule of test results, and as-built drawings upon completion of all works at the Birmingham, United Kingdom premises.
· Any variation to the scope of work beyond 10% of the total Quotation Estimate value shall require a written variation order signed by both parties prior to commencement of additional works.
· This agreement is governed by the laws of England and Wales. Any disputes shall be resolved through the Construction Industry Arbitration Board (CIARB) in Birmingham, United Kingdom.
5. Acceptance and Authorisation
By signing below, the Client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing set forth herein for the provision of Electrical Engineer services at the specified location in Birmingham, United Kingdom.
For and on behalf of Meridian Electrical Solutions Ltd.
Name: David Okafor, CEng MIEE
Title: Lead Electrical Engineer
Date: _________________________
For and on behalf of Whitfield Properties Group Ltd.
Name: Jonathan Whitfield
Title: Director
Date: _________________________
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