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QUOTATION ESTIMATE
Professional Electrical Engineer Services
United States Chicago, Illinois 60601
Quotation No.: QE-CHI-2025-0487
Date Issued: June 12, 2025
Valid Until: July 12, 2025
Prepared By: Marcus T. Whitfield, P.E.
Firm: Whitfield Electrical Engineering LLC
License No.: IL-EE-2019-44871
1. Client Information
	Field
	Details

	Client Name
	Lakeview Commercial Properties, Inc.

	Project Address
	2100 N. Michigan Avenue, United States Chicago, IL 60614

	Project Type
	Commercial Building Electrical System Upgrade & Compliance Audit

	Point of Contact
	Diane R. Kowalski, Facilities Director

	Contact Email
	d.kowalski@lakeviewcommercial.com


2. Scope of Services
This Quotation Estimate is issued by Whitfield Electrical Engineering LLC to provide a comprehensive and itemized cost breakdown for the engagement of a licensed Electrical Engineer to perform a full-scope electrical system assessment, code compliance audit, and upgrade design for the Lakeview Commercial Properties building located in United States Chicago. The Electrical Engineer will be responsible for all technical deliverables outlined below, ensuring full compliance with the National Electrical Code (NEC 2023), the Chicago Building Code, and all applicable Illinois state electrical regulations.
The scope encompasses a thorough inspection of the existing 480V three-phase power distribution system, low-voltage control panels, emergency backup generator infrastructure, fire alarm wiring, and all associated grounding and bonding networks. The Electrical Engineer will produce stamped engineering drawings, load calculations, single-line diagrams, and a detailed remediation plan suitable for submission to the City of Chicago Department of Buildings for permit approval.
3. Itemized Cost Breakdown
	Item #
	Description of Service
	Hours / Units
	Rate (USD)
	Amount (USD)

	1
	Initial site survey and electrical system inspection at the United States Chicago project location
	12 hrs
	$185.00
	$2,220.00

	2
	NEC 2023 and Chicago Building Code compliance audit (all floors, 1–12)
	24 hrs
	$185.00
	$4,440.00

	3
	Load calculations, demand analysis, and power factor correction study
	16 hrs
	$185.00
	$2,960.00

	4
	Design of upgraded 480V/208V distribution panels and feeder routing
	32 hrs
	$185.00
	$5,920.00

	5
	Emergency generator and UPS system integration design
	20 hrs
	$185.00
	$3,700.00

	6
	Production of stamped engineering drawings, single-line diagrams, and specification documents
	28 hrs
	$185.00
	$5,180.00

	7
	Permit application preparation and coordination with City of Chicago Department of Buildings
	8 hrs
	$185.00
	$1,480.00

	8
	On-site construction observation and punch-list verification (3 visits)
	15 hrs
	$185.00
	$2,775.00

	9
	Final as-built documentation and commissioning report
	10 hrs
	$185.00
	$1,850.00

	Subtotal
	$30,525.00

	Applicable Illinois Sales Tax (10.25%)
	$3,128.81

	TOTAL ESTIMATED COST
	$33,653.81


4. Terms and Conditions
This Quotation Estimate is valid for thirty (30) calendar days from the date of issuance. All rates are quoted in United States Dollars (USD) and are subject to revision should the scope of work expand beyond the parameters described herein. Payment terms are Net 30 days from the date of invoice. A 50% mobilization deposit is required prior to the commencement of on-site work in United States Chicago. The remaining balance shall be due upon delivery of the final stamped engineering package and commissioning report.
Whitfield Electrical Engineering LLC shall not be held liable for delays caused by third-party contractors, municipal review timelines, or force majeure events. Any change orders must be submitted in writing and approved by both parties before additional work is performed. This Quotation Estimate does not constitute a binding contract until a formal Statement of Work (SOW) is executed by both parties.
5. Professional Credentials and Compliance
The undersigned Electrical Engineer, Marcus T. Whitfield, P.E., holds an active Professional Engineer license issued by the Illinois Department of Financial and Professional Regulation (License No. IL-EE-2019-44871) and is fully authorized to stamp and seal electrical engineering documents for projects located within the United States Chicago metropolitan area. All work performed under this Quotation Estimate shall adhere to the latest edition of the National Electrical Code, the Chicago Building Code (Title 13, Chapter 13-12), and all applicable OSHA safety standards. The firm maintains a minimum of $2,000,000 in professional liability insurance, with certificates available upon request.
Note: This Quotation Estimate is prepared exclusively for the client identified above and may not be reproduced, distributed, or used for any other project without the prior written consent of Whitfield Electrical Engineering LLC. All intellectual property rights in the engineering deliverables remain with the firm until full payment is received.
Prepared and Sealed By:

______________________________
Marcus T. Whitfield, P.E.
Electrical Engineer, Illinois License No. IL-EE-2019-44871
Whitfield Electrical Engineering LLC
Date: _______________
Accepted By (Client):

______________________________
Diane R. Kowalski
Facilities Director, Lakeview Commercial Properties, Inc.
United States Chicago, IL 60614
Date: _______________
Whitfield Electrical Engineering LLC | 150 N. Clark Street, Suite 2200, United States Chicago, IL 60601 | Tel: (312) 555-0194 | Email: m.whitfield@whitfield-ee.com
This Quotation Estimate document was generated on June 12, 2025. For questions or clarifications regarding this estimate, please contact the undersigned Electrical Engineer directly. All communications regarding this project shall reference Quotation No. QE-CHI-2025-0487.
