# Quotation Estimate - Electrical Engineer Services - United States Miami

# QUOTATION ESTIMATE

Professional Electrical Engineer Services

Serving the Greater United States Miami Metropolitan Area

Quotation No.: QE-MIA-2025-0487
Date Issued: June 12, 2025
Valid Until: July 12, 2025

Prepared By: Carlos R. Delgado, P.E.
Firm: Delgado Electrical Engineering LLC
License No.: FL-EE-2019-44871

1. Client Information

| Client Name: | Bayshore Commercial Development Group, Inc. |
| --- | --- |
| Project Address: | 12400 Biscayne Boulevard, Suite 300, Miami, Florida 33161, United States |
| Contact Person: | Ms. Angela Torres, Director of Facilities |
| Phone / Email: | (305) 555-0192 / a.torres@bayshoredcg.com |

2. Scope of Services – Electrical Engineer Consultation

This Quotation Estimate is issued by Delgado Electrical Engineering LLC in response to the formal request submitted by Bayshore Commercial Development Group, Inc. for comprehensive Electrical Engineer services related to the electrical infrastructure upgrade of their commercial office complex located in the heart of United States Miami. The scope encompasses design review, load calculations, code compliance verification, and construction-phase oversight in accordance with the Florida Building Code, the National Electrical Code (NEC) 2023 edition, and all applicable Miami-Dade County municipal regulations.

As a licensed Electrical Engineer in the State of Florida, the undersigned professional will provide the following deliverables throughout the project lifecycle:

- Complete electrical load analysis and demand calculations for all three floors of the commercial building.

- Review and stamping of existing electrical drawings for code compliance within the United States Miami jurisdiction.

- Design of a new 480V/208V three-phase power distribution system with updated switchgear specifications.

- Lighting power density (LPD) calculations to ensure compliance with ASHRAE 90.1-2019 and Miami-Dade energy conservation ordinances.

- Grounding and bonding system design per NEC Article 250, including lightning protection coordination for the coastal United States Miami environment.

- Emergency and standby power system design (generator sizing, transfer switch coordination, and battery backup integration).

- Two (2) on-site construction observation visits during peak installation phases.

- Final as-built documentation and commissioning report.

3. Quotation Estimate – Itemized Costs

| Item No. | Description of Electrical Engineer Service | Units | Rate (USD) | Amount (USD) |
| --- | --- | --- | --- | --- |
| 1 | Initial site survey and existing electrical system assessment – United States Miami project location | 1 | $2,400.00 | $2,400.00 |
| 2 | Electrical load calculations, single-line diagrams, and power distribution design | 1 | $6,800.00 | $6,800.00 |
| 3 | Code compliance review and stamped drawings for Miami-Dade County permit submission | 1 | $3,200.00 | $3,200.00 |
| 4 | Emergency/standby power system design and generator sizing report | 1 | $4,500.00 | $4,500.00 |
| 5 | Grounding, bonding, and lightning protection coordination design (coastal Miami conditions) | 1 | $2,900.00 | $2,900.00 |
| 6 | Construction-phase observation and field verification (2 visits) | 2 | $1,100.00 | $2,200.00 |
| 7 | Final commissioning report, as-built drawings, and project closeout documentation | 1 | $2,000.00 | $2,000.00 |
| Subtotal |  |  |  | $24,000.00 |
| Applicable Florida Sales Tax (7.0%) |  |  |  | $1,680.00 |
| TOTAL QUOTATION ESTIMATE AMOUNT |  |  |  | $25,680.00 |

4. Payment Terms

This Quotation Estimate shall be settled in three (3) installments: forty percent (40%) due upon execution of the professional services agreement; thirty-five percent (35%) due upon delivery of stamped design documents for permit submission; and twenty-five percent (25%) due upon final commissioning report acceptance. All payments are due within fifteen (15) calendar days of invoice date. Late payments shall accrue interest at a rate of 1.5% per month as permitted under Florida Statute Chapter 55.

5. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) days from the date of issue. After the expiration date, rates and availability are subject to revision.

- All Electrical Engineer services shall be performed in strict compliance with the Florida Building Code, NEC 2023, and Miami-Dade County amendments specific to the United States Miami service area.

- The Electrical Engineer shall maintain professional liability insurance with a minimum coverage of $2,000,000 per occurrence throughout the duration of the engagement.

- Any changes to the scope of work beyond the items listed in Section 3 shall be documented via a formal Change Order and may result in an amended Quotation Estimate.

- All deliverables, including stamped drawings and reports, shall be provided in both digital (PDF and CAD) and three (3) hard-copy sets.

- This engagement is governed by the laws of the State of Florida, and any disputes shall be resolved through binding arbitration in Miami-Dade County, United States.

Important Note: This Quotation Estimate does not include the cost of electrical equipment, materials, or third-party testing fees. The client is responsible for obtaining all necessary building permits from the Miami-Dade County Department of Regulatory and Economic Permits. The Electrical Engineer will provide all required stamped documentation to facilitate the permit process.

6. Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes Delgado Electrical Engineering LLC to proceed with the Electrical Engineer services as described herein for the project located in United States Miami.

Prepared By:
Carlos R. Delgado, P.E.
Licensed Electrical Engineer, State of Florida
Date: _______________

Accepted By (Client):
Angela Torres, Director of Facilities
Bayshore Commercial Development Group, Inc.
Date: _______________

Delgado Electrical Engineering LLC | 801 Brickell Avenue, Suite 1420, Miami, FL 33131, United States | Tel: (305) 555-0347 | Email: info@delgadoee.com

Florida Professional Engineer License No. FL-EE-2019-44871 | EIN: 82-4471903 | This Quotation Estimate document is the property of Delgado Electrical Engineering LLC and may not be reproduced without written consent.

Thank you for considering our Electrical Engineer services in the United States Miami region. We look forward to partnering with your organization on this important infrastructure project.