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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is issued by Mavuto Electrical Engineering Solutions (Pvt) Ltd, a registered and licensed firm operating in Zimbabwe Harare, in response to the formal request for professional Electrical Engineer services submitted by the Harare City Council Infrastructure Division. This document outlines the scope of work, itemised costs, project timelines, and all applicable terms governing the engagement of our qualified Electrical Engineer team for the comprehensive electrical infrastructure assessment, design, and commissioning project at the Harare Central Business District municipal facilities.
As a locally established firm with over twelve years of operational experience in Zimbabwe Harare, we bring deep familiarity with the local regulatory environment, including compliance with the Zimbabwe Energy Regulatory Authority (ZERA) standards, the Electricity Act [Chapter 13:27], and the Harare City Council building by-laws. Our Electrical Engineer professionals hold valid registration with the Engineering Institution of Zimbabwe (EIZ) and are fully accredited to perform all levels of electrical design, inspection, and certification work within the Harare metropolitan area.
2. Scope of Work
The Electrical Engineer services covered under this Quotation Estimate include the following deliverables for the Harare CBD municipal electrical infrastructure project:
· Comprehensive site survey and load assessment of all municipal buildings in the Harare Central Business District (approximately 14 structures).
· Design of upgraded electrical distribution systems compliant with IEC 60364 and ZERA regulations.
· Preparation of detailed single-line diagrams, circuit schedules, and cable routing plans.
· Specification and procurement advisory for switchgear, transformers, and protective devices.
· Supervision of installation works by the appointed main contractor.
· Commissioning, testing, and certification of all completed electrical systems.
· Submission of as-built drawings and a final technical report to the Harare City Council.
3. Itemised Cost Breakdown
	Item No.
	Description of Electrical Engineer Service
	Quantity
	Unit Rate (USD)
	Amount (USD)

	01
	Site survey and load assessment – all 14 municipal buildings, Harare CBD
	14
	1,250.00
	17,500.00

	02
	Electrical distribution system design and engineering documentation
	1
	28,000.00
	28,000.00

	03
	Single-line diagrams, circuit schedules, and cable routing plans
	14
	850.00
	11,900.00

	04
	Switchgear and transformer specification with procurement advisory
	1
	6,500.00
	6,500.00

	05
	Installation supervision by senior Electrical Engineer (120 working days)
	120
	185.00
	22,200.00

	06
	Commissioning, testing, and ZERA compliance certification
	14
	950.00
	13,300.00

	07
	As-built drawings and final technical report submission
	1
	4,800.00
	4,800.00

	08
	Travel, accommodation, and local transport within Zimbabwe Harare
	1
	3,200.00
	3,200.00

	Subtotal
	107,400.00

	Value Added Tax (VAT) @ 15%
	16,110.00

	TOTAL AMOUNT DUE (USD)
	123,510.00


4. Project Timeline
The Electrical Engineer engagement under this Quotation Estimate is scheduled over a total duration of fourteen (14) calendar weeks, commencing within ten (10) business days of contract award. The project will be executed in three phases: Phase 1 (Weeks 1–3) covering site surveys and design; Phase 2 (Weeks 4–11) covering installation supervision; and Phase 3 (Weeks 12–14) covering commissioning and final reporting. All milestones will be reported to the Harare City Council on a fortnightly basis.
5. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be revised to reflect market conditions in Zimbabwe Harare.
1. Payment terms: 30% advance upon contract signing, 40% upon completion of Phase 2, and 30% upon final certification and handover. All payments shall be made in United States Dollars (USD) via bank transfer to our designated account in Harare.
1. All Electrical Engineer services shall be performed in strict compliance with the Electricity Act [Chapter 13:27], ZERA regulations, IEC standards, and Harare City Council by-laws.
1. The client shall provide safe access to all sites, existing electrical documentation, and any necessary permits required for the Electrical Engineer team to carry out their duties within Zimbabwe Harare.
1. Any variation or change order to the scope of work must be agreed in writing by both parties before additional work commences. Revised costs will be issued as a supplementary Quotation Estimate.
1. Our firm shall maintain professional indemnity insurance of not less than USD 500,000 for the duration of the project.
1. Disputes arising from this engagement shall be resolved through mediation in Harare, Zimbabwe, in accordance with the Mediation Act [Chapter 7:11].
1. This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties.
6. Acceptance and Authorisation
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms outlined herein for the engagement of our Electrical Engineer services in Zimbabwe Harare.
For and on behalf of Mavuto Electrical Engineering Solutions (Pvt) Ltd

Signature: ___________________________
Name: Eng. R. Mavuto, MIEZ
Title: Principal Electrical Engineer
Date: ___________________________
For and on behalf of Harare City Council – Infrastructure Division

Signature: ___________________________
Name: Mr. T. Chikafu
Title: Chief Engineer
Date: ___________________________
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