# Quotation Estimate - Electrician Services - Algeria Algiers

# Quotation Estimate

Professional Electrician Services — Residential & Commercial Electrical Works

Serving Algeria Algiers and Surrounding Municipalities

Provider: Atlas Electrical Solutions SARL
Address: 45, Rue Didouche Mourad, El Harrach, Algiers, Algeria
Phone: +213 (0) 23 45 67 89
Email: contact@atlas-electrical.dz
RC: 16/00-1234567 B 2019
NIF: 001916123456789

Quotation No.: QE-2025-0487
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Prepared By: M. Karim Benali, Chief Electrician

Client Information

| Client Name: Mme. Fatima Zohra Haddad | Project Location: 12, Rue des Frères Bouadou, Bab El Oued, Algiers, Algeria |
| --- | --- |
| Contact Phone: +213 (0) 550 12 34 56 | Property Type: Residential Apartment (3 floors, 180 m²) |

Scope of Work — Electrician Services in Algeria Algiers

This Quotation Estimate is issued by Atlas Electrical Solutions SARL, a licensed and certified Electrician firm operating in Algeria Algiers, for the complete electrical renovation and installation of the residential property located in Bab El Oued, Algiers. All works shall comply with the Algerian National Electrical Standards (Norme Algérienne NA 4501), the regulations of Sonelgaz (Société Nationale de l'Électricité et du Gaz), and the applicable building codes of the Wilaya of Algiers. Our team of qualified Electrician professionals will execute all tasks with full adherence to safety protocols mandated by the Algerian Ministry of Energy and Mines.

Itemized Cost Breakdown

| Ref | Description of Electrician Work | Unit | Quantity | Unit Price (DZD) | Total (DZD) |
| --- | --- | --- | --- | --- | --- |
| 01 | Complete removal and disposal of existing outdated electrical wiring, conduits, and fixtures throughout the 3-floor apartment in Bab El Oued, Algiers | Lot | 1 | 85,000 | 85,000 |
| 02 | Supply and installation of new copper electrical cables (2.5 mm² and 4 mm²) conforming to Algerian NA 4501 standards, including all wall chasing and conduit routing | Linear meter | 420 | 380 | 159,600 |
| 03 | Installation of a new 3-phase main electrical distribution panel (tableau électrique) with 24 circuits, differential breakers (30 mA), and magnetic circuit breakers, compliant with Sonelgaz specifications for Algeria Algiers residential connections | Lot | 1 | 145,000 | 145,000 |
| 04 | Supply and installation of 48 modular electrical outlets (prises) and 32 light switches (interrupteurs) across all rooms, hallways, and utility areas | Lot | 1 | 96,000 | 96,000 |
| 05 | Installation of 22 LED lighting fixtures (ceiling, wall, and under-cabinet) with dimmer controls in living areas and bedrooms | Lot | 1 | 78,000 | 78,000 |
| 06 | Installation of dedicated electrical circuits for kitchen appliances (induction hob, oven, dishwasher) and laundry area (washing machine, dryer) with appropriate 32A and 20A breakers | Lot | 1 | 62,000 | 62,000 |
| 07 | Earthing and lightning protection system installation (mise à la terre et parafoudre) including ground rod, copper strip, and bonding conductors per Algerian regulatory requirements | Lot | 1 | 55,000 | 55,000 |
| 08 | Installation of 4 CCTV security cameras with 24-hour DVR recording system, wired connection to main panel, and outdoor-rated cabling | Lot | 1 | 110,000 | 110,000 |
| 09 | Supply and installation of 2 inverter-based solar panel backup systems (3 kW each) with battery storage for emergency power, including mounting structure and Sonelgaz grid-tie compliance for Algeria Algiers | Lot | 1 | 480,000 | 480,000 |
| 10 | Final electrical testing, insulation resistance measurement, thermal imaging inspection, and issuance of the official electrical conformity certificate (attestation de conformité) required by the Commune of Bab El Oued, Algiers | Lot | 1 | 35,000 | 35,000 |
| 11 | Project supervision, site management, and coordination with Sonelgaz technicians for final connection approval in the Algiers district | Lot | 1 | 40,000 | 40,000 |
| Subtotal (before VAT): |  |  |  |  | 1,345,600 DZD |
| VAT (TVA) at 19%: |  |  |  |  | 255,664 DZD |
| TOTAL AMOUNT DUE: |  |  |  |  | 1,601,264 DZD |

Terms and Conditions of This Quotation Estimate

- This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After this period, prices may be revised due to fluctuations in material costs within the Algerian market.

- All prices are quoted in Algerian Dinars (DZD) and are inclusive of materials, labor, and equipment. The Electrician team will provide all necessary tools, safety gear, and transport to the site in Algiers.

- Payment schedule: 40% advance payment upon acceptance of this quotation, 40% upon completion of wiring and panel installation, and 20% upon final inspection and handover of the conformity certificate.

- The estimated project duration is twenty-five (25) working days from the date of commencement, subject to weather conditions and availability of materials in the Algiers supply chain.

- All electrical works performed by our Electrician team carry a warranty of twenty-four (24) months on workmanship and twelve (12) months on installed materials, in accordance with Algerian consumer protection law (Loi 04-02).

- The client is responsible for obtaining any additional municipal permits from the Commune of Bab El Oued, Algiers, beyond the electrical conformity certificate. Our firm will assist in the application process.

- Any additional work or modifications requested by the client beyond the scope described in this Quotation Estimate will be subject to a separate written amendment and additional cost assessment.

- All works will be executed in strict compliance with the electrical safety regulations of the Wilaya of Algiers and the technical directives issued by Sonelgaz for residential installations in Algeria Algiers.

- Disputes arising from this quotation shall be resolved through the competent courts of the Tribunal de Commerce d'Alger, Algeria.

Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes Atlas Electrical Solutions SARL to proceed with the Electrician works as described herein at the property located in Algeria Algiers. The client confirms that all information provided regarding the property and access requirements is accurate and complete.

For Atlas Electrical Solutions SARL

M. Karim Benali — Chief Electrician & Director

Signature & Company Stamp

For the Client

Mme. Fatima Zohra Haddad

Signature

Atlas Electrical Solutions SARL — 45, Rue Didouche Mourad, El Harrach, Algiers, Algeria
RC: 16/00-1234567 B 2019 | NIF: 001916123456789 | NIS: 001916123456789
This Quotation Estimate was prepared exclusively for the client named above and is non-transferable.
© 2025 Atlas Electrical Solutions SARL — All Rights Reserved — Algeria Algiers