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Quotation Estimate
Quotation Details
Quotation No: QE-2025-BGH-0347
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Project Location: Iraq Baghdad
Client Information
Client Name: [Client Full Name]
Address: [Street, District], Baghdad, Iraq
Contact: [Phone Number]
Project Type: Residential / Commercial Electrical Installation
Dear Valued Client,
Thank you for considering Al-Rafidain Electrical Services Co. for your electrical needs in Iraq Baghdad. This Quotation Estimate has been carefully prepared following our on-site assessment of your property. As a licensed and certified Electrician operating throughout the Baghdad metropolitan area, we are committed to delivering safe, code-compliant, and durable electrical solutions tailored to the specific infrastructure requirements of Iraq Baghdad.
This Quotation Estimate outlines the complete scope of work, material costs, labor charges, and applicable taxes for the proposed electrical project. All pricing reflects current market rates in Iraq Baghdad as of the date of issue and includes our standard warranty coverage.
Scope of Work & Itemized Pricing
The following Quotation Estimate covers the full electrical installation and upgrade services to be performed by our team of certified Electrician professionals at your designated site in Iraq Baghdad:
	#
	Description of Work / Item
	Quantity
	Unit (IQD)
	Total (IQD)
	Remarks

	1
	Complete electrical wiring replacement (copper cable 2.5mm & 4mm) for 3-bedroom residence
	1 lot
	4,500,000
	4,500,000
	Includes all conduit, junction boxes, and cable trays

	2
	Installation of new main distribution board (MDB) with 24 circuits and RCD protection
	1 unit
	1,200,000
	1,200,000
	IEC 61439 compliant, suitable for Iraq Baghdad grid standards

	3
	Supply and installation of LED lighting fixtures (ceiling, wall, and under-cabinet)
	32 units
	85,000
	2,720,000
	Energy-efficient, 5-year manufacturer warranty

	4
	Installation of double-gang and single-gang wall switches and sockets (Schneider Electric)
	48 units
	42,000
	2,016,000
	IP44 rated for humid areas

	5
	Earthing and lightning protection system installation
	1 lot
	1,800,000
	1,800,000
	Required per Iraqi Electrical Code for Baghdad structures

	6
	Installation of 3-phase power connection for HVAC and water pump systems
	1 lot
	2,200,000
	2,200,000
	Includes contactors, thermal relays, and control wiring

	7
	Surge protection devices (SPD) and backup generator transfer switch
	1 lot
	1,500,000
	1,500,000
	Critical for Iraq Baghdad power grid stability

	8
	Labor charges – certified Electrician team (4 technicians, 12 working days)
	12 days
	350,000
	4,200,000
	Includes supervision and safety compliance

	9
	Permit fees and inspection coordination with Baghdad Municipal Electrical Authority
	1 lot
	450,000
	450,000
	Mandatory for all electrical works in Iraq Baghdad

	10
	Waste disposal, site cleanup, and final commissioning test
	1 lot
	300,000
	300,000
	Includes thermal imaging and insulation resistance testing

	Subtotal:
	20,886,000
	

	VAT (5% – Iraq Standard Rate):
	1,044,300
	

	Grand Total (IQD):
	21,930,300
	


Terms and Conditions of This Quotation Estimate
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be adjusted to reflect changes in material costs within Iraq Baghdad.
· All work performed by our Electrician team shall comply with the Iraqi National Electrical Code (INEC), IEC international standards, and all applicable regulations enforced by the Baghdad Municipal Council.
· Payment terms: 40% advance payment upon acceptance of this Quotation Estimate, 40% upon completion of wiring and fixture installation, and 20% upon final inspection and handover.
· A comprehensive 24-month warranty is provided on all labor and workmanship. Manufacturer warranties on supplied equipment (switches, boards, lighting) are passed directly to the client.
· The Electrician team will operate between 08:00 and 17:00 local time, Monday through Saturday, in accordance with standard working hours in Iraq Baghdad.
· Any additional work or changes requested by the client beyond the scope defined in this Quotation Estimate will be subject to a separate written amendment and additional charges.
· The client is responsible for ensuring clear access to the work area and for obtaining any neighborhood or building management approvals required prior to commencement.
· All materials will be sourced from authorized distributors in Baghdad to guarantee authenticity and warranty validity.
· This Quotation Estimate does not include structural modifications, plumbing, or any non-electrical trades. Such work must be contracted separately.
· Disputes arising from this agreement shall be resolved under the laws of the Republic of Iraq, with jurisdiction in the Baghdad courts.
Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes Al-Rafidain Electrical Services Co. to proceed with the electrical works as described. The undersigned Electrician representative confirms that all quoted materials and labor meet the professional standards expected in Iraq Baghdad.
Client Signature & Name
Date: _______________
Authorized Electrician Representative
Al-Rafidain Electrical Services Co.
Date: _______________
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