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QUOTATION ESTIMATE
Professional Electrician Services — Kuwait, Kuwait City
Al-Nakheel Electrical Contracting W.L.L.
	Quotation Estimate No.:
	KE-2025-04871

	Date of Issue:
	14 June 2025

	Valid Until:
	14 July 2025 (30 calendar days)

	Prepared By:
	Eng. Salem Al-Mutawa — Senior Electrician & Project Supervisor

	Client Name:
	Mr. Faisal Al-Rashidi

	Client Address:
	Block 7, Street 12, House 45, Salmiya, Kuwait, Kuwait City

	Project Location:
	Residential Villa, Salmiya District, Kuwait, Kuwait City

	Contact Phone:
	+965 9781 2345

	Email:
	quotes@alnakheel-electrical.kw


1. Scope of Work — Electrician Services in Kuwait, Kuwait City
This Quotation Estimate is issued by Al-Nakheel Electrical Contracting W.L.L., a licensed and registered Electrician firm operating throughout Kuwait, Kuwait City and its surrounding governorates. The scope of work outlined below covers the complete electrical renovation and upgrade of the client's residential villa located in the Salmiya district of Kuwait, Kuwait City. Our team of certified Electrician professionals will perform all tasks in strict compliance with the Kuwait Fire and Civil Defense regulations, the Kuwait Electricity Authority (KEA) standards, and the International Electrotechnical Commission (IEC) guidelines applicable in Kuwait, Kuwait City.
2. Itemized Breakdown of the Quotation Estimate
	#
	Description of Electrician Work
	Qty
	Unit (KWD)
	Total (KWD)

	1
	Complete removal and disposal of existing outdated wiring, junction boxes, and circuit breakers throughout the villa (ground floor, first floor, and basement)
	1 Lot
	450.000
	450.000

	2
	Supply and installation of new 3-core 2.5 mm² copper wiring (KEA-approved) for lighting circuits across all rooms in Kuwait, Kuwait City residence
	320 m
	1.850
	592.000

	3
	Supply and installation of new 3-core 4.0 mm² copper wiring for power and appliance circuits (kitchen, laundry, air-conditioning units)
	280 m
	2.400
	672.000

	4
	Installation of a new 63A main distribution board with 24 double-pole MCBs, RCD protection, and surge arrestor, compliant with Kuwait, Kuwait City electrical codes
	1 Unit
	385.000
	385.000

	5
	Supply and installation of 48 recessed LED downlights, 12 wall-mounted switches, and 24 standard 13A socket outlets (Schneider Electric or equivalent)
	1 Lot
	720.000
	720.000

	6
	Installation of 6 dedicated 32A circuits for split-type air-conditioning units (3 bedrooms, living room, study, basement) with individual MCB protection
	6 Circuits
	95.000
	570.000

	7
	Earthing and bonding system upgrade: installation of 3 new earth electrodes, 16 mm² bonding conductors, and verification of earth resistance below 1 ohm as required in Kuwait, Kuwait City
	1 Lot
	310.000
	310.000

	8
	Supply and installation of a 5 kVA online UPS system with 4-hour battery backup for the home office and critical data circuits
	1 Unit
	640.000
	640.000

	9
	Final inspection, thermal imaging scan of all circuits, load balancing, and issuance of the Electrical Installation Certificate (EIC) for Kuwait, Kuwait City municipal approval
	1 Lot
	250.000
	250.000

	10
	Project supervision, site cleanup, and 12-month workmanship warranty provided by our Electrician team in Kuwait, Kuwait City
	1 Lot
	200.000
	200.000

	Subtotal
	4,789.000

	VAT (5% — Kuwait, Kuwait City)
	239.450

	TOTAL QUOTATION ESTIMATE AMOUNT
	5,028.450


3. Payment Terms
The total Quotation Estimate amount of KWD 5,028.450 shall be paid as follows: 40% advance payment upon acceptance of this Quotation Estimate, 40% upon completion of all wiring and distribution board installation, and the remaining 20% upon final handover and delivery of the Electrical Installation Certificate. All payments are to be made in Kuwaiti Dinars (KWD) via bank transfer to the account of Al-Nakheel Electrical Contracting W.L.L., Kuwait, Kuwait City.
4. Project Timeline
Our Electrician crew, comprising four licensed technicians and one project supervisor, will commence work within five (5) working days of receiving the advance payment. The estimated duration for the entire project at the Kuwait, Kuwait City site is twelve (12) working days, subject to weather conditions and client availability for access to specific rooms.
5. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) days from the date of issue. After the expiry date, all prices are subject to revision based on current material costs in Kuwait, Kuwait City.
1. All materials specified in this Quotation Estimate are new, unused, and carry a minimum manufacturer warranty of two (2) years. The Electrician workmanship warranty is twelve (12) months from the date of final acceptance.
1. The client is responsible for obtaining any necessary municipal or KEA permits prior to the commencement of work in Kuwait, Kuwait City. Our firm will provide all technical documentation required for such applications.
1. Any additional work not explicitly listed in this Quotation Estimate will be quoted separately in writing and shall not commence until the client provides written approval.
1. Our Electrician team will observe all health and safety protocols mandated by the Ministry of Labour in Kuwait, Kuwait City. The site will be secured and cleaned at the end of each working day.
1. This Quotation Estimate does not include the cost of structural modifications, plastering, or painting. Any such ancillary work will be coordinated with the client's general contractor.
1. Disputes arising from this Quotation Estimate shall be resolved under the laws of the State of Kuwait, with jurisdiction vested in the courts of Kuwait, Kuwait City.
6. Acceptance and Authorization
By signing below, the client acknowledges and accepts all terms, conditions, and pricing outlined in this Quotation Estimate for Electrician services to be performed in Kuwait, Kuwait City. This signature constitutes a binding agreement between both parties.
Client Signature & Date
Mr. Faisal Al-Rashidi
Authorized Representative — Al-Nakheel Electrical Contracting W.L.L.
Eng. Salem Al-Mutawa — Senior Electrician
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