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Quotation Estimate
Professional Electrician Services | Pakistan Karachi
Al-Karam Electrical Solutions (Pvt.) Ltd.
Plot 47-B, Gulshan-e-Iqbal Block 5
Karachi, Sindh, Pakistan
Phone: +92-21-3456-7890
Email: info@alkaramelectrical.pk
NTN: 7854321-0
Prepared For:
Mr. Ahmed Raza Siddiqui
House 23, Street 12, DHA Phase 6
Karachi, Sindh, Pakistan
Phone: +92-300-1234567
Email: ahmed.siddiqui@email.com
Quotation No.: QE/KHI/2025/0487
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Project Location: DHA Phase 6, Karachi
Service Type: Residential Electrical Installation
Estimated Duration: 10 Working Days
1. Introduction and Scope of Work
This Quotation Estimate is issued by Al-Karam Electrical Solutions (Pvt.) Ltd., a licensed and certified Electrician service provider operating in Pakistan Karachi, for the comprehensive residential electrical installation and renovation project at the client's residence in DHA Phase 6, Karachi. This document outlines the full scope of electrical work, material costs, labor charges, and associated terms governing the engagement of our Electrician team for the specified project.
Our Electrician team in Pakistan Karachi comprises certified professionals with a minimum of eight years of experience in residential and commercial electrical work. All work shall be carried out in strict compliance with the Pakistan National Electrical Code (PNEC), Sindh Electricity Board (SEB) regulations, and the local by-laws of the Karachi Electric Supply Corporation (KESC). This Quotation Estimate reflects our commitment to delivering safe, code-compliant, and high-quality electrical solutions tailored to the specific needs of residential properties in Pakistan Karachi.
2. Itemized Cost Breakdown
	#
	Description of Work / Item
	Quantity
	Unit Rate (PKR)
	Amount (PKR)
	Remarks

	1
	Complete rewiring of 4-bedroom residence (approx. 3,200 sq. ft.) including new copper wiring (1.5 sq. mm and 2.5 sq. mm)
	1 Lot
	185,000
	185,000
	Includes all labor and wiring material

	2
	Installation of new 3-phase electrical distribution board (DB) with 24-way MCBs and RCD protection
	1 No.
	45,000
	45,000
	Schneider Electric brand components

	3
	Supply and installation of 48 ceiling light fixtures (LED, 12W) with switches and dimmers
	48 Nos.
	2,800
	134,400
	Includes wiring to each point

	4
	Installation of 32 wall-mounted power outlets (16A, 250V) with earthing
	32 Nos.
	1,500
	48,000
	Modular switches, Legrand brand

	5
	Dedicated circuit for 3-ton inverter air conditioning units (3 units) with 32A MCBs
	3 Nos.
	18,000
	54,000
	Heavy-gauge wiring, 4 sq. mm

	6
	Installation of 15KVA inverter/UPS system with 48V battery bank (8 batteries)
	1 Set
	220,000
	220,000
	Includes transfer switch and wiring

	7
	Earthing system installation (copper rod, 5-meter depth) with earth resistance testing
	1 Lot
	35,000
	35,000
	Compliant with PNEC standards

	8
	Outdoor electrical work: 4 flood lights, 2 gate motor connections, 1 water pump circuit
	1 Lot
	42,000
	42,000
	Weatherproof fittings

	9
	Smoke detectors (4) and CO detectors (2) with wired alarm panel
	1 Lot
	55,000
	55,000
	Addressable system, Honeywell

	10
	Final inspection, load testing, KESC compliance certification, and handover documentation
	1 Lot
	25,000
	25,000
	Includes official test report



	Subtotal:
	843,400
	

	Sales Tax (18%):
	151,812
	

	Grand Total (PKR):
	995,212
	≈ Nine Lakh Ninety-Five Thousand Two Hundred Twelve Rupees


3. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be revised due to fluctuations in material costs in the Pakistan Karachi market.
· A 40% advance payment is required to commence work. The remaining 60% shall be payable upon completion and successful handover of the project.
· All materials specified in this Quotation Estimate are of premium grade. Substitution of materials requires prior written approval from the client.
· The Electrician team shall adhere to all safety protocols as mandated by the Sindh Occupational Health and Safety Authority. Work hours shall be between 08:00 AM and 06:00 PM, Monday through Saturday.
· A comprehensive two-year warranty is provided on all labor work. Manufacturer warranties on equipment (inverter, MCBs, switches, etc.) shall be passed directly to the client.
· Any additional work beyond the scope defined in this Quotation Estimate shall be subject to a separate written amendment and additional cost approval.
· The client is responsible for obtaining any necessary NOCs from the housing society (DHA) for electrical modifications. Our Electrician team will assist in preparing the required technical documentation.
· Disputes arising from this engagement shall be resolved through arbitration in Karachi, Sindh, in accordance with the Arbitration Act, 1940 of Pakistan.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of our Electrician services in Pakistan Karachi. This document serves as a binding agreement once countersigned by both parties.
For: Al-Karam Electrical Solutions (Pvt.) Ltd.
Authorized Signatory
Date: _______________
For: Client (Mr. Ahmed Raza Siddiqui)
Accepted and Approved
Date: _______________
Note: This Quotation Estimate is prepared exclusively for the client named above and is non-transferable. All prices are quoted in Pakistani Rupees (PKR) and are inclusive of all applicable local taxes as of the date of issue. Al-Karam Electrical Solutions (Pvt.) Ltd. is a registered Electrician contractor with the Karachi Chamber of Commerce and Industry (KCCI) and holds a valid Sindh Electrical Contractor License No. SECL/2019/0342. For queries regarding this estimate, please contact our office in Pakistan Karachi at the number provided above.
