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1. Purpose of This Quotation Estimate
This Quotation Estimate is issued by Gulf Coast Electrical Solutions W.L.L. to provide a comprehensive and itemized cost breakdown for all Electrician services required at the client's commercial premises located in Qatar Doha. This document serves as a formal proposal outlining the scope of electrical work, labor charges, material costs, and applicable taxes. The Electrician team assigned to this project holds valid Qatari electrical licenses and complies with all regulations set forth by the Ministry of Municipality and the Qatar Electricity and Water Authority (QEWA) for work conducted within Qatar Doha.
2. Scope of Electrician Work
The following Electrician services have been assessed and are included in this Quotation Estimate for the commercial building at West Bay Lagoon, Qatar Doha:
· Complete inspection and diagnostic testing of the existing electrical distribution board (DB) on floors 1 through 12.
· Replacement of 48 damaged circuit breakers and 12 faulty RCDs in the main electrical panel.
· Installation of 200 new LED lighting fixtures with integrated dimmer switches across all office floors.
· Upgrading of the emergency lighting system to meet current fire safety codes applicable in Qatar Doha.
· Replacement of 350 aging power outlets and data sockets with modern dual-gang units.
· Installation of a new 630A main incomer switchgear unit with integrated metering.
· Earthing and bonding system upgrade to comply with IEC 60364 standards as enforced in Qatar.
· Thermal imaging survey of all electrical risers and cable trays to identify hotspots.
· Provision of a full as-built electrical documentation package and QEWA compliance certificate.
3. Itemized Cost Breakdown
	#
	Description of Electrician Service
	Qty
	Unit (QAR)
	Amount (QAR)
	Duration

	1
	Electrical inspection & diagnostic testing (all 12 floors)
	1 lot
	8,500
	8,500
	2 days

	2
	Replacement of circuit breakers & RCDs (supply + install)
	60 units
	320
	19,200
	3 days

	3
	LED lighting fixture installation with dimmers
	200 units
	485
	97,000
	10 days

	4
	Emergency lighting system upgrade (supply + install + test)
	1 lot
	42,000
	42,000
	5 days

	5
	Power outlet & data socket replacement
	350 units
	185
	64,750
	8 days

	6
	630A main incomer switchgear (supply + install + commissioning)
	1 unit
	95,000
	95,000
	7 days

	7
	Earthing & bonding system upgrade
	1 lot
	28,500
	28,500
	4 days

	8
	Thermal imaging survey & detailed report
	1 lot
	6,800
	6,800
	1 day

	9
	As-built documentation & QEWA compliance certification
	1 lot
	5,500
	5,500
	3 days

	10
	Project supervision, site management & safety coordination
	1 lot
	18,000
	18,000
	Full duration

	Subtotal (QAR)
	385,250
	

	VAT @ 10% (Qatar)
	38,525
	

	TOTAL AMOUNT DUE (QAR)
	423,775
	


4. Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After this period, all prices are subject to revision due to material cost fluctuations in the Qatar Doha market.
1. Payment terms: 30% advance upon acceptance of this Quotation Estimate, 40% upon completion of 60% of the Electrician work, and the remaining 30% upon final handover and QEWA sign-off.
1. All Electrician work shall be performed in strict compliance with Qatar Building Code, IEC standards, and QEWA regulations applicable in Qatar Doha.
1. The Electrician contractor shall provide a minimum two-year warranty on all labor and workmanship, and manufacturer warranties on all supplied materials and equipment.
1. Work hours shall be between 07:00 and 18:00, Monday through Saturday, in accordance with Qatar labor law. Any work outside these hours or on public holidays shall be charged at 1.5x the standard Electrician labor rate.
1. The client shall provide the Electrician team with safe access to all areas of the building, including electrical rooms, risers, and roof-level installations, throughout the project duration.
1. All materials and equipment specified in this Quotation Estimate shall be new, unused, and sourced from approved suppliers registered in Qatar Doha.
1. Any additional work not explicitly listed in this Quotation Estimate shall be subject to a separate written amendment and additional cost approval by the client prior to commencement.
1. The Electrician contractor shall maintain full public liability insurance coverage of no less than QAR 5,000,000 for the duration of the project in Qatar Doha.
1. This Quotation Estimate does not constitute a binding contract until formally signed and stamped by both parties. Upon signature, it becomes a legally binding agreement governed by the laws of the State of Qatar.
Validity Notice: This Quotation Estimate for Electrician services in Qatar Doha remains valid until 15 July 2025. Please confirm acceptance in writing within this period to secure the quoted rates and the assigned Electrician team schedule.
5. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, scope, and pricing outlined in this Quotation Estimate for the Electrician services to be delivered in Qatar Doha.
For: Gulf Coast Electrical Solutions W.L.L.
Authorized Signatory — Electrician Contractor
Name: _________________________
Date: _________________________
For: Al Rayyan Properties Management LLC
Client / Project Owner
Name: _________________________
Date: _________________________
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