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1. Quotation Estimate Summary
This Quotation Estimate is issued by Kampala Power Solutions Ltd., a licensed and certified Electrician service provider operating in Uganda Kampala and its surrounding districts. This document outlines the full scope of electrical works, associated materials, labour charges, and applicable taxes for the residential electrical installation and renovation project at the client's premises in Ntinda, Kampala. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue, after which prices may be subject to revision due to fluctuations in material costs within the Uganda Kampala market.
2. Scope of Work — Electrician Services
The following Electrician services have been assessed and are included in this Quotation Estimate for the residential property in Uganda Kampala:
· Complete rewiring of a three-bedroom residential house (approximately 180 square metres) in compliance with the Uganda National Electrical Code (UNEC) and the standards set by the Energy Regulation Authority (ERA) of Uganda.
· Installation of a new 200-ampere main distribution board with 16 double-pole circuit breakers, residual current devices (RCDs), and surge protection devices.
· Supply and installation of 120 ceiling light fixtures, 48 wall-mounted switches, and 60 double-socket outlets throughout the property.
· Installation of a dedicated 3-phase power supply for the kitchen area, including a 40-ampere sub-distribution board.
· Earthing and bonding system installation to meet the 5-ohm maximum resistance requirement as stipulated by the Uganda Kampala utility provider (Umeme).
· Installation of an inverter and battery backup system (5 kVA) for essential circuits to ensure continuity of power during outages common in Uganda Kampala.
· External lighting installation including 6 floodlights for the compound perimeter and 4 garden path lights.
· Provision of a certified electrical compliance certificate upon completion, as required by local building authorities in Kampala.
3. Itemized Cost Breakdown
	Item No.
	Description of Electrician Work / Material
	Unit
	Qty
	Unit Price (UGX)
	Total (UGX)

	1
	Complete house rewiring (cables, conduits, labour)
	Lot
	1
	4,500,000
	4,500,000

	2
	Main distribution board (200A, 16-way) with breakers & RCDs
	Unit
	1
	1,850,000
	1,850,000

	3
	Ceiling light fixtures (LED, 12W) — supply & install
	Unit
	120
	85,000
	10,200,000

	4
	Wall-mounted switches (16A) — supply & install
	Unit
	48
	45,000
	2,160,000

	5
	Double-socket outlets (16A) — supply & install
	Unit
	60
	55,000
	3,300,000

	6
	Kitchen 3-phase sub-board (40A) & dedicated wiring
	Lot
	1
	1,200,000
	1,200,000

	7
	Earthing & bonding system (copper rod, cables, clamps)
	Lot
	1
	950,000
	950,000

	8
	Inverter & battery backup system (5 kVA, 48V)
	Lot
	1
	7,800,000
	7,800,000

	9
	External floodlights (50W LED) — supply & install
	Unit
	6
	180,000
	1,080,000

	10
	Garden path lights (solar, 10W) — supply & install
	Unit
	4
	120,000
	480,000

	11
	Electrical compliance certification & Umeme inspection fee
	Lot
	1
	350,000
	350,000

	12
	Project supervision & site management (Electrician team lead)
	Lot
	1
	1,500,000
	1,500,000

	Subtotal (UGX)
	35,370,000

	VAT @ 18% (Uganda Revenue Authority)
	6,366,600

	GRAND TOTAL (UGX)
	41,736,600


Note: All prices in this Quotation Estimate are quoted in Ugandan Shillings (UGX) and are inclusive of all materials, labour, and standard tools required for the Electrician works. Prices are based on current market rates in Uganda Kampala as of the date of issue. Any additional works requested by the client beyond the scope described above will be subject to a separate supplementary Quotation Estimate.
4. Payment Terms
· 30% Advance Payment: UGX 12,520,980 — due upon acceptance of this Quotation Estimate and signing of the service agreement. This amount covers procurement of major materials including the distribution board, inverter system, and bulk cabling.
· 40% Progress Payment: UGX 16,694,640 — due upon completion of all wiring, conduit installation, and fixture mounting (approximately 70% project completion).
· 30% Final Payment: UGX 12,520,980 — due upon final inspection, handover of the electrical compliance certificate, and client sign-off.
Payments shall be made via bank transfer to Kampala Power Solutions Ltd. at Stanbic Bank Uganda, Account No. 0012-3456-7890, or by certified cheque. Cash payments exceeding UGX 5,000,000 are not accepted in accordance with Uganda Revenue Authority regulations.
5. Project Timeline
The estimated duration for completion of all Electrician works described in this Quotation Estimate is fourteen (14) working days from the date of the advance payment clearance, subject to weather conditions and availability of materials in the Uganda Kampala market. The project team will consist of one senior Electrician (team lead), two certified electricians, and one apprentice, working Monday through Saturday, 08:00 to 17:00 hours.
6. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) days from the date of issue. Upon expiry, a revised Quotation Estimate may be required to reflect any changes in material pricing in Uganda Kampala.
· All Electrician works shall be carried out in strict compliance with the Uganda National Electrical Code, ERA regulations, and the Kampala Capital City Authority (KCCA) building bylaws.
· Kampala Power Solutions Ltd. provides a twelve (12) month warranty on all labour and workmanship. Manufacturer warranties on equipment (inverter, breakers, fixtures) shall be honoured directly by the respective manufacturers.
· The client is responsible for ensuring that the property is accessible and that any necessary permits from KCCA or the landlord (if applicable) are obtained prior to the commencement of works.
· Any variation or change order requested by the client during the project will be documented in a written supplementary Quotation Estimate and must be approved in writing before additional work commences.
· In the event of a dispute, both parties agree to first attempt resolution through mediation. If unresolved, the matter shall be referred to the courts of competent jurisdiction in Kampala, Uganda.
· This Quotation Estimate does not constitute a binding contract until both parties have signed and the advance payment has been received in full.
7. Acceptance & Signatures
By signing below, both parties acknowledge that they have read, understood, and agree to the terms, scope, and pricing outlined in this Quotation Estimate for Electrician services in Uganda Kampala.
For: Kampala Power Solutions Ltd.
Name: Eng. David Mugisha
Title: Lead Electrician / Project Manager
Date: _______________
For: The Client
Name: Mr. James Okello
Title: Property Owner
Date: _______________
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