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Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-MEL-0472
Date Issued: 14 June 2025
Valid Until: 14 July 2025 (30 days)
Prepared By: Dr. Sarah Chen, Principal Electronics Engineer
Australia Melbourne Region
Client Details
Company: [Client Company Name]
Attention: [Contact Person]
Address: [Street, Suburb, VIC, Australia]
ABN: [Client ABN]
Email: [client@email.com]
1. Scope of Work & Project Description
This Quotation Estimate is issued by Meridian Electronics & Engineering Solutions Pty Ltd, a registered engineering firm operating in Australia Melbourne, to provide comprehensive professional services delivered by a qualified Electronics Engineer. The scope encompasses the design, development, testing, and commissioning of custom electronic systems for the client's industrial automation facility located in the Melbourne metropolitan area. The Electronics Engineer assigned to this project holds a Bachelor of Engineering (Electrical/Electronic) degree from a recognised Australian university, is a Chartered Engineer (CEng) with Engineers Australia, and possesses over twelve years of practical experience in embedded systems, power electronics, and industrial control design.
The project will be executed in accordance with Australian Standards (AS/NZS), the Electrical and Electronic Engineers Association of Australia (EEAA) guidelines, and all applicable Victorian state regulations governing electrical installations and electronic equipment safety. All deliverables will be tailored to the specific operational requirements of the client's facility in Australia Melbourne, ensuring full compliance with local regulatory frameworks and industry best practices.
2. Itemised Cost Breakdown
	Item No.
	Description of Service
	Unit
	Qty
	Rate (AUD)
	Amount (AUD)

	01
	Initial site survey and requirements analysis at client facility, Melbourne VIC
	Day
	2
	$1,250.00
	$2,500.00

	02
	System architecture design and schematic development by Electronics Engineer
	Hour
	48
	$185.00
	$8,880.00

	03
	PCB layout design, component selection, and BOM preparation
	Hour
	64
	$185.00
	$11,840.00

	04
	Firmware development and embedded software programming (C/C++)
	Hour
	72
	$195.00
	$14,040.00

	05
	Prototype fabrication, assembly, and bench testing in Melbourne workshop
	Lot
	1
	$6,500.00
	$6,500.00

	06
	Environmental and EMC testing to AS/NZS CISPR 32 and AS/NZS 3000 standards
	Lot
	1
	$4,200.00
	$4,200.00

	07
	On-site installation, integration, and commissioning at client premises
	Day
	5
	$1,450.00
	$7,250.00

	08
	Technical documentation, user manuals, and as-built drawings
	Lot
	1
	$3,800.00
	$3,800.00

	09
	Operator training session (2 days) at client site, Australia Melbourne
	Day
	2
	$1,100.00
	$2,200.00

	10
	Post-commissioning support and warranty period (12 months)
	Lot
	1
	$5,500.00
	$5,500.00

	Subtotal (Excluding GST)
	$66,710.00

	GST (10%)
	$6,671.00

	TOTAL (Inclusive of GST)
	$73,381.00


3. Project Timeline
The Electronics Engineer will manage the project schedule to ensure delivery within the agreed timeframe. The estimated total project duration is sixteen (16) weeks from the date of contract execution. Milestone payments will be triggered upon completion of each major phase as outlined in the itemised schedule above. All work will be conducted primarily at our Australia Melbourne office and the client's designated site within the Melbourne metropolitan region.
4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision due to market fluctuations in component costs and labour rates in Australia Melbourne.
1. All rates are quoted in Australian Dollars (AUD) and are inclusive of the Electronics Engineer's professional time, standard tools, and general overheads. Specialised equipment or third-party testing services beyond those listed will be quoted separately.
1. Payment terms: 30% deposit upon acceptance of this Quotation Estimate, 40% upon completion of prototype and testing phase, and 30% upon final commissioning and handover. All invoices are payable within fourteen (14) days of issue.
1. The Electronics Engineer shall maintain professional indemnity insurance with a minimum cover of AUD $10,000,000 and public liability insurance of AUD $20,000,000 throughout the duration of the engagement.
1. All intellectual property developed specifically for the client under this Quotation Estimate shall transfer to the client upon full payment. General methodologies, pre-existing IP, and standard design libraries remain the property of Meridian Electronics & Engineering Solutions Pty Ltd.
1. Any variations to the scope of work must be agreed in writing by both parties prior to commencement. The Electronics Engineer will issue a supplementary Quotation Estimate for any additional work requested.
1. This engagement is governed by the laws of the State of Victoria, Australia. Any disputes shall be resolved through mediation in Melbourne before proceeding to litigation in the Victorian courts.
1. The client acknowledges that the Electronics Engineer is engaged as an independent contractor and not as an employee of the client. All applicable Australian tax obligations, including PAYG withholding where relevant, are the responsibility of the respective parties.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all technical data, trade secrets, and proprietary information exchanged during the course of this project, in accordance with the Australian Privacy Act 1988.
1. Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government regulations, or supply chain disruptions affecting the Australia Melbourne region.
5. Acceptance and Authorisation
By signing below, the client acknowledges and accepts the terms, conditions, and pricing outlined in this Quotation Estimate. The Electronics Engineer services described herein will commence upon receipt of the initial deposit and a signed contract document.
For and on behalf of Meridian Electronics & Engineering Solutions Pty Ltd
Name: Dr. Sarah Chen
Title: Principal Electronics Engineer / Director
Signature: ___________________________
Date: ___________________________
For and on behalf of the Client
Name: ___________________________
Title: ___________________________
Signature: ___________________________
Date: ___________________________
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