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Quotation Estimate
Quotation Details
Quotation No.: QTE-SH-2025-0417
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Project Location: China Shanghai
Prepared For
Client: Pudong Advanced Manufacturing Group Co., Ltd.
Address: 1200 Century Avenue, Pudong New Area, Shanghai, China
Contact: Mr. Wei Zhang, Procurement Director
Reference: RFQ-2025-EM-0092
This Quotation Estimate is issued by Shanghai Precision Electronics Consulting Ltd. in response to the formal request for professional engineering services. The scope of work described herein pertains to the engagement of a senior Electronics Engineer to provide comprehensive design, development, testing, and commissioning support for the client's new automated production line facility located in China Shanghai. All pricing, deliverables, and timelines presented in this document are subject to the terms and conditions outlined below.
Scope of Work – Electronics Engineer Services in China Shanghai
The Electronics Engineer engaged under this Quotation Estimate shall perform the following duties at the client's manufacturing premises in China Shanghai:
· Design and development of custom printed circuit board (PCB) assemblies for the automated assembly line, including schematic capture, layout, and simulation.
· Selection and integration of microcontroller units (MCUs), sensors, actuators, and communication modules compliant with Chinese national standards (GB/T) and IEC 61508 functional safety requirements.
· Development of embedded firmware and real-time control software for the production line's electronic control units.
· Conducting electromagnetic compatibility (EMC) testing and ensuring compliance with China's State Administration for Market Regulation (SAMR) certification requirements.
· Supervision of prototype fabrication, bench testing, and iterative design refinement at the China Shanghai pilot facility.
· Preparation of complete technical documentation, including wiring diagrams, component BOMs, test procedures, and maintenance manuals in both English and Mandarin Chinese.
· On-site commissioning support and operator training for the client's engineering team in China Shanghai.
Cost Breakdown
	No.
	Description of Service
	Duration
	Rate (CNY)
	Amount (CNY)
	Currency

	1
	Electronics Engineer – PCB Design & Schematic Development (Senior Level, 12+ years experience)
	6 weeks
	1,850 / day
	55,500
	CNY

	2
	Electronics Engineer – Embedded Firmware & Control Software Development
	8 weeks
	1,850 / day
	74,000
	CNY

	3
	Electronics Engineer – EMC Testing, Compliance & SAMR Certification Support in China Shanghai
	4 weeks
	2,100 / day
	42,000
	CNY

	4
	Electronics Engineer – Prototype Supervision & Iterative Testing at Shanghai Pilot Site
	5 weeks
	1,850 / day
	46,250
	CNY

	5
	Electronics Engineer – Technical Documentation & BOM Preparation (Bilingual EN/CN)
	3 weeks
	1,600 / day
	24,000
	CNY

	6
	Electronics Engineer – On-Site Commissioning & Operator Training in China Shanghai
	2 weeks
	2,200 / day
	22,000
	CNY

	7
	Project Management & Coordination (dedicated PM, China Shanghai office)
	30 weeks
	950 / day
	142,500
	CNY

	8
	Travel, Accommodation & Local Transport within China Shanghai (all personnel)
	30 weeks
	—
	38,750
	CNY

	9
	Specialized Test Equipment Rental (EMC chamber, oscilloscopes, signal generators)
	12 weeks
	—
	56,000
	CNY

	Subtotal
	499,000
	CNY

	VAT (13% – China Standard Rate)
	64,870
	CNY

	TOTAL ESTIMATED COST
	563,870
	CNY


Payment Terms
· 30% advance payment upon acceptance of this Quotation Estimate and execution of the service agreement.
· 40% milestone payment upon completion of PCB design, firmware development, and successful prototype testing in China Shanghai.
· 30% final payment upon successful commissioning, delivery of all documentation, and client sign-off.
· All payments shall be made via bank transfer to the account of Shanghai Precision Electronics Consulting Ltd. in CNY (Chinese Yuan Renminbi).
· Invoices are payable within 30 calendar days of the date of issue. Late payments shall accrue interest at 1.5% per month.
Terms and Conditions
· This Quotation Estimate is valid for 30 calendar days from the date of issue. Beyond this period, pricing may be revised to reflect changes in material costs, exchange rates, or labor market conditions in China Shanghai.
· The Electronics Engineer assigned to this project shall hold a valid work permit and residence permit for the People's Republic of China, or shall be a Chinese national. All visa and work authorization costs are included in the estimate.
· All intellectual property developed specifically for the client under this engagement shall be transferred to the client upon full payment. Background IP of the Electronics Engineer and the consulting firm remains the property of the respective owners.
· The client shall provide a suitable workspace, access to the production floor, and all necessary safety equipment at the China Shanghai site in accordance with local occupational health and safety regulations.
· Any changes to the scope of work beyond 10% of the original estimate shall require a written change order signed by both parties. Additional costs will be itemized in a supplementary Quotation Estimate.
· This agreement is governed by the laws of the People's Republic of China. Any disputes shall be resolved through arbitration at the Shanghai Arbitration Commission (SHIAC) in China Shanghai.
· Confidentiality: Both parties agree to maintain strict confidentiality of all technical data, trade secrets, and business information exchanged during the course of this engagement, in compliance with China's Data Security Law and Personal Information Protection Law.
Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope of work, pricing, and terms set forth herein for the engagement of the Electronics Engineer services in China Shanghai.
For: Shanghai Precision Electronics Consulting Ltd.
Name: Li Minghua, General Manager
Signature: _________________________
Date: _________________________
Company Seal:
For: Pudong Advanced Manufacturing Group Co., Ltd.
Name: Wei Zhang, Procurement Director
Signature: _________________________
Date: _________________________
Company Seal:
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