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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate document is formally issued by Addis Electronics Consulting PLC, a registered professional firm operating in Ethiopia Addis Ababa, to provide a comprehensive and transparent cost breakdown for the engagement of a qualified Electronics Engineer to deliver specialized technical services. This Quotation Estimate has been prepared in accordance with the professional standards recognized by the Ethiopian Engineers Association and the National Electronics and Information Technology Agency (NAITRA) of Ethiopia. The scope of work outlined herein reflects the specific requirements communicated by the requesting client and is tailored to the operational context of Ethiopia Addis Ababa, taking into account local regulatory frameworks, infrastructure conditions, and industry practices.
2. Client Information
	Field
	Details

	Client Name
	Horizon Industrial Manufacturing S.C.

	Address
	Bole Sub-City, Woreda 03, Ethiopia Addis Ababa

	Contact Person
	Mr. Tesfaye Alemu, Operations Director

	Project Location
	Industrial Zone, Ethiopia Addis Ababa


3. Scope of Work – Electronics Engineer Services
The Electronics Engineer engaged under this Quotation Estimate shall perform the following duties and deliverables within the Ethiopia Addis Ababa metropolitan area and its surrounding industrial zones:
	Item No.
	Description of Service
	Duration / Qty
	Unit Rate (ETB)
	Amount (ETB)

	01
	Site survey and diagnostic assessment of existing electronic control systems at the client's manufacturing facility in Ethiopia Addis Ababa
	3 days
	12,500
	37,500

	02
	Design and schematic development of a new PLC-based automation circuit for production line integration
	10 days
	15,000
	150,000

	03
	Procurement coordination and quality verification of electronic components (sensors, relays, microcontrollers, PCBs) sourced within Ethiopia Addis Ababa markets
	5 days
	8,000
	40,000

	04
	Physical installation, wiring, and calibration of the Electronics Engineer-designed system on the factory floor
	7 days
	14,000
	98,000

	05
	System testing, fault diagnosis, and performance optimization under operational conditions in Ethiopia Addis Ababa
	4 days
	13,000
	52,000

	06
	Preparation of technical documentation, as-built drawings, and user operation manual in both Amharic and English
	3 days
	10,000
	30,000

	07
	On-site training session for client's maintenance staff (up to 8 personnel) on system operation and basic troubleshooting
	2 days
	11,000
	22,000

	08
	Post-installation warranty support and remote technical advisory for a period of 90 days
	90 days
	5,000
	45,000

	Subtotal (Professional Services)
	474,500

	VAT (15% as per Ethiopian tax regulations)
	71,175

	TOTAL AMOUNT DUE (ETB)
	545,675


4. Terms and Conditions of This Quotation Estimate
· This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, pricing may be subject to revision due to fluctuating component costs in the Ethiopia Addis Ababa market.
· Payment shall be structured as follows: 30% advance payment upon acceptance of this Quotation Estimate, 40% upon completion of installation, and 30% upon final acceptance and handover of documentation.
· All payments shall be made in Ethiopian Birr (ETB) via bank transfer to the account of Addis Electronics Consulting PLC, National Bank of Ethiopia, Addis Ababa branch.
· The Electronics Engineer assigned to this project holds a B.Sc. in Electrical and Electronics Engineering from Addis Ababa University and possesses a valid professional license issued by the Ethiopian Engineers Association.
· Any changes to the scope of work beyond what is described in this Quotation Estimate shall require a written change order signed by both parties before additional work commences.
· The Electronics Engineer shall comply with all applicable Ethiopian electrical safety codes, NAITRA regulations, and local building permits required for electronic installations in Ethiopia Addis Ababa.
· Force majeure events, including but not limited to power outages exceeding 48 hours, government-mandated closures, or supply chain disruptions specific to the Ethiopia Addis Ababa region, shall extend the project timeline proportionally without penalty to either party.
· Confidentiality: All proprietary designs, schematics, and operational data developed under this engagement shall remain the exclusive property of the client. The Electronics Engineer and Addis Electronics Consulting PLC shall not disclose such information to third parties without written consent.
5. Assumptions and Exclusions
This Quotation Estimate assumes that the client's facility in Ethiopia Addis Ababa provides adequate working space, stable power supply (with backup generator availability), and safe access for the Electronics Engineer and any assisting technicians. The following items are excluded from this estimate: civil works or structural modifications, import duties on foreign-sourced components (to be borne by the client), and any third-party licensing fees required by Ethiopian regulatory bodies. Should the Electronics Engineer identify additional requirements during the site survey phase, a supplementary Quotation Estimate addendum will be issued for the client's approval prior to any additional expenditure.
Note: This Quotation Estimate is a non-binding document until formally accepted in writing by both parties. Upon acceptance, it shall constitute a binding service agreement governed by the Civil Code of Ethiopia. All disputes arising from this engagement shall be resolved through mediation in Ethiopia Addis Ababa before resorting to litigation.
6. Acceptance and Authorization
By signing below, both parties acknowledge that they have read, understood, and agree to the terms, conditions, and pricing outlined in this Quotation Estimate for Electronics Engineer services to be delivered in Ethiopia Addis Ababa.
For: Addis Electronics Consulting PLC
Name: Dr. Selamawit Bekele
Title: Lead Electronics Engineer / Project Director
Date: _______________
For: Horizon Industrial Manufacturing S.C.
Name: Mr. Tesfaye Alemu
Title: Operations Director
Date: _______________
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