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QUOTATION ESTIMATE
Professional Electronics Engineer Services — Japan Kyoto
	Quotation Estimate No.:
	QE-KYO-2025-04782

	Date of Issue:
	14 June 2025

	Valid Until:
	14 July 2025 (30 calendar days)

	Prepared By:
	Mr. Kenji Tanaka, Senior Electronics Engineer — Kyoto Technical Solutions Co., Ltd.

	Client:
	Osaka Precision Manufacturing Group, 2-14-8 Shijo-Omiya, Nakagyo-ku, Kyoto, Japan 604-8152

	Project Location:
	Client Facility, Nakagyo-ku District, Japan Kyoto

	Currency:
	Japanese Yen (JPY)


1. Scope of Work — Electronics Engineer Services in Japan Kyoto
This Quotation Estimate is issued by Kyoto Technical Solutions Co., Ltd. to formally outline the professional services to be rendered by a certified Electronics Engineer at the client's manufacturing facility located in Japan Kyoto. The scope encompasses the design, prototyping, testing, and commissioning of a next-generation embedded control system for automated production lines. All work will be conducted in strict compliance with Japanese Industrial Standards (JIS) and applicable regulations of the Ministry of Economy, Trade and Industry (METI) as they pertain to electronic equipment deployed within the Kyoto metropolitan area.
2. Detailed Service Breakdown
	Item No.
	Description of Electronics Engineer Service
	Duration
	Rate (JPY)
	Amount (JPY)

	01
	Initial site assessment and requirements analysis at the Japan Kyoto facility. The Electronics Engineer will conduct a comprehensive audit of existing circuitry, power distribution, and signal integrity across all production floors.
	3 days
	180,000
	540,000

	02
	Schematic design and PCB layout for the embedded control unit. Includes selection of microcontroller architecture, power management ICs, and communication interfaces (CAN bus, Ethernet, RS-485) tailored to the Japan Kyoto manufacturing environment.
	15 days
	220,000
	3,300,000

	03
	Firmware development and embedded software integration. The Electronics Engineer will author, debug, and validate all firmware modules, ensuring deterministic real-time performance under the thermal and electromagnetic conditions typical of the Kyoto industrial zone.
	20 days
	240,000
	4,800,000

	04
	Prototype fabrication, bench testing, and environmental stress screening (temperature cycling, vibration, EMI/EMC per JIS C 1015). All testing will be performed at our laboratory in Higashiyama-ku, Japan Kyoto.
	10 days
	200,000
	2,000,000

	05
	On-site installation, calibration, and commissioning at the client's Japan Kyoto production floor. The Electronics Engineer will supervise the physical integration of the control unit into the existing automation infrastructure and perform end-to-end functional verification.
	5 days
	250,000
	1,250,000

	06
	Documentation package: complete design files, test reports, user manuals (Japanese and English), maintenance schedules, and a 12-month warranty support plan for the Electronics Engineer's deliverables.
	5 days
	150,000
	750,000

	07
	Post-commissioning support and on-call availability for the first 90 days. The Electronics Engineer will remain accessible for troubleshooting, minor firmware patches, and performance tuning at the Japan Kyoto site.
	90 days
	80,000
	720,000

	TOTAL ESTIMATED COST (before tax)
	13,360,000

	Consumption Tax (10% — Japan National Standard)
	1,336,000

	GRAND TOTAL (JPY)
	14,696,000


3. Terms and Conditions
3.1 Validity: This Quotation Estimate shall remain valid for thirty (30) calendar days from the date of issue. Should the client wish to proceed beyond this period, a revised Quotation Estimate reflecting current market rates for Electronics Engineer services in Japan Kyoto will be issued.
3.2 Payment Schedule: 30% advance payment upon acceptance of this Quotation Estimate; 40% upon completion of prototype fabrication and successful environmental testing; 30% upon final commissioning and handover of documentation at the Japan Kyoto facility.
3.3 Intellectual Property: All schematics, firmware source code, and design documentation produced by the Electronics Engineer under this engagement shall become the exclusive property of the client upon full payment. Kyoto Technical Solutions Co., Ltd. retains the right to reference the project in anonymized portfolio materials.
3.4 Compliance: All work performed by the Electronics Engineer shall adhere to JIS C 0950 (safety of information technology equipment), JIS C 1015 (EMC), and the Radio Law of Japan. The client is responsible for obtaining any local permits required for the installation of electronic equipment in the Nakagyo-ku district of Japan Kyoto.
3.5 Force Majeure: Neither party shall be liable for delays caused by natural disasters (including seismic events common to the Japan Kyoto region), government-mandated shutdowns, or other events beyond reasonable control.
3.6 Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of Japan. Disputes shall be resolved through arbitration at the Japan Commercial Arbitration Association (JCAA) in Kyoto.
4. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms outlined herein for the engagement of the Electronics Engineer services described above, to be executed at the specified location in Japan Kyoto.
For Kyoto Technical Solutions Co., Ltd.
Mr. Kenji Tanaka
Senior Electronics Engineer
Signature & Date
For Osaka Precision Manufacturing Group
Authorized Representative
Signature & Date
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