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Dear Sir/Madam,
Thank you for your inquiry regarding professional Electronics Engineer services for your upcoming industrial automation and embedded systems project in Myanmar Yangon. This Quotation Estimate has been carefully prepared to reflect the full scope of work, associated costs, and deliverables that our team of certified Electronics Engineer professionals will provide. We are committed to delivering the highest standard of technical excellence tailored to the specific infrastructure and regulatory requirements of Myanmar Yangon.
Scope of Services
This Quotation Estimate covers the engagement of a senior Electronics Engineer and a supporting technical team to design, prototype, test, and commission a complete industrial control system for the client's manufacturing facility located in the Hlaing Industrial Zone, Myanmar Yangon. The Electronics Engineer will oversee all aspects of circuit design, PCB layout, firmware development, signal integrity analysis, and final integration with existing plant equipment. All work will be conducted in compliance with Myanmar's Ministry of Industry standards and the local electrical safety codes applicable in Myanmar Yangon.
Itemized Cost Breakdown
	No.
	Description of Service
	Duration
	Rate (MMK)
	Amount (MMK)
	Remarks

	1
	Senior Electronics Engineer — System Architecture & Requirements Analysis
	2 weeks
	850,000/day
	17,000,000
	On-site in Yangon

	2
	Electronics Engineer — Schematic Design & PCB Layout (4-layer, 6-layer)
	4 weeks
	750,000/day
	120,000,000
	Altium Designer

	3
	Embedded Firmware Development (ARM Cortex-M7, C/C++)
	6 weeks
	700,000/day
	210,000,000
	Includes unit testing

	4
	Prototype Fabrication & Assembly (3 iterations)
	3 weeks
	Flat
	45,000,000
	Local vendor, Yangon

	5
	Signal Integrity & EMC Testing (per Myanmar standards)
	2 weeks
	600,000/day
	12,000,000
	Lab in Kyauktada

	6
	On-site Commissioning & Integration at Hlaing Zone Facility
	3 weeks
	800,000/day
	18,000,000
	Includes travel

	7
	Technical Documentation, Training & Handover
	1 week
	Flat
	10,000,000
	2-day training

	8
	Post-Commissioning Support & Warranty (6 months)
	6 months
	Flat
	25,000,000
	Remote + 2 visits

	Subtotal (MMK)
	457,000,000
	

	VAT (5% — Myanmar Revenue Department)
	22,850,000
	

	TOTAL ESTIMATED COST (MMK)
	479,850,000
	


Terms and Conditions
· This Quotation Estimate is valid for a period of 30 calendar days from the date of issue. After this period, pricing may be revised to reflect changes in material costs, exchange rates, or labor availability in Myanmar Yangon.
· Payment terms: 30% advance upon acceptance of this Quotation Estimate, 40% upon completion of prototype fabrication, and 30% upon final commissioning and handover.
· All Electronics Engineer personnel assigned to this project will hold valid Myanmar work permits and professional engineering licenses issued by the Myanmar Engineering Council.
· The Electronics Engineer team will adhere to all health, safety, and environmental regulations enforced by the Yangon City Development Committee and the Ministry of Industry.
· Intellectual property generated under this engagement shall be jointly owned by both parties unless otherwise agreed in a separate IP agreement.
· Any changes to the scope of work beyond 10% of the original estimate will require a revised Quotation Estimate signed by both parties before additional work commences.
· Disputes arising from this Quotation Estimate shall be resolved through mediation in Myanmar Yangon in accordance with the laws of the Republic of the Union of Myanmar.
· All deliverables, including source files, Gerber data, firmware binaries, and test reports, will be provided in both digital and printed formats.
Acceptance and Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Electronics Engineer services in Myanmar Yangon as described herein. The engagement shall commence within five (5) business days of the client's written confirmation.
For: Myanmar Yangon Electronics Solutions Co., Ltd.
Name: U Thura Win
Title: Chief Electronics Engineer / Director
Date: _______________
For: Yangon Industrial Development Authority
Name: Mr. Aung Kyaw Min
Title: Project Director
Date: _______________
This Quotation Estimate (Ref: QE-YYG-2025-0047) is issued by Myanmar Yangon Electronics Solutions Co., Ltd. and pertains exclusively to the Electronics Engineer services described above for the client's facility in Myanmar Yangon. This document is confidential and intended solely for the named recipient. Unauthorized reproduction or distribution is prohibited. All amounts are quoted in Myanmar Kyat (MMK) unless otherwise stated.
