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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is issued by TechNova Engineering Solutions Ltd. to provide a comprehensive and transparent breakdown of professional services rendered by a qualified Electronics Engineer for the design, development, testing, and commissioning of electronic systems. This document is specifically tailored for projects located within Nigeria Lagos, taking into account local regulatory requirements, power infrastructure considerations, and the unique operational environment of the Lagos metropolitan area. The Quotation Estimate outlined herein reflects current market rates for Electronics Engineer services in Nigeria Lagos as of June 2025 and is subject to the terms and conditions stated below.
2. Scope of Work – Electronics Engineer Services
The Electronics Engineer assigned to this project will deliver the following professional services within the Nigeria Lagos operational zone:
· System architecture design and schematic development for industrial control panels and embedded electronic systems.
· Printed Circuit Board (PCB) layout design, prototyping, and functional verification.
· Power supply unit design compliant with Nigerian Standards (SON) and Lagos State electrical codes.
· Integration of microcontroller-based control systems (ARM, AVR, or PIC platforms).
· Electromagnetic compatibility (EMC) testing and interference mitigation for the Nigeria Lagos industrial environment.
· On-site installation supervision and commissioning at the client's facility in Lagos.
· Preparation of technical documentation, including wiring diagrams, BOM, and user manuals.
· Post-commissioning support and a 90-day warranty period on all electronic assemblies.
3. Itemized Cost Breakdown
	S/N
	Description of Service / Item
	Qty
	Unit Cost (NGN)
	Total (NGN)
	Duration

	1
	Electronics Engineer – System Design & Schematic Development
	1
	850,000
	850,000
	2 Weeks

	2
	PCB Layout, Prototyping & Functional Testing
	3
	420,000
	1,260,000
	3 Weeks

	3
	Power Supply Unit Design (SON Compliant)
	2
	380,000
	760,000
	2 Weeks

	4
	Microcontroller Integration & Firmware Development
	1
	1,150,000
	1,150,000
	4 Weeks

	5
	EMC Testing & Interference Mitigation (Lagos Environment)
	1
	520,000
	520,000
	1 Week

	6
	On-Site Installation & Commissioning (Nigeria Lagos)
	1
	680,000
	680,000
	1 Week

	7
	Technical Documentation & User Manuals
	1
	250,000
	250,000
	1 Week

	8
	Post-Commissioning Support (90-Day Warranty)
	1
	300,000
	300,000
	3 Months

	9
	Travel & Logistics within Nigeria Lagos
	1
	120,000
	120,000
	Project Duration

	Subtotal
	6,890,000
	

	VAT (7.5%)
	516,750
	

	GRAND TOTAL (NGN)
	7,406,750
	


4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing for Electronics Engineer services in Nigeria Lagos may be revised to reflect market fluctuations.
1. Payment terms: 40% advance payment upon acceptance of this Quotation Estimate, 40% upon completion of design and prototyping phases, and 20% upon successful commissioning and handover.
1. All payments shall be made in Nigerian Naira (NGN) via bank transfer to the account details provided by TechNova Engineering Solutions Ltd.
1. The Electronics Engineer services described herein are subject to the availability of the assigned engineer. In the event of unavailability, an equivalent-qualified Electronics Engineer will be substituted with prior written consent from the client.
1. Any changes to the scope of work after this Quotation Estimate has been accepted will be subject to a revised estimate and additional charges.
1. All work performed in Nigeria Lagos shall comply with the Nigerian Engineering Council (COREN) regulations, the Standards Organisation of Nigeria (SON) directives, and Lagos State building and electrical codes.
1. The 90-day warranty covers defects in workmanship and materials only. It does not cover damage caused by misuse, power surges beyond rated specifications, or unauthorized modifications.
1. Intellectual property rights for all designs, schematics, and firmware developed under this engagement shall vest in the client upon full payment.
1. Disputes arising from this Quotation Estimate shall be resolved through arbitration in Lagos, Nigeria, in accordance with the Arbitration and Conciliation Act (Cap A18, LFN 2004).
5. Acceptance and Authorization
Prepared By (TechNova Engineering Solutions Ltd.)
Electronics Engineer – Lead Consultant
Name: Engr. Adewale O. Bakare
COREN Reg. No.: NCE/ENG/2019/04521
Signature & Date
Accepted By (Client)
Name:
Company:
Title:
Signature & Date
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