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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by Karachi Electronics Engineering Solutions (KEES) to M/s. Al-Rehman Industrial Technologies (Pvt) Ltd. for the provision of comprehensive Electronics Engineer services to be executed within the metropolitan area of Pakistan Karachi. This document outlines the full scope of work, professional fees, material costs, timelines, and all applicable terms governing the engagement. The Electronics Engineer team assigned to this project holds recognized certifications from the Pakistan Engineering Council (PEC) and possesses over fifteen years of combined experience in industrial electronics, embedded systems, and automation infrastructure specific to the manufacturing and industrial sectors operating in Pakistan Karachi.
2. Scope of Work – Electronics Engineer Services
The Electronics Engineer engagement encompasses the following deliverables and professional activities to be carried out at the client's facility located in the SITE Industrial Area, Pakistan Karachi:
	S.No
	Description of Service
	Duration
	Quantity
	Rate (PKR)

	1
	Site survey and diagnostic assessment of existing PLC and SCADA systems at the client's production floor in Karachi, Sindh
	3 working days
	1 lot
	185,000

	2
	Design and development of a custom PCB-based sensor interface board for temperature and pressure monitoring (Electronics Engineer core deliverable)
	12 working days
	4 units
	2,400,000

	3
	Firmware programming and integration of microcontroller-based control units (STM32 platform) for automated line control
	10 working days
	1 lot
	1,250,000

	4
	Installation, calibration, and commissioning of all electronic subsystems at the client's Karachi facility
	5 working days
	1 lot
	680,000

	5
	Preparation of technical documentation, wiring diagrams, and as-built drawings per Pakistan Electrical and Electronics Engineering standards
	4 working days
	1 set
	320,000

	6
	On-site training of client's maintenance staff (up to 8 personnel) on operation, troubleshooting, and preventive maintenance of installed systems
	2 working days
	1 session
	275,000

	7
	Post-commissioning warranty support and remote technical assistance by the assigned Electronics Engineer for a period of 90 days
	90 days
	1 lot
	450,000

	Subtotal (Professional Services)
	PKR 5,560,000

	Sales Tax (18% as per Sindh FBR regulations, Pakistan Karachi)
	PKR 1,000,800

	Grand Total (Inclusive of All Taxes)
	PKR 6,560,800


3. Project Timeline and Milestones
The total estimated project duration for this Electronics Engineer engagement in Pakistan Karachi is approximately six (6) calendar weeks from the date of contract signing. The project will follow a phased approach: Phase 1 (Weeks 1–2) covers site assessment and design; Phase 2 (Weeks 3–4) covers fabrication and firmware development; Phase 3 (Weeks 5–6) covers installation, commissioning, documentation, and training. All milestones will be tracked through weekly progress reports submitted to the client's project manager.
4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any acceptance beyond this period will require revalidation of pricing due to potential fluctuations in component costs within the Pakistan Karachi market.
1. Payment terms: 40% advance upon signing of the work order, 40% upon successful commissioning and handover, and 20% upon completion of the 90-day warranty period. All payments shall be made via bank transfer to the account of Karachi Electronics Engineering Solutions (KEES) at HBL, Clifton Branch, Karachi.
1. The Electronics Engineer team shall comply with all applicable regulations of the Pakistan Engineering Council (PEC), the Sindh Industrial Safety and Health Department, and the Pakistan Standards and Quality Control Authority (PSQCA).
1. All electronic components and materials procured for this project shall be sourced from authorized distributors in Pakistan Karachi and shall carry manufacturer warranties of no less than two (2) years.
1. The client agrees to provide the Electronics Engineer team with safe access to the work area, necessary power supply, and a dedicated coordination point at the SITE Industrial Area facility in Karachi.
1. Any changes to the scope of work beyond the parameters defined in this Quotation Estimate shall be subject to a separate change-order agreement and additional cost assessment.
1. Confidentiality: All proprietary designs, firmware code, and technical data developed under this engagement shall remain the exclusive property of the client. The Electronics Engineer team agrees to a non-disclosure period of five (5) years.
1. Governing law: This agreement shall be governed by the laws of the Islamic Republic of Pakistan, and any disputes shall be resolved through arbitration in Karachi, Sindh, in accordance with the Arbitration Act, 1940.
1. This Quotation Estimate does not constitute a binding contract until a formal work order or service agreement is executed by both parties.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the Electronics Engineer services to be delivered in Pakistan Karachi.
Authorized Signatory – KEES
(For and on behalf of Karachi Electronics Engineering Solutions)
Authorized Signatory – Client
(For and on behalf of M/s. Al-Rehman Industrial Technologies)
Note: This Quotation Estimate has been prepared specifically for the client named above and is non-transferable. All prices are quoted in Pakistani Rupees (PKR) and are subject to the prevailing exchange rates for imported electronic components as applicable in the Pakistan Karachi market at the time of procurement. For any clarification regarding this Electronics Engineer service quotation, please contact our project coordination office in Karachi at +92-21-3584-7721 or via email at quotes@kees-pk.com.
