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QUOTATION ESTIMATE
Professional Electronics Engineering Services
Prepared for: Russia Saint Petersburg Region
Document Reference: QE-SPB-2025-0472
Quotation Date: June 15, 2025
Valid Until: July 15, 2025
Prepared By: Northern Circuit Engineering Ltd.
Location: Russia Saint Petersburg
1. Client Information
	Client Name:
	Petrovskaya Industrial Systems JSC

	Address:
	142 Liteyny Avenue, Vasilyevsky Island, Russia Saint Petersburg, 199034

	Contact Person:
	Mr. Alexander V. Petrov, Chief Technology Officer

	Email:
	a.petrov@petrovskaya-industrial.ru

	Phone:
	+7 (812) 555-0147


2. Scope of Work – Electronics Engineer Services
This Quotation Estimate is issued by Northern Circuit Engineering Ltd. to provide comprehensive professional services delivered by a certified Electronics Engineer for the client's manufacturing and R&D facilities located in Russia Saint Petersburg. The scope encompasses the full lifecycle of electronic system design, prototyping, testing, and deployment as outlined below. All work will be performed in accordance with GOST standards, IEC 60950 safety regulations, and the specific technical requirements agreed upon by both parties.
The designated Electronics Engineer will hold a minimum of ten (10) years of professional experience in embedded systems, power electronics, and industrial control circuitry. The engineer will be physically present at the client's premises in Russia Saint Petersburg for the duration of the project, ensuring direct communication, rapid iteration, and on-site troubleshooting capability.
3. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration / Qty
	Unit Rate (RUB)
	Total (RUB)

	1
	Initial site assessment and requirements analysis at the Russia Saint Petersburg facility
	3 days
	45,000
	135,000

	2
	Electronic circuit design and schematic development (PCB layout, 4-layer)
	15 days
	52,000
	780,000

	3
	Embedded firmware development and microcontroller programming
	20 days
	48,000
	960,000

	4
	Prototype fabrication and bench-level testing (3 iterations)
	12 days
	55,000
	660,000

	5
	EMC compliance testing and GOST certification support
	8 days
	60,000
	480,000

	6
	Production documentation, BOM preparation, and manufacturing handover
	10 days
	42,000
	420,000

	7
	On-site installation supervision and commissioning in Russia Saint Petersburg
	5 days
	50,000
	250,000

	8
	Post-deployment technical support and warranty period (90 days)
	90 days
	15,000
	1,350,000

	SUBTOTAL
	5,035,000

	VAT (20%)
	1,007,000

	GRAND TOTAL (RUB)
	6,042,000


4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on component availability and market conditions in the Russia Saint Petersburg region.
· Payment terms: 40% advance payment upon acceptance of this Quotation Estimate, 35% upon completion of prototype testing, and 25% upon final commissioning and handover.
· All payments shall be made in Russian Rubles (RUB) via bank transfer to the account specified by Northern Circuit Engineering Ltd.
· The Electronics Engineer assigned to this project shall comply with all local labor regulations applicable in Russia Saint Petersburg, including working hour limits and mandatory rest periods.
· Intellectual property rights for all designs, schematics, firmware, and documentation produced under this engagement shall transfer to the client upon full payment.
· Any changes to the scope of work must be documented in a written change order signed by both parties before additional work commences. Revised costs will be reflected in a supplementary Quotation Estimate.
· The Electronics Engineer will provide weekly progress reports in Russian and English, submitted every Friday by 17:00 local time.
· Force majeure events, including but not limited to natural disasters, government-mandated shutdowns, or supply chain disruptions affecting the Russia Saint Petersburg area, shall extend project timelines proportionally without penalty to either party.
· Confidentiality: All proprietary information exchanged during the course of this project shall be treated as strictly confidential and shall not be disclosed to third parties without written consent.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein. The engagement of the Electronics Engineer for services in Russia Saint Petersburg shall commence within five (5) business days of the advance payment being received in full.
For Northern Circuit Engineering Ltd.
Dmitry K. Volkov
Lead Electronics Engineer / Project Director
Date: _______________
For Petrovskaya Industrial Systems JSC
Alexander V. Petrov
Chief Technology Officer
Date: _______________
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