Quotation Estimate - Electronics Engineer Services - Singapore Singapore
Meridian Electronics Solutions Pte. Ltd.
128 Marina Boulevard, Level 24, Singapore Singapore 018982
Tel: +65 6842 7731 | Email: quotations@meridianelectronics.sg
UEN: 2019334567 | GST Reg. No.: 201933456700
Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-04871
Date Issued: 12 June 2025
Valid Until: 12 July 2025
Location of Service: Singapore Singapore
Client Information
Client Name: [Client Company Name]
Attention: [Contact Person]
Address: [Client Address], Singapore Singapore
Reference: Project REF-EE-2025-091
Dear Sir/Madam,
Thank you for your enquiry regarding professional Electronics Engineer services for your upcoming project. This Quotation Estimate has been prepared specifically for the scope of work to be executed within the Singapore Singapore region. Our team of certified Electronics Engineer professionals is fully equipped to deliver high-precision design, development, testing, and commissioning services in compliance with all applicable Singapore Standards (SS) and Enterprise Singapore guidelines.
Please find below the detailed Quotation Estimate for the Electronics Engineer services to be rendered at your facility located in Singapore Singapore. All rates are inclusive of travel within the Singapore Singapore metropolitan area and standard working hours (Monday to Friday, 08:00 to 18:00).
Scope of Work – Electronics Engineer Services
This Quotation Estimate covers the full lifecycle of Electronics Engineer support, including but not limited to: schematic design and PCB layout, firmware development, signal integrity analysis, electromagnetic compatibility (EMC) testing, prototype fabrication, production line commissioning, and ongoing technical advisory. All Electronics Engineer deliverables will be conducted at the designated site in Singapore Singapore unless otherwise agreed in writing.
Itemised Quotation Estimate
	No.
	Description of Electronics Engineer Service
	Unit
	Qty
	Unit Rate (SGD)
	Amount (SGD)

	1
	Senior Electronics Engineer – System Architecture & Schematic Design (on-site at Singapore Singapore)
	Man-Hour
	120
	185.00
	22,200.00

	2
	Electronics Engineer – PCB Layout, Stack-Up & DFM Review (4-layer to 8-layer boards)
	Man-Hour
	80
	165.00
	13,200.00

	3
	Electronics Engineer – Firmware & Embedded Software Development (C/C++, RTOS)
	Man-Hour
	150
	175.00
	26,250.00

	4
	Electronics Engineer – EMC/EMI Pre-Compliance Testing & Rectification (per Singapore Singapore regulatory requirements)
	Man-Hour
	60
	195.00
	11,700.00

	5
	Electronics Engineer – Prototype Build, Debugging & Functional Verification
	Man-Hour
	90
	155.00
	13,950.00

	6
	Electronics Engineer – Production Line Commissioning & Yield Optimisation (Singapore Singapore site)
	Man-Hour
	72
	170.00
	12,240.00

	7
	Electronics Engineer – Technical Documentation, Test Reports & As-Built Drawings
	Lot
	1
	4,500.00
	4,500.00

	8
	Electronics Engineer – Post-Commissioning Support & Advisory (3-month period, Singapore Singapore)
	Month
	3
	3,800.00
	11,400.00

	9
	Specialist Test Equipment & Instrumentation (Oscilloscopes, Spectrum Analysers, VNA – brought to Singapore Singapore site)
	Lot
	1
	6,200.00
	6,200.00

	10
	Project Management & Coordination (dedicated Electronics Engineer project lead)
	Man-Hour
	48
	210.00
	10,080.00

	Subtotal (SGD)
	131,720.00

	GST @ 9% (Singapore Singapore)
	11,854.80

	Grand Total (SGD)
	143,574.80


Terms and Conditions of this Quotation Estimate
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Upon expiry, all rates for Electronics Engineer services are subject to revision based on prevailing market conditions in Singapore Singapore.
1. Payment terms: 30% advance upon acceptance of this Quotation Estimate, 40% upon completion of prototype verification, and 30% upon final commissioning and handover at the Singapore Singapore site.
1. All Electronics Engineer personnel assigned to this project shall hold valid professional certifications and shall comply with the Workplace Safety and Health (WSH) Act as enforced in Singapore Singapore.
1. Any variation in scope beyond the Electronics Engineer services itemised above shall be subject to a supplementary Quotation Estimate issued in writing and approved by both parties prior to commencement.
1. Intellectual property generated by the Electronics Engineer team during the course of this engagement shall vest in the Client upon full and final payment, subject to the terms of the Master Services Agreement.
1. All work shall be performed in accordance with the Singapore Standards (SS), IMDA guidelines, and any applicable regulations governing electronic equipment within Singapore Singapore.
1. This Quotation Estimate does not constitute a contract until a formal Purchase Order or signed Service Agreement is executed by both parties.
1. Force majeure events, including but not limited to government-mandated closures in Singapore Singapore, shall extend the project timeline proportionally without penalty to either party.
Acceptance
By signing below, the Client acknowledges and accepts this Quotation Estimate for Electronics Engineer services to be delivered in Singapore Singapore under the terms and conditions stated herein.
For and on behalf of Meridian Electronics Solutions Pte. Ltd.
Name: _________________________
Designation: Lead Electronics Engineer / Project Director
Date: _________________________
For and on behalf of the Client
Name: _________________________
Designation: _________________________
Date: _________________________
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