Quotation Estimate - Electronics Engineer Services - South Korea Seoul
QUOTATION ESTIMATE
Electronics Engineer Professional Services
Prepared for Client in South Korea Seoul
Document Reference: QE-SE-2025-0047 | Date: June 15, 2025
Validity Period: 60 Days from Date of Issue
Prepared By
Seoul Advanced Electronics Consulting Co., Ltd.
12F, Gangnam Tower, 456 Teheran-ro
Gangnam-gu, Seoul, South Korea
Tel: +82-2-555-0147
Email: quotes@seouladv-electronics.kr
Business Registration: 123-45-67890
Prepared For
Client Name: [Client Company Name]
Address: [Street Address], [District]
City: Seoul, South Korea
Contact Person: [Name & Title]
Email: [client@email.com]
Phone: +82-10-XXXX-XXXX
1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate document is issued by Seoul Advanced Electronics Consulting Co., Ltd. to provide a comprehensive and transparent cost breakdown for the engagement of a senior Electronics Engineer to deliver specialized technical services within the metropolitan area of South Korea Seoul. The scope of work outlined herein encompasses circuit design, PCB layout verification, embedded systems development, signal integrity analysis, and full-cycle hardware validation for the client's upcoming product development initiative.
The Electronics Engineer assigned to this project holds a Master's degree in Electrical and Electronic Engineering from a recognized South Korean university, possesses over twelve years of hands-on experience in consumer electronics and industrial automation, and is fully certified under the South Korean National Board of Electronics Engineers (NBEE) licensing framework. All work will be conducted in compliance with the Korean Industrial Standards (KS) and applicable regulations enforced by the Korea Communications Commission (KCC) within the jurisdiction of South Korea Seoul.
2. Itemized Cost Breakdown
	No.
	Description of Service
	Duration
	Rate (KRW)
	Amount (KRW)
	Notes

	1
	Initial Requirements Analysis & System Architecture Review for the Electronics Engineer project scope
	5 days
	350,000/day
	1,750,000
	On-site at client facility, Seoul

	2
	Schematic Design & Component Selection (Analog/Digital Mixed-Signal)
	15 days
	400,000/day
	6,000,000
	Includes 3 revision cycles

	3
	PCB Layout Design & Signal Integrity Simulation (4-layer to 8-layer)
	20 days
	450,000/day
	9,000,000
	Altium Designer / Cadence

	4
	Embedded Firmware Development & Hardware-Software Integration
	25 days
	420,000/day
	10,500,000
	ARM Cortex-M / RISC-V based

	5
	Prototype Fabrication Oversight & First Article Inspection
	10 days
	380,000/day
	3,800,000
	Coordination with Seoul PCB fabs

	6
	EMC/EMI Testing, KCC Certification Support & Regulatory Compliance (South Korea Seoul jurisdiction)
	10 days
	500,000/day
	5,000,000
	Includes lab access fees

	7
	Design Documentation, BOM Finalization & Technical Handover Package
	7 days
	350,000/day
	2,450,000
	Delivered in Korean & English

	8
	Post-Delivery Technical Support & Warranty Period (90 days)
	90 days
	Flat fee
	3,500,000
	Remote + 2 on-site visits

	Subtotal (KRW)
	42,000,000
	

	VAT (10% – South Korea Standard Rate)
	4,200,000
	

	TOTAL ESTIMATED COST (KRW)
	46,200,000
	≈ USD 33,700


3. Project Timeline
The total estimated duration for the Electronics Engineer engagement is approximately 92 working days (excluding the 90-day warranty period), with an anticipated project completion within 4 to 5 calendar months from the date of contract execution. All milestones will be tracked via a shared project management dashboard accessible to both parties. The primary work location will be the client's designated facility within South Korea Seoul, with the Electronics Engineer available for on-site presence during core business hours (09:00–18:00 KST, Monday through Friday).
4. Terms and Conditions
· Payment Schedule: 30% advance upon contract signing; 40% upon completion of PCB layout approval (Milestone 3); 30% upon final delivery and acceptance. All payments to be made via bank transfer to the account of Seoul Advanced Electronics Consulting Co., Ltd., Seoul, South Korea.
· Validity: This Quotation Estimate is valid for sixty (60) calendar days from the issue date. After expiration, rates and availability of the Electronics Engineer may be subject to revision.
· Revisions: The Quotation Estimate includes up to three (3) design revision cycles per phase. Additional revisions will be billed at the applicable daily rate specified in Section 2.
· Intellectual Property: Upon full payment, all deliverables including schematics, PCB files, firmware source code, and documentation become the exclusive property of the client. The Electronics Engineer and consulting firm retain no rights to reproduce or distribute the work.
· Confidentiality: Both parties agree to a mutual Non-Disclosure Agreement (NDA) covering all technical data, trade secrets, and business information exchanged during the engagement in South Korea Seoul.
· Force Majeure: Neither party shall be liable for delays caused by natural disasters, government mandates, or events beyond reasonable control, in accordance with South Korean commercial law.
· Governing Law: This Quotation Estimate and any resulting contract shall be governed by and interpreted in accordance with the laws of the Republic of Korea. Disputes shall be resolved through arbitration at the Korea Commercial Arbitration Board (KCAB) in Seoul.
· Subcontracting: The Electronics Engineer may engage specialized subcontractors for PCB fabrication, SMT assembly, and EMC testing within South Korea Seoul. All subcontractor costs are included in the rates above unless otherwise stated.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes the engagement of the specified Electronics Engineer for the services described herein, to be performed in and around South Korea Seoul. This document, once countersigned, constitutes a binding agreement between both parties.
For: Seoul Advanced Electronics Consulting Co., Ltd.
Name: ___________________________
Title: Chief Technical Officer
Date: ___________________________
For: [Client Company Name]
Name: ___________________________
Title: ___________________________
Date: ___________________________
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