# Quotation Estimate - Electronics Engineer Services - Uzbekistan Tashkent

# QUOTATION ESTIMATE

Professional Electronics Engineer Services — Uzbekistan Tashkent

| Quotation Estimate No.: | QE-2025-TSK-0472 |
| --- | --- |
| Date of Issue: | 14 June 2025 |
| Valid Until: | 14 July 2025 (30 calendar days) |
| Prepared By: | Central Asia Technical Solutions LLC, 12 Amir Temur Avenue, Tashkent, Uzbekistan |
| Prepared For: | Uzbekistan Tashkent Industrial Development Authority, 45 Navoi Street, Tashkent 100000, Uzbekistan |
| Project Reference: | Smart Manufacturing Facility Upgrade — Phase II, Tashkent Industrial Zone |

## 1. Purpose of This Quotation Estimate

This Quotation Estimate is issued by Central Asia Technical Solutions LLC to formally present the scope, schedule, and financial breakdown for the engagement of a senior Electronics Engineer to support the Smart Manufacturing Facility Upgrade project located in Uzbekistan Tashkent. This document serves as a binding proposal for the client's review and approval. All pricing is quoted in Uzbekistan Som (UZS) unless otherwise stated, and all services will be delivered in accordance with the regulatory standards of the Republic of Uzbekistan and applicable international engineering codes.

## 2. Scope of Work — Electronics Engineer Services

The Electronics Engineer engaged under this Quotation Estimate shall perform the following duties and deliverables within the Uzbekistan Tashkent project site and associated laboratories:

- Design, simulation, and prototyping of custom printed circuit boards (PCBs) for industrial automation controllers used in the Tashkent manufacturing line.

- Development and integration of embedded firmware for sensor arrays, motor control units, and real-time data acquisition systems.

- Conducting electromagnetic compatibility (EMC) testing and signal integrity analysis in compliance with IEC 61000 and local Uzbekistan Tashkent municipal electrical safety regulations.

- Supervision of the installation and commissioning of programmable logic controllers (PLCs), human-machine interfaces (HMIs), and industrial Ethernet networks across the facility.

- Preparation of comprehensive technical documentation, including schematics, bill of materials (BOM), test reports, and as-built drawings, all to be submitted in both English and Uzbek languages.

- Training of on-site maintenance personnel in Tashkent on the operation, troubleshooting, and preventive maintenance of the electronics subsystems.

- Provision of a 12-month post-commissioning technical support window, including remote diagnostics and up to four on-site visits to the Uzbekistan Tashkent facility.

## 3. Project Duration and Milestones

The total engagement period for the Electronics Engineer under this Quotation Estimate is estimated at fourteen (14) calendar weeks, commencing upon written acceptance of this document. Key milestones are as follows:

- Weeks 1–3: Requirements gathering, site survey at the Uzbekistan Tashkent facility, and preliminary design review.

- Weeks 4–8: Detailed PCB design, firmware development, and laboratory prototyping.

- Weeks 9–11: On-site installation, integration, and commissioning at the Tashkent project location.

- Weeks 12–13: System testing, EMC verification, and documentation finalization.

- Week 14: Client acceptance, handover, and commencement of the support period.

## 4. Financial Breakdown

| Item No. | Description | Unit | Quantity | Unit Price (UZS) | Amount (UZS) |
| --- | --- | --- | --- | --- | --- |
| 01 | Electronics Engineer — Senior (Design & Development) | Man-week | 8 | 12,500,000 | 100,000,000 |
| 02 | Electronics Engineer — Installation & Commissioning | Man-week | 4 | 11,000,000 | 44,000,000 |
| 03 | EMC Testing & Signal Integrity Analysis | Lump sum | 1 | 18,500,000 | 18,500,000 |
| 04 | Technical Documentation (English & Uzbek) | Lump sum | 1 | 7,200,000 | 7,200,000 |
| 05 | On-site Training for Maintenance Staff (Tashkent) | Session (8 hrs) | 3 | 4,800,000 | 14,400,000 |
| 06 | Post-Commissioning Technical Support (12 months) | Year | 1 | 22,000,000 | 22,000,000 |
| 07 | Travel & Accommodation within Uzbekistan Tashkent | Lump sum | 1 | 5,600,000 | 5,600,000 |
| Subtotal |  |  |  |  | 211,700,000 |
| VAT (12% — Uzbekistan Tashkent) |  |  |  |  | 25,404,000 |
| TOTAL AMOUNT (UZS) |  |  |  |  | 237,104,000 |

* All amounts are exclusive of any third-party hardware procurement costs, which will be itemized in a separate schedule upon client request. The total is equivalent to approximately USD 18,900 at the National Bank of Uzbekistan reference rate on the date of this Quotation Estimate.

## 5. Payment Terms

5.1 — 30% advance payment (UZS 71,131,200) due within ten (10) business days of written acceptance of this Quotation Estimate.

5.2 — 40% progress payment (UZS 94,841,600) due upon completion of the installation and commissioning milestone (Week 11).

5.3 — 30% final payment (UZS 71,131,200) due upon formal client acceptance and handover of all documentation (Week 14).

5.4 — All payments shall be made via bank transfer to the account of Central Asia Technical Solutions LLC, National Bank of Uzbekistan, Tashkent branch. Late payments shall accrue interest at 1.5% per month.

## 6. Terms and Conditions

6.1 — This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be revised to reflect market conditions in Uzbekistan Tashkent.

6.2 — The Electronics Engineer shall comply with all occupational health and safety regulations applicable in the Republic of Uzbekistan, including those enforced by the Tashkent City Executive Committee.

6.3 — Intellectual property rights for all designs, firmware, and documentation produced under this engagement shall vest in the client upon full payment.

6.4 — Any change in scope beyond the items listed in Section 2 shall be subject to a formal change order and a supplementary Quotation Estimate issued by the contractor.

6.5 — Disputes arising from this Quotation Estimate shall be resolved through arbitration in Tashkent, Uzbekistan, in accordance with the rules of the Tashkent International Arbitration Centre.

6.6 — The contractor reserves the right to substitute the assigned Electronics Engineer with a professional of equivalent or superior qualification, subject to prior written notice to the client.

## 7. Acceptance

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms outlined herein for the Electronics Engineer services to be delivered in Uzbekistan Tashkent.

For and on behalf of the Contractor:

Central Asia Technical Solutions LLC

Name / Signature / Date

For and on behalf of the Client:

Uzbekistan Tashkent Industrial Development Authority

Name / Signature / Date

Quotation Estimate No. QE-2025-TSK-0472 — Page 1 of 1

Central Asia Technical Solutions LLC • 12 Amir Temur Avenue, Tashkent 100000, Uzbekistan • +998 71 200 0000 • info@cat-solutions.uz

This document is confidential and intended solely for the named recipient. Unauthorized reproduction or distribution is prohibited.