# Quotation Estimate - Environmental Engineer Services - Bangladesh Dhaka

# QUOTATION ESTIMATE

GreenScape Environmental Consultants Ltd.

House 42, Road 11, Banani, Bangladesh Dhaka 1213

Tel: +880-2-9887654 | Email: info@greenscapebd.com | VAT Reg: 001234567-0101

Environmental Engineer Services

Quotation No.: GSEC/QE/2025/0347
Date of Issue: 15 June 2025
Validity: 30 Days from issue date

Prepared For:
Client: Meghna Textile Mills Ltd.
Address: Plot 7, Tejgaon I/A, Bangladesh Dhaka 1208
Attn: Mr. Rafiqul Islam, Plant Manager

1. Purpose and Scope of This Quotation Estimate

This Quotation Estimate is issued by GreenScape Environmental Consultants Ltd. to Meghna Textile Mills Ltd. for the provision of comprehensive Environmental Engineer services in the Bangladesh Dhaka metropolitan area. The scope encompasses environmental impact assessment (EIA), effluent treatment system design and commissioning, air quality monitoring, waste management planning, and regulatory compliance auditing in accordance with the Bangladesh Environment Conservation Act (1995) and the guidelines issued by the Department of Environment (DoE), Bangladesh Dhaka Regional Office.

The Environmental Engineer team assigned to this project will operate from our Bangladesh Dhaka headquarters and will conduct all field assessments, laboratory analyses, and reporting activities within the client's premises located in the Tejgaon Industrial Area, Bangladesh Dhaka.

2. Itemized Cost Breakdown

| S/N | Description of Environmental Engineer Services | Unit | Quantity | Unit Rate (BDT) | Amount (BDT) |
| --- | --- | --- | --- | --- | --- |
| 1 | Site survey and baseline environmental data collection by a senior Environmental Engineer (soil, water, air sampling at 12 points across the Bangladesh Dhaka plant site) | Lump Sum | 1 | 185,000 | 185,000 |
| 2 | Preparation of Environmental Impact Assessment (EIA) report as per DoE Bangladesh Dhaka guidelines, including public consultation documentation | Lump Sum | 1 | 450,000 | 450,000 |
| 3 | Design and engineering of Effluent Treatment Plant (ETP) – 200 m³/day capacity, including P&ID drawings, hydraulic calculations, and equipment specification by a licensed Environmental Engineer | Lump Sum | 1 | 720,000 | 720,000 |
| 4 | Quarterly air quality monitoring (PM2.5, PM10, SO₂, NOₓ, CO) at 4 monitoring stations around the Bangladesh Dhaka facility – 4 quarters | Quarter | 4 | 95,000 | 380,000 |
| 5 | Monthly effluent water quality testing (pH, BOD, COD, TSS, TDS, heavy metals, oil & grease) at the discharge point – 12 months | Month | 12 | 38,000 | 456,000 |
| 6 | Solid and hazardous waste management plan development, including waste characterization, storage design, and disposal route mapping for the Bangladesh Dhaka zone | Lump Sum | 1 | 165,000 | 165,000 |
| 7 | Regulatory compliance audit and preparation of annual environmental return for submission to DoE Bangladesh Dhaka Regional Office | Lump Sum | 1 | 120,000 | 120,000 |
| 8 | Environmental management training for 30 plant operators – 2-day workshop conducted by the Environmental Engineer team at the Bangladesh Dhaka site | Workshop | 1 | 85,000 | 85,000 |
| 9 | Project management, coordination, travel within Bangladesh Dhaka, and final consolidated reporting | Lump Sum | 1 | 95,000 | 95,000 |
| Subtotal (BDT) |  |  |  |  | 2,656,000 |
| VAT @ 15% |  |  |  |  | 398,400 |
| GRAND TOTAL (BDT) |  |  |  |  | 3,054,400 |

* All rates are in Bangladeshi Taka (BDT). The Quotation Estimate includes all professional fees, laboratory charges, equipment rental, and local transportation within Bangladesh Dhaka. International travel or out-of-Dhaka site visits will be billed separately.

3. Project Timeline

| Phase | Activity | Duration | Target Completion |
| --- | --- | --- | --- |
| Phase 1 | Site survey, sampling, and baseline data collection | 3 weeks | July 2025 |
| Phase 2 | EIA report drafting and public consultation | 6 weeks | September 2025 |
| Phase 3 | ETP design, engineering drawings, and equipment specification | 8 weeks | November 2025 |
| Phase 4 | Quarterly monitoring, compliance audit, and training | 12 months | June 2026 |

4. Terms and Conditions of This Quotation Estimate

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, rates may be revised due to fluctuating costs of laboratory reagents, fuel, and professional labor in Bangladesh Dhaka.

- Payment terms: 30% advance upon acceptance of this Quotation Estimate, 40% upon completion of Phase 2 (EIA report submission), and 30% upon final delivery of all deliverables and the compliance audit report.

- All Environmental Engineer services shall be performed in strict compliance with the Bangladesh Environment Conservation Rules 1997, the Bangladesh Labour Act 2006, and applicable DoE Bangladesh Dhaka Regional Office directives.

- The client shall provide unrestricted access to all areas of the Bangladesh Dhaka plant, existing environmental records, and relevant operational data within five (5) working days of project commencement.

- Any change in scope, additional monitoring points, or extended service duration beyond the stated timeline will be subject to a revised Quotation Estimate issued by our Environmental Engineer project team.

- Confidentiality: All data, reports, and findings generated under this engagement shall remain the exclusive property of the client. Our Environmental Engineer staff are bound by a non-disclosure agreement.

- Disputes arising from this Quotation Estimate shall be resolved through amicable negotiation. In the event of failure, the matter shall be referred to the competent court in Bangladesh Dhaka.

- This Quotation Estimate does not constitute a contract until formally accepted in writing by both parties and a signed Service Agreement is executed.

5. Acceptance and Authorization

By signing below, the client acknowledges and accepts the terms, scope, and pricing outlined in this Quotation Estimate for Environmental Engineer services to be delivered in Bangladesh Dhaka.

For and on behalf of
GreenScape Environmental Consultants Ltd.

Eng. Farhana Rahman
Lead Environmental Engineer
License No.: BE-2019-4471
Date: _______________

For and on behalf of
Meghna Textile Mills Ltd.

Mr. Rafiqul Islam
Plant Manager
Date: _______________

This Quotation Estimate document was prepared by GreenScape Environmental Consultants Ltd., Bangladesh Dhaka. All Environmental Engineer professionals listed hold valid licenses from the Bangladesh Institute of Engineers (BIE). Document Ref: GSEC/QE/2025/0347. For queries, contact our Bangladesh Dhaka office at +880-2-9887654.