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	Quotation Estimate No.:
	QE-2025-00472

	Date of Issue:
	June 12, 2025

	Valid Until:
	July 12, 2025 (30 days from date of issue)

	Prepared For:
	City of Toronto – Infrastructure & Environment Division

	Client Contact:
	Ms. Sandra Whitfield, Senior Project Manager

	Project Location:
	Don River Corridor, Toronto, Ontario, Canada

	Prepared By:
	Dr. Marcus Chen, P.Eng., Environmental Engineer

	Professional License:
	Professional Engineer (P.Eng.) – Ontario, License #PE-2019-44821


1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is issued by GreenScape Environmental Consulting Ltd. to provide a comprehensive, itemized cost breakdown for the professional services of a licensed Environmental Engineer engaged to perform environmental impact assessment, remediation planning, and regulatory compliance consulting for the Don River Corridor restoration project in Canada Toronto. This document serves as a formal pricing proposal and does not constitute a binding contract until countersigned by both parties. All rates quoted herein are based on current Ontario professional engineering fee schedules and applicable federal and municipal regulatory frameworks governing environmental work in the Greater Toronto Area.
2. Scope of Services – Environmental Engineer
The Environmental Engineer assigned to this engagement will deliver the following professional services in accordance with the Ontario Environmental Protection Act (EPA), the Canadian Environmental Protection Act (CEPA), and the City of Toronto's Environmental Management Plan:
· Phase I and Phase II Environmental Site Assessment of the 4.2-kilometre Don River corridor, including soil, groundwater, and surface water sampling and laboratory analysis.
· Preparation of a full Environmental Impact Statement (EIS) compliant with the Ontario Environmental Assessment Act and municipal planning requirements specific to Canada Toronto.
· Design of a contaminated sediment remediation strategy, including in-situ capping, dredging feasibility analysis, and long-term monitoring protocols.
· Development of a Stormwater Management and Erosion Control Plan meeting Toronto and Region Conservation Authority (TRCA) standards.
· Regulatory liaison and permit application support with the Ministry of the Environment, Conservation and Parks (MECP) and Environment and Climate Change Canada (ECCC).
· Preparation of a 10-year Environmental Monitoring and Reporting Plan for post-construction compliance.
· Two (2) public consultation presentations and one (1) technical workshop for municipal stakeholders in Toronto.
3. Itemized Cost Breakdown
	Item #
	Description of Service
	Unit
	Qty
	Unit Rate (CAD)
	Amount (CAD)

	1.1
	Environmental Engineer – Project Management & Coordination (Dr. M. Chen, P.Eng.)
	Hour
	120
	$185.00
	$22,200.00

	1.2
	Senior Environmental Engineer – Technical Analysis & Modelling
	Hour
	200
	$145.00
	$29,000.00

	1.3
	Environmental Engineering Technician – Field Sampling & Data Collection
	Hour
	320
	$78.00
	$24,960.00

	2.1
	Phase I & II Environmental Site Assessment (4.2 km corridor)
	Lump Sum
	1
	$38,500.00
	$38,500.00

	2.2
	Environmental Impact Statement (EIS) Preparation & Submission
	Lump Sum
	1
	$52,000.00
	$52,000.00

	2.3
	Contaminated Sediment Remediation Design & Feasibility Study
	Lump Sum
	1
	$44,750.00
	$44,750.00

	2.4
	Stormwater Management & Erosion Control Plan (TRCA Compliance)
	Lump Sum
	1
	$21,300.00
	$21,300.00

	3.1
	Regulatory Permit Applications (MECP, ECCC, TRCA) – Filing & Follow-up
	Lump Sum
	1
	$12,800.00
	$12,800.00

	3.2
	Public Consultation Presentations & Technical Workshop (Toronto)
	Session
	3
	$3,200.00
	$9,600.00

	4.1
	10-Year Environmental Monitoring & Reporting Plan
	Lump Sum
	1
	$18,400.00
	$18,400.00

	5.1
	Third-Party Laboratory Analysis (Soil, Water, Sediment – 240 samples)
	Sample
	240
	$185.00
	$44,400.00

	5.2
	Specialized Equipment Rental (Ground-penetrating radar, CTD probes, GIS units)
	Week
	8
	$2,150.00
	$17,200.00

	5.3
	Travel, Accommodation & Field Logistics (Toronto & surrounding GTA sites)
	Lump Sum
	1
	$6,800.00
	$6,800.00



	Subtotal (Professional Services)
	$106,160.00

	Subtotal (Deliverables & Studies)
	$166,750.00

	Subtotal (Regulatory & Public Engagement)
	$22,400.00

	Subtotal (Monitoring Plan)
	$18,400.00

	Subtotal (Laboratory, Equipment & Logistics)
	$68,400.00

	Subtotal – All Items
	$382,110.00

	HST (13% – Ontario, Canada)
	$49,674.30

	Grand Total (Quotation Estimate)
	$431,784.30


4. Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After the expiry date, all rates and availability of the Environmental Engineer team are subject to re-evaluation.
1. Payment terms: 30% mobilization deposit upon execution of the Statement of Work; 40% upon delivery of the Environmental Impact Statement and Remediation Design; 30% upon final regulatory approval and handover of the Monitoring Plan. All invoices are payable within thirty (30) days of receipt.
1. All professional engineering services will be performed in strict compliance with the Professional Engineers Ontario (PEO) Code of Ethics and the regulatory standards applicable to environmental work in Canada Toronto.
1. The Environmental Engineer of record (Dr. Marcus Chen, P.Eng.) shall personally review and sign all technical deliverables prior to submission to the client and regulatory authorities.
1. Any change in scope, additional sampling locations, or extended regulatory review timelines will be addressed through a formal Change Order, which will be appended to this Quotation Estimate as a supplementary schedule.
1. GreenScape Environmental Consulting Ltd. carries Professional Liability (Errors & Omissions) insurance in the amount of $5,000,000 per occurrence, satisfying the minimum requirements for environmental consulting engagements in the Province of Ontario.
1. All data, reports, and intellectual property generated under this engagement shall become the property of the City of Toronto upon full payment. The Environmental Engineer team retains the right to reference the project in professional portfolios with prior written consent.
1. This Quotation Estimate is governed by the laws of the Province of Ontario and the federal laws of Canada applicable therein. Any disputes shall be resolved through mediation in Toronto, Ontario, before proceeding to arbitration under the Arbitration Act (Ontario).
1. Force majeure events, including but not limited to extreme weather conditions affecting fieldwork along the Don River in Toronto, shall extend the project timeline proportionally without penalty to either party.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms outlined herein for the engagement of the Environmental Engineer team for the Don River Corridor project in Canada Toronto.
For GreenScape Environmental Consulting Ltd.

Signature: ______________________________
Name: Dr. Marcus Chen, P.Eng.
Title: Lead Environmental Engineer
Date: ______________________________
For the City of Toronto – Infrastructure & Environment Division

Signature: ______________________________
Name: Ms. Sandra Whitfield
Title: Senior Project Manager
Date: ______________________________
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