# Quotation Estimate - Environmental Engineer Services - Ghana Accra

# Quotation Estimate

Professional Environmental Engineering Services

Prepared for Projects in Ghana Accra

Quotation No.: QTE-GHA-2025-0472
Date Issued: 15 June 2025
Valid Until: 15 September 2025

Prepared By: Accra Environmental Solutions Ltd.
Address: 12 Independence Avenue, Accra, Ghana
Contact: +233 302 555 0198 | info@accraenvsolutions.com.gh

1. Client Information

| Client Name: | Accra Metropolitan Development Authority (AMDA) |
| --- | --- |
| Project Location: | East Legon – Tema Corridor, Ghana Accra |
| Project Reference: | AMDA-ENV-2025-Phase II |
| Point of Contact: | Mr. Kwame Asante, Director of Planning & Environment |

2. Scope of Work – Environmental Engineer Services

This Quotation Estimate is issued by Accra Environmental Solutions Ltd. to provide comprehensive professional services rendered by a certified Environmental Engineer for the East Legon – Tema Corridor development project situated in Ghana Accra. The scope encompasses the following deliverables:

- Environmental Impact Assessment (EIA): A full-scope EIA covering air quality, water resources, soil contamination, noise levels, and biodiversity impact across the 14.2 km corridor in Ghana Accra, in compliance with the Environmental Protection Agency (EPA) of Ghana regulations under Act 490.

- Baseline Environmental Survey: Field data collection including 48-hour continuous air monitoring, 12 water sampling points along the Accra River tributaries, and 20 soil core samples at 1.5 m depth intervals.

- Waste Management Plan: Design of a construction-phase and operational-phase waste management strategy tailored to the specific waste generation profile of Ghana Accra, including hazardous waste handling protocols.

- Stakeholder Engagement & Public Consultation: Facilitation of a minimum of three (3) community consultation meetings with residents, traditional authorities, and local businesses along the corridor in Ghana Accra.

- Environmental Management Plan (EMP): Development of a 10-year EMP with quarterly monitoring schedules, corrective action triggers, and reporting frameworks aligned with Ghana's National Environmental Policy.

- Regulatory Compliance Review: Verification of all project activities against the requirements of the EPA Ghana, the Ministry of Environment, Science, Technology and Innovation, and the Accra Metropolitan Assembly bylaws.

3. Itemized Cost Breakdown

| Item No. | Description of Service | Unit | Qty | Unit Cost (GHS) | Total (GHS) |
| --- | --- | --- | --- | --- | --- |
| 1 | Lead Environmental Engineer – Professional Consultancy (Senior, 15+ yrs experience) | Month | 4 | 48,500.00 | 194,000.00 |
| 2 | Junior Environmental Engineer – Field & Lab Support | Month | 4 | 22,000.00 | 88,000.00 |
| 3 | Environmental Impact Assessment – Full Report Preparation & Submission | Lump Sum | 1 | 185,000.00 | 185,000.00 |
| 4 | Baseline Survey – Air, Water, Soil & Noise Monitoring (Ghana Accra sites) | Lump Sum | 1 | 96,500.00 | 96,500.00 |
| 5 | Waste Management Plan Design & Documentation | Lump Sum | 1 | 62,000.00 | 62,000.00 |
| 6 | Public Consultation & Stakeholder Engagement (3 sessions in Ghana Accra) | Session | 3 | 18,500.00 | 55,500.00 |
| 7 | Environmental Management Plan (10-Year) – Development & Handover | Lump Sum | 1 | 74,000.00 | 74,000.00 |
| 8 | Regulatory Compliance Review & EPA Ghana Liaison | Lump Sum | 1 | 45,000.00 | 45,000.00 |
| 9 | Field Equipment, Lab Analysis & Consumables | Lump Sum | 1 | 38,000.00 | 38,000.00 |
| 10 | Travel, Logistics & Local Transport within Ghana Accra | Month | 4 | 9,200.00 | 36,800.00 |
| SUBTOTAL (GHS) |  |  |  |  | 874,800.00 |
| VAT @ 15% (Ghana Standard Rate) |  |  |  |  | 131,220.00 |
| GRAND TOTAL (GHS) |  |  |  |  | 1,006,020.00 |

4. Payment Schedule

| Milestone | Percentage | Amount (GHS) | Due Date |
| --- | --- | --- | --- |
| Contract Signing & Mobilization | 25% | 251,505.00 | Within 7 days of acceptance |
| Completion of Baseline Survey & EIA Draft | 30% | 301,806.00 | Month 3 |
| Submission of Final EIA & EMP to EPA Ghana | 30% | 301,806.00 | Month 5 |
| Project Handover & Final Acceptance | 15% | 150,903.00 | Month 6 |

5. Terms & Conditions

- This Quotation Estimate is valid for a period of ninety (90) calendar days from the date of issue. Beyond this period, pricing may be subject to revision due to fluctuations in the Ghanaian Cedi exchange rate or changes in regulatory fees.

- All services will be performed by a licensed Environmental Engineer registered with the Engineering Council of Ghana (ECG) and holding a valid professional practice certificate.

- The client shall provide unrestricted access to all project sites within Ghana Accra and facilitate introductions to relevant municipal and traditional authorities as required.

- Any change in scope exceeding 10% of the original contract value will require a formal variation order and a revised Quotation Estimate prior to commencement of additional work.

- All deliverables shall be submitted in both hard copy (5 copies) and digital format (PDF and editable Word) to the client's designated office in Ghana Accra.

- Confidentiality: All data, reports, and findings generated under this engagement shall remain the exclusive property of the client. The Environmental Engineer and supporting team shall sign a Non-Disclosure Agreement (NDA) prior to site access.

- Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through mediation in Accra, Ghana, in accordance with the Ghana Arbitration Act, 1968 (Act 301).

- Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to severe flooding in the Accra basin, government-imposed shutdowns, or epidemics.

Note: This Quotation Estimate assumes standard working conditions in Ghana Accra. Should the project require work in remote or environmentally sensitive zones (e.g., the Densu River wetlands or the Aburi Botanical Gardens perimeter), additional mobilization and specialist fees may apply and will be itemized in a supplementary quotation.

6. Acceptance & Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, scope, and pricing outlined herein for the engagement of the Environmental Engineer and associated services for the project located in Ghana Accra.

For: Accra Environmental Solutions Ltd.
Name: Dr. Efua Mensah
Title: Lead Environmental Engineer / Managing Director
Date: _______________

For: Accra Metropolitan Development Authority
Name: Mr. Kwame Asante
Title: Director, Planning & Environment
Date: _______________

Accra Environmental Solutions Ltd. | Registered in Ghana, RC No. 45821 | TIN: 5028-7741-9023

12 Independence Avenue, Accra, Ghana | Tel: +233 302 555 0198 | Email: info@accraenvsolutions.com.gh

This Quotation Estimate is the property of Accra Environmental Solutions Ltd. and is intended solely for the named client. Unauthorized reproduction or distribution is prohibited.