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1. Scope of Work – Environmental Engineer Services in Russia Moscow
This Quotation Estimate is issued by GreenScape Environmental Consulting LLC to provide comprehensive Environmental Engineer services for the proposed mixed-use development project located in the Central Administrative District of Russia Moscow. The Environmental Engineer engagement encompasses all phases of environmental assessment, regulatory compliance, impact mitigation planning, and ongoing monitoring in accordance with the Federal Law of the Russian Federation No. 7-FZ "On Environmental Protection" and all applicable Moscow City environmental regulations.
The Environmental Engineer team will conduct a full Environmental Impact Assessment (EIA) covering air quality, water resources, soil contamination, noise levels, biodiversity, and waste management. All deliverables will be prepared in compliance with GOST standards and submitted to the Moscow City Committee for Environmental Protection (Mosekologiya) for regulatory approval.
2. Itemized Cost Breakdown
	No.
	Description of Environmental Engineer Service
	Unit
	Quantity
	Unit Rate (RUB)
	Total (RUB)

	1
	Initial site reconnaissance and baseline environmental survey in Russia Moscow (air, water, soil, noise)
	Lot
	1
	485,000
	485,000

	2
	Preparation of Environmental Impact Assessment (EIA) report per Federal Law 7-FZ requirements
	Lot
	1
	1,250,000
	1,250,000

	3
	Environmental Engineer consultation with Mosekologiya and federal regulatory bodies in Russia Moscow
	Man-hour
	48
	4,500
	216,000

	4
	Development of Environmental Management Plan (EMP) and pollution prevention strategy
	Lot
	1
	680,000
	680,000

	5
	Soil and groundwater contamination assessment (Phase I & II) for 12,000 m² site
	Lot
	1
	920,000
	920,000

	6
	Acoustic and atmospheric dispersion modelling for construction and operational phases
	Lot
	1
	540,000
	540,000

	7
	Biodiversity survey and habitat restoration plan for protected species in Russia Moscow
	Lot
	1
	375,000
	375,000

	8
	Waste management and recycling compliance plan per Moscow City Decree No. 103-PP
	Lot
	1
	290,000
	290,000

	9
	Ongoing Environmental Engineer monitoring during 18-month construction period (quarterly reports)
	Quarter
	6
	185,000
	1,110,000

	10
	Final environmental compliance certification and handover documentation
	Lot
	1
	320,000
	320,000


	Subtotal
	6,176,000.00 RUB

	VAT (20%)
	1,235,200.00 RUB

	Travel and fieldwork surcharge (Russia Moscow metropolitan area)
	95,000.00 RUB

	Grand Total
	7,506,200.00 RUB


3. Payment Terms
Payment shall be made in three installments: 40% upon acceptance of this Quotation Estimate and execution of the service contract; 35% upon delivery and regulatory approval of the EIA report; and 25% upon completion of the final compliance certification. All payments shall be made in Russian Rubles (RUB) via bank transfer to the account of GreenScape Environmental Consulting LLC at Sberbank, Moscow Branch. Payment is due within 14 calendar days of invoice issuance.
4. Terms and Conditions
· This Quotation Estimate is valid for 30 calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on current market conditions in Russia Moscow.
· All Environmental Engineer services shall be performed by qualified professionals holding valid certifications recognized by the Russian Ministry of Natural Resources and Environment (Minprirody Rossii).
· The Environmental Engineer team shall maintain full professional liability insurance with a minimum coverage of 10,000,000 RUB throughout the duration of the engagement.
· Client shall provide unrestricted access to the project site in Russia Moscow, all existing geological and environmental records, and timely responses to information requests within 5 business days.
· Any changes to the scope of work beyond 10% of the original Quotation Estimate value shall require a written change order signed by both parties.
· All reports and documentation shall be delivered in both Russian and English languages. The Russian-language versions shall be the legally binding documents for submission to authorities in Russia Moscow.
· Confidentiality: All data, findings, and proprietary information exchanged under this Quotation Estimate shall be treated as strictly confidential and shall not be disclosed to third parties without written consent.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government sanctions, or public health emergencies affecting operations in Russia Moscow.
· Disputes arising from this Quotation Estimate shall be resolved through arbitration in accordance with the rules of the International Commercial Arbitration Court at the Chamber of Commerce and Industry of Russia (Moscow).
5. Acceptance and Authorization
By signing below, the Client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the Environmental Engineer services to be delivered in Russia Moscow.
For GreenScape Environmental Consulting LLC
Dr. Alexander Volkov, P.Eng.
Lead Environmental Engineer
Date: _______________
For OOO StroyInvest Development (Client)
Ms. Elena Petrova
Project Director
Date: _______________
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