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QUOTATION ESTIMATE
Professional Environmental Engineer Services
Singapore Singapore
Quotation No.: QE-2025-SG-0847
Date Issued: 15 June 2025
Valid Until: 15 September 2025
Prepared By: GreenScape Environmental Pte. Ltd.
Address: 12 Marina View, #28-01, Singapore Singapore 018961
Contact: +65 6842 7733 | enquiries@greenscape.sg
1. Client Information
Client Name: Meridian Development Group Pte. Ltd.
Project Address: 45 Harbourfront Road, Singapore Singapore 098589
Project Reference: MDG-2025-HFR-003
Point of Contact: Mr. Tan Wei Ming, Director of Projects
2. Scope of Work – Environmental Engineer Services
This Quotation Estimate is issued by GreenScape Environmental Pte. Ltd. to provide comprehensive Environmental Engineer consultancy services for the Meridian Development Group's mixed-use commercial and residential project located in the Harbourfront district of Singapore Singapore. The scope encompasses all phases of environmental assessment, impact mitigation planning, regulatory compliance, and post-construction monitoring as mandated by the National Environment Agency (NEA) and the Urban Redevelopment Authority (URA) of Singapore.
Our team of licensed Environmental Engineer professionals will deliver the following services in accordance with Singapore's Environmental Planning and Assessment guidelines, the Environmental Protection and Management Act (EPMA), and all applicable local by-laws governing construction and development activities within the Singapore Singapore jurisdiction.
3. Detailed Cost Breakdown
	No.
	Description of Environmental Engineer Service
	Duration
	Rate (SGD)
	Amount (SGD)

	1
	Pre-Construction Environmental Impact Assessment (EIA) – Site survey, baseline data collection, and impact modelling for the Singapore Singapore project site
	6 weeks
	SGD 18,500
	SGD 18,500.00

	2
	Environmental Management Plan (EMP) preparation and submission to NEA, Singapore Singapore regulatory authorities
	4 weeks
	SGD 12,800
	SGD 12,800.00

	3
	Construction-phase environmental monitoring (noise, dust, vibration, and water quality) – Weekly site inspections by certified Environmental Engineer
	18 months
	SGD 4,200/month
	SGD 75,600.00

	4
	Stormwater and drainage compliance design review in accordance with PUB Singapore Singapore guidelines
	3 weeks
	SGD 9,600
	SGD 9,600.00

	5
	Air quality dispersion modelling and mitigation strategy for construction emissions in the Singapore Singapore urban environment
	5 weeks
	SGD 14,300
	SGD 14,300.00

	6
	Waste management and recycling compliance plan – alignment with Singapore Singapore zero-waste-to-landfill targets
	2 weeks
	SGD 6,400
	SGD 6,400.00

	7
	Post-construction environmental audit and handover documentation for URA Singapore Singapore approval
	4 weeks
	SGD 11,200
	SGD 11,200.00

	8
	Regulatory liaison and permit management – NEA, URA, and NParks Singapore Singapore coordination
	Ongoing
	SGD 3,800/month
	SGD 68,400.00

	Subtotal
	SGD 216,800.00

	GST (9%)
	SGD 19,512.00

	TOTAL QUOTATION ESTIMATE
	SGD 236,312.00


4. Terms and Conditions
· This Quotation Estimate is valid for a period of ninety (90) calendar days from the date of issue. Beyond this period, pricing may be subject to revision based on prevailing market conditions in Singapore Singapore.
· All Environmental Engineer services shall be performed by qualified professionals registered with the Professional Engineers Board (PEB) of Singapore and holding valid Class A or Class B environmental engineering licences.
· Payment terms: 30% advance upon acceptance of this Quotation Estimate, 40% upon completion of the EIA and EMP deliverables, and 30% upon successful post-construction audit and final handover.
· All work shall comply with the Environmental Protection and Management Act (Cap. 96), the Building Control Act, and all relevant Singapore Singapore statutory requirements.
· Any changes to the scope of work must be agreed upon in writing by both parties. Additional Environmental Engineer services beyond the stated scope will be billed at the prevailing hourly rate of SGD 285 per hour.
· GreenScape Environmental Pte. Ltd. shall maintain professional indemnity insurance of not less than SGD 5,000,000 for the duration of the engagement in Singapore Singapore.
· Confidentiality: All data, reports, and findings generated under this Quotation Estimate shall remain the exclusive property of the Client and shall not be disclosed to third parties without written consent.
· Disputes arising from this Quotation Estimate shall be resolved through mediation in Singapore Singapore in accordance with the rules of the Singapore Mediation Centre.
5. Acceptance and Authorisation
By signing below, the Client acknowledges and accepts the terms, conditions, and pricing outlined in this Quotation Estimate for the provision of Environmental Engineer services in Singapore Singapore. This document constitutes a binding agreement upon countersignature by both parties.
For GreenScape Environmental Pte. Ltd.
Name: Dr. Lim Siew Hua, P.Eng.
Designation: Lead Environmental Engineer
Date: _________________________
For Meridian Development Group Pte. Ltd.
Name: Mr. Tan Wei Ming
Designation: Director of Projects
Date: _________________________
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