Quotation Estimate - Environmental Engineer Services - Spain Valencia
QUOTATION ESTIMATE
Professional Environmental Engineering Services — Spain Valencia Region
Valencia Environmental Consulting S.L.
Av. del Cid, 45, 2ªA
46003 Valencia, Spain
Tel: +34 963 555 210
Email: info@valencia-envconsult.es
CIF: B-98765432
Prepared For:
Constructora Levante S.A.
C/ Colón, 112, 3ªB
46004 Valencia, Spain
CIF: A-45678901
	Quotation Estimate No.:
	QTE-2025-VAL-0047
	Date of Issue:
	15 June 2025

	Valid Until:
	15 September 2025
	Project Location:
	Spain Valencia — Turia River Basin Zone

	Prepared By:
	Ing. Marta Soler, Environmental Engineer
	Reference:
	REF-ENV-VAL-2025-089


1. Scope of Work — Environmental Engineer Services in Spain Valencia
This Quotation Estimate is issued by Valencia Environmental Consulting S.L. to provide comprehensive professional services rendered by a certified Environmental Engineer for the construction and development project located in the Turia River Basin Zone, Spain Valencia. The scope encompasses all environmental impact assessments, regulatory compliance reviews, waste management planning, water quality monitoring, and ecological restoration advisory required under the Spanish Environmental Impact Assessment Law (Ley 10/2021) and the regional regulations of the Comunitat Valenciana. Our Environmental Engineer will coordinate directly with the Valencia Provincial Council (Diputació de València), the Generalitat Valenciana environmental authority, and the local municipality to ensure full regulatory alignment throughout the project lifecycle.
2. Detailed Line Items — Quotation Estimate Breakdown
	Ref
	Description of Service
	Unit
	Qty
	Unit Price (EUR)
	Amount (EUR)

	01
	Initial Environmental Impact Assessment (EIA) preparation and submission to the Generalitat Valenciana, conducted by a licensed Environmental Engineer specializing in urban development in Spain Valencia.
	Lump Sum
	1
	12,500.00
	12,500.00

	02
	Hydrological and water quality baseline survey of the Turia River corridor, including sampling at 12 monitoring points, laboratory analysis, and report compilation by the Environmental Engineer team.
	Lump Sum
	1
	8,750.00
	8,750.00

	03
	Flora and fauna ecological survey in compliance with the Comunitat Valenciana biodiversity regulations, performed under the direct supervision of the lead Environmental Engineer.
	Lump Sum
	1
	6,200.00
	6,200.00

	04
	Construction-phase environmental monitoring plan (noise, dust, vibration, and runoff) with weekly reporting by the on-site Environmental Engineer for a duration of 18 months.
	Monthly
	18
	1,850.00
	33,300.00

	05
	Waste management and circular economy compliance plan aligned with Spain Valencia municipal waste regulations and EU Directive 2008/98/EC, authored by the Environmental Engineer.
	Lump Sum
	1
	4,900.00
	4,900.00

	06
	Air quality dispersion modelling and emissions inventory for the construction and operational phases, prepared by the Environmental Engineer using EPA-approved software.
	Lump Sum
	1
	5,400.00
	5,400.00

	07
	Regulatory liaison and permit acquisition support with the Valencia Provincial Council and local Ayuntamiento, managed by the Environmental Engineer as the designated technical representative.
	Lump Sum
	1
	7,800.00
	7,800.00

	08
	Post-construction environmental restoration and green infrastructure design for the Spain Valencia site, including native Mediterranean vegetation replanting plan by the Environmental Engineer.
	Lump Sum
	1
	9,600.00
	9,600.00

	09
	Final environmental compliance audit and as-built environmental report submission to the competent authority in Spain Valencia, signed and sealed by the Environmental Engineer.
	Lump Sum
	1
	3,500.00
	3,500.00


	Subtotal
	91,950.00

	VAT (21% — Spain)
	19,309.50

	TOTAL (EUR)
	111,259.50


3. Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for a period of ninety (90) calendar days from the date of issue. After this period, all prices are subject to revision based on current market conditions in Spain Valencia.
1. All services shall be performed by a qualified and registered Environmental Engineer holding a valid professional license issued by the Colegio Oficial de Ingenieros de Minas de Levante, Valencia, Spain.
1. Payment terms: 30% upon acceptance of this Quotation Estimate, 40% upon completion of the EIA and regulatory submissions, and 30% upon final compliance audit delivery.
1. The Environmental Engineer shall maintain professional liability insurance with a minimum coverage of 1,000,000 EUR throughout the duration of the engagement in Spain Valencia.
1. All deliverables shall comply with the Spanish Environmental Impact Assessment Law (Ley 10/2021), the Comunitat Valenciana regional environmental regulations, and applicable European Union directives.
1. Any additional services beyond the scope defined in this Quotation Estimate shall be subject to a separate written amendment signed by both parties.
1. Disputes arising from this Quotation Estimate shall be resolved under the jurisdiction of the courts of Valencia, Spain, in accordance with Spanish civil and commercial law.
1. The Environmental Engineer reserves the right to suspend work if access to the site in Spain Valencia is restricted or if regulatory authorities impose additional requirements not foreseen in this estimate.
For Valencia Environmental Consulting S.L.
Ing. Marta Soler
Environmental Engineer — Lead Consultant
Date: _______________
For Constructora Levante S.A. (Client)
Authorized Representative
Name: _______________
Date: _______________
This Quotation Estimate document was prepared exclusively for the project located in Spain Valencia. All environmental engineering services are provided in strict accordance with Spanish and EU environmental legislation. © 2025 Valencia Environmental Consulting S.L. — All Rights Reserved.
