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1. Client Information
	Client Name:
	Tashkent Municipal Infrastructure Development Authority

	Project Location:
	Chilonzor District, Tashkent, Uzbekistan

	Project Reference:
	TMIDA-ENV-2025-112

	Point of Contact:
	Mr. Aziz Karimov, Chief Project Officer


2. Scope of Work – Environmental Engineer Services
This Quotation Estimate is issued by EcoEngineering Solutions LLC to provide comprehensive professional services of a certified Environmental Engineer for the Tashkent Municipal Infrastructure Development Authority. The scope of work covers all environmental impact assessments, regulatory compliance reviews, and sustainability consulting required for the Chilonzor District water treatment facility expansion project located in Uzbekistan Tashkent.
The Environmental Engineer assigned to this project will hold a minimum of ten (10) years of professional experience in environmental consulting within Central Asia, with specific expertise in water resource management, air quality monitoring, and waste management systems compliant with the Republic of Uzbekistan Environmental Code and relevant Tashkent municipal regulations.
3. Detailed Cost Breakdown
	Item No.
	Description of Environmental Engineer Services
	Duration
	Unit Rate (USD)
	Amount (USD)

	01
	Initial site assessment and baseline environmental survey at the Chilonzor District project site, Uzbekistan Tashkent
	10 days
	450.00
	4,500.00

	02
	Preparation of Environmental Impact Assessment (EIA) report in compliance with Uzbekistan national legislation and Tashkent municipal standards
	25 days
	520.00
	13,000.00

	03
	Water quality monitoring and analysis of the Chirchiq River tributary adjacent to the project site
	15 days
	480.00
	7,200.00

	04
	Air quality impact modeling and dispersion study for construction and operational phases
	12 days
	500.00
	6,000.00

	05
	Waste management plan development and solid/liquid waste disposal strategy for the facility
	10 days
	470.00
	4,700.00

	06
	Regulatory compliance review and submission of all required permits to Tashkent City Environmental Protection Committee
	8 days
	550.00
	4,400.00

	07
	Public consultation facilitation and stakeholder engagement sessions with local communities in Tashkent
	5 days
	400.00
	2,000.00

	08
	Environmental management plan (EMP) development and ongoing monitoring protocol establishment
	12 days
	510.00
	6,120.00

	09
	Final report compilation, peer review coordination, and presentation to the Uzbekistan Tashkent municipal board
	7 days
	530.00
	3,710.00

	10
	Post-construction environmental audit and one-year operational monitoring support
	365 days
	350.00
	12,250.00

	TOTAL ESTIMATED COST
	63,880.00


4. Additional Charges and Exclusions
The following items are excluded from this Quotation Estimate and will be billed separately if required:
· Travel and accommodation expenses for the Environmental Engineer if site visits extend beyond the Tashkent metropolitan area within Uzbekistan.
· Third-party laboratory testing fees for specialized water and soil analysis conducted at accredited Uzbekistan national laboratories.
· Government permit processing fees payable directly to the Tashkent City Environmental Protection Committee or the Ministry of Ecology and Environmental Protection of the Republic of Uzbekistan.
· Translation services for documents requiring submission in both Uzbek and Russian languages, as mandated by local regulatory authorities in Uzbekistan Tashkent.
5. Terms and Conditions
5.1 This Quotation Estimate is valid for sixty (60) calendar days from the date of issue. After the expiry date, all rates and terms are subject to revision based on prevailing market conditions in Uzbekistan.
5.2 Payment terms: 30% advance payment upon contract signing, 40% upon completion of the EIA report and regulatory submissions, and 30% upon final acceptance of all deliverables by the client in Tashkent.
5.3 The Environmental Engineer shall comply with all applicable laws and regulations of the Republic of Uzbekistan, including the Environmental Code, the Water Code, and all Tashkent municipal bylaws governing environmental protection and industrial operations.
5.4 All work products, reports, and data generated under this engagement shall remain the intellectual property of the client upon full payment. The Environmental Engineer retains the right to reference the project in professional portfolios with prior written consent.
5.5 Force majeure events, including but not limited to natural disasters, government-mandated shutdowns, or changes in Uzbekistan Tashkent environmental regulations, shall extend the project timeline proportionally without penalty to either party.
5.6 Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in Tashkent, Uzbekistan, in accordance with the rules of the Tashkent International Arbitration Center.
Note: This Quotation Estimate is prepared specifically for the Environmental Engineer services required for the Chilonzor District water treatment facility expansion in Uzbekistan Tashkent. It does not constitute a binding contract until formally accepted in writing by both parties. All rates are exclusive of VAT (12%) as applicable under Uzbekistan tax law.
6. Acceptance and Authorization
For EcoEngineering Solutions LLC
Name: Dr. Malika Yusupova
Title: Lead Environmental Engineer
Date: _______________
For Tashkent Municipal Infrastructure Development Authority
Name: Mr. Aziz Karimov
Title: Chief Project Officer
Date: _______________
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